CHAPTER FIVE

5.0	COSTING, SUMMARY, PROBLEM ENCOUNTERED, RECOMMENDATION AND CONCLUSION

To achieve this, the various project parameters were considered and their cost calculated to arrive at the total cost of the project. The costs are determined according to the project phases which are as follows;

- Reconnaissance

- Field operation

- Data Processing

- Information presentation

Each of these aspects was cost based on the following components

- Personnel

- Equipment

- Transportation

- Accommodation

- Beaconing

COST AND ESTIMATION

1(a)	RECONNAISSANCE

Duration (Estimated number of days = 2)

| Personnel Daily Rate ₦ | Amount ₦ |
| --- | --- |
| 1 Senior Surveyor | 25,814.00 |
| 1 Technical Officer | 20,542.00 |
| 4 Skill Laborers | 5,078.00 |

1(b)	TRANSPORTATION

| Field Vehicle |  |
| --- | --- |
| Mechanic | 8,000.00 |
| Driver | 27,166.24 |
| Fuel | 12,638.12 |

1(c)	FEEDING

| Feeding for four person | ₦12,000.00 |
| --- | --- |

TOTAL COST FOR RECONNAISSANCE		₦200,144.36

FIELD OPERATIONS

2(a)	 MONUMENTATION

Duration Estimated (Number of days) = 1

| Personnel Daily | Amount ₦ |
| --- | --- |
| 1 Assistant Tech. of Officer | 15,742.00 |
| 2 Labourers | 2,061.00 |
| 3,00 Standard pegs | 530.00 |
| Basic Tools (Digger, Shovels, trowels, nail, hammer etc.) | 19,000.00 |

2(b)TRANSPORTATION

| Fuel | 12,638.12 |
| --- | --- |
| Driver | 27,166.24 |

TOTAL COST OF MONUMENTATION			₦182,608.36

3(a)	DATA ACQUISITION

Duration estimated number of days = 5 days

| Personnel Daily | Amount₦ |
| --- | --- |
| 1 Surveyor | 23,814.00 |
| 1 Assistant Surveyor | 22,571.00 |
| 4 Labourers | 2,078.00 |

Sub Total						₦749,760.00

3(b)	EQUIPMENT LEASING

| 1 Total Station (With its accessories) | 25,000.00 |
| --- | --- |
| 5 Ranging Poles | 1,000.00 - 5,000.00 |
| 2 Cutlasses | 1,700.00 - 3,400.00 |

Sub Total					₦33,400.00

3(c)	FEEDING

| 5Days | 3,000.00 -15,000.00 |
| --- | --- |
| Sub Total | ₦15,000,00 |

3(d)	TRANSPORTATION

Duration estimated number of days = 5 days

| Fuel | 12,638.12- 63,190.60 |
| --- | --- |
| Driver | 5 Days |

TOTAL COST OF DATA ACQUISITION 		₦199,021.80

4.	DATA PROCESSING AND PRODUCT GENERATION

Duration (Estimated number of days = 3 days)

| Personnel Daily | Amount ₦ |
| --- | --- |
| 1 Surveyor | 23,814.00- 71,442.00 |
| 1 Computer Analyst | 23,000 - 69,000.00 |
| 1 Computer hardware | 9,000.00 - 27,000.00 |

Total 						₦167,442.00

5.	PLOTTING/TECHNICAL REPORTS

Duration (Estimated number of days = 2 days)

| Personnel Daily | Amount ₦ |
| --- | --- |
| 1 Surveyor | 23,814.00- 47,628.00 |
| 1 CAD Operator | 13,000.00 - 26,000.00 |
| 1 Clerical Officer | 9,000 - 18,000.00 |

Total						115,442.00

- ROUTE DESIGN

Duration estimated number of days = 2days

| Personnel Daily | Amount ₦ |
| --- | --- |
| 1 Surveyor | 23,814.00- 47,628.00 |
| 1(one)Cad Operator | 13,000.00 - 26,000.00 |
| 1 (one)Computer Hardware | 10,000.00 - 20,000.00 |
| Software used | 10,000.00 - 20,000.00 |

Sub Total					₦113,628.00

7.	PLAN PRINTING

Duration estimated number of days = 2day

| Quantity Rate | Amount ₦ |
| --- | --- |
| 10 copies computer printing | 7,000.00 - 7,000.00 |
| 7 copies of report | 7,000.00 - 49,000.00 |
| Binding | 3,500 - 49,000.00 |

Sub Total					₦105,000.00

| COST OF PROJECT EXECUTION | ₦1,881,446.52 |
| --- | --- |
| CONSULTANT FEES 20% OF TOTALCOST OF PROJECT | ₦376,289.304 |
| CONTINGENCE 5% OF TOTAL COST OF PROJECT | ₦94,072.326 |
| VAT = 5% OF TOTAL COST OF PROJECT | ₦94,072.326 |
| TOTAL COST OF PROJECT | ₦2,445,880.476 |

5.2	SUMMARY

This project was focused on a detailed route survey which involved key surveying operations such as reconnaissance, establishment of control stations, data acquisition through traversing, leveling, and feature detailing along a proposed route.

A total of six (6) second-order control stations were established and used for orientation along the route. Nineteen (19) traverse stations were observed excluding control points, using third-order traverse procedures to determine distances and angles. 	Prominent features near each station were also located and plotted

accordingly.

All computations including forward and backward bearings, coordinate calculations, and leveling reductions were carried out using standard surveying procedures and departmental guidelines.

Finally, comprehensive plans showing longitudinal profiles, cross sections, and horizontal alignment were generated to scale for further engineering applications.

5.3	PROBLEMS ENCOUNTERED

During the execution of the project, several challenges were encountered:

- Heavy vehicular and pedestrian traffic along the project site delayed observations and posed safety

- concerns.

- Unfavorable weather conditions, particularly rainfall, disrupted some field sessions.

- Instrumental difficulties, including the use of poorly graduated leveling staff and temporary loss of intervisibility between stations.

- Removal of set pegs by passersby required re-establishment of some stations.

- Despite these issues, the project was completed successfully through patience, teamwork, and appropriate

- adjustments.

5.4	RECOMMENDATIONS

Based on the experience and observations during the course of this project, the following recommendations are made:

- Digital equipment such as GNSS, total stations, and automatic levels should be made available and regularly maintained for student use.

- Field projects like this should not be limited to final-year students but introduced earlier to build technical confidence and skill.

- The application of computer software for computation and plotting should be emphasized to improve accuracy and efficiency.

- The school management should ensure that power supply and computing facilities are readily available for data processing and report preparation.

- There should be proper legislation to strengthen the role of surveyors in route design and planning in national development.

5.5	CONCLUSION

In conclusion, the primary aim and objectives of this route survey project were fully achieved. The project offered a practical learning experience in various surveying techniques including control extension,

traversing, leveling, and mapping.

The processed data and generated plans are of acceptable accuracy and can be used for setting out, design, and future construction works along the proposed route.

This exercise has enhanced the student?s competence in field observation, data analysis, and map presentation, while also reinforcing theoretical knowledge through practical exposure.

REFERENCES

Bannister, A., & Raymond, S. (1977). Surveying (4th ed.). Pitman Publishing Ltd, London.

Basak, N. N. (2000). Surveying and Leveling. Tata McGraw Hill Publishing Company, Delhi.

Brinker, R. C., & Minick, P. R. (1987). Elementary Surveying (6th ed.). IEP - A Donnelley, New York.

Clark, D. (1972). Plane and Geodetic Surveying for Engineers (6th ed., Vol. 1). Constable and Co. Limited, London.

Idemudia, I. M. (2007). Right of Way and Acquisition Survey of a part of Oyo Iseyin Road (Unpublished project). Department of Survey and Geoinformatics, Federal School of Surveying, Oyo.

Wilson, R. J. P. (1985). Land Surveying (3rd ed.). MacDonald and Evans, London.

Uren, J., & Price, W. F. (1994). Surveying for Engineers (3rd ed.). Macmillan Press Ltd, London.