CHAPTER 5

5.0	COSTING, SUMMARY, RECOMMENDATION AND CONCLUSION.

5.1	Cost Estimation of the Project

The project costing was based on number of variables which includes area to be covered, instruments, personnel, transportation and so on. However, another critical factor to be considered is the time duration in which the project was executed. The table below shows the duration the project was accomplished.

Table 5.1: Scheduled and Duration of the Project Execution

| Description | Duration (Days) |
| --- | --- |
| Reconnaissance | 1 |
| Beaconing / Monumentation | 1 |
| Spot height points establishment | 1 |
| XYZ acquisition of the spot height points (using TS) | 1 |
| Height observation of the spot height points (using level instrument) | 1 |
| Detailing (using handheld GPS) | 1 |
| Data Downloading / Processing | 3 |
| Plotting and Report Writing | 7 |
| Submission of Report and Plan | 5 |
| Total No. of Days Spent for the Project | 21 |

## 5.1.1	Project Costing Breakdown

## Costing of this project was based on Professional Scale of Fees as approved by Nigerian Institution of Surveyor (NIS) in 2017 using 1996 Federal Government Approved Scale of Fees for Consultants in the Construction Industry. The prevailing inflation rate as at February 2023 was 21.91 % and this was applied to the cost estimate.

Table 5.2: Worked out Calculation for the grand Total Cost

| S/N | OPERATION | RATE/DAY | NO OF DAYS | UNIT COST (#) | AMOUNT (#) |
| --- | --- | --- | --- | --- | --- |
| 1 | RECONNISSANCE(1 DAY) |  |  |  |  |
|  | 4 Technician | 15,189.11 | 1 | 15,189.11 x 4 | 60,756.40 |
|  | 1 Skilled Labour | 9,468.61 | 1 | 9,468.61x 1 | 9,468.61 |
|  | Transportation (Field vehicle + Driver / Mechanic + fuel | 46,027.61 | 1 | 46,027.61 x 1 | 46,027.61 |
|  | Basic equipment (Hand held GPS etc.) | 46,027.61 | 1 | 46,027.61 x 1 | 46,027.61 |
|  | SUB TOTAL |  |  |  | 157,546.00 |
| 2 | - BEACONS (5) (standard Cadastral Beacon) | 5,000 per Beacon |  | 5,000 x 5 | 25,000.00 |
|  | - BEACONING/ MONUMENTATION (1 day) |  |  |  |  |
|  | 6 Surveyors | 15,189.11 | 1 | 6x 15,189.11x 1 | 91,134.11 |
|  | 3 Skilled Labour | 9,468.61 | 1 | 3x 9,468.61x 1 | 28,405.83 |
|  | Transportation (Field vehicle + Driver / Mechanic + fuel) | 46,027.61 | 1 | 46,027.61 x 1 | 46,027.61 |
|  | Basic tools (Crow bar, Trowel, Shovel etc) | 13,929.00 | 1 | 13,929.00x 1 | 13,929.00 |
|  | SUBTOTAL |  |  |  | 179,496.55 |
| 3 | Spot Height Establishment ( 1 DAY) |  |  |  |  |
|  | 2 surveyors | 15,189.11 | 1 | 2x15,189.11 x 1 | 30,378.22 |
|  | 3 Unskilled Labour | 9,468.61 | 1 | 3 x9,468.61x 1 | 56,811.66 |
|  | Basic Equipment | 46,027.61 | 1 | 46,027.61x1 | 92,055.22 |
|  | Transportation (Field vehicle + Driver / Maintenance + Fuel) | 46,027.61 | 1 | 46,027.61 x 1 | 92,055.22 |
|  | SUBTOTAL |  |  |  | 271,300.32 |
| 4 | XYZ ACQUISITION USING (TS) (1 DAY) |  |  |  |  |
|  | 1 Senior Surveyor | 22,783.67 | 1 | 1x 22,783.67 x 2 | 45,567.34 |
|  | 2 Surveyors | 15,189.11 | 1 | 2 x15,189.11 x 2 | 60,756.44 |
|  | 2skilled Labour | 9,468.61 | 1 | 2 x9,468.61x 2 | 37,874.44 |
|  | Basic Equipment | 46,027.61 | 1 | 46,027.61x 2 | 92,055.22 |
|  | Transportation (Field vehicle + Driver / Maintenance + Fuel) | 46,027.61 |  | 46,027.61 x 2 | 92,055.22 |
|  | SUBTOTAL |  |  |  | 328,308.66 |
| 5 | HEIGHT OBSERVATIION (LEVEL INSTRUMENT) (1DAY) |  |  |  |  |
|  | 1 Senior Surveyor | 22,783.67 | 1 | 1x 22,783.67 x 2 | 45,567.34 |
|  | 2 surveyors | 15,189.11 | 1 | 2 x15,189.11 x 2 | 60,756.44 |
|  | 2skilled Labour | 9,468.61 | 1 | 2 x9,468.61x 2 | 37,874.44 |
|  | Basic Equipment | 46,027.61 | 1 | 46,027.61x 2 | 92,055.22 |
|  | Transportation (Field vehicle + Driver / Maintenance + Fuel) | 46,027.61 | 1 | 46,027.61 x 2 | 92,055.22 |
|  | SUBTOTAL |  |  |  | 328,308.32 |
| 6 | DETAILING (1 DAY) |  |  |  |  |
|  | 2 Surveyors | 15,189.11 | 1 | 2x 15,189.11x 1 | 30,378.22 |
|  | 3 Skilled Labour | 9,468.61 | 1 | 3x 9,468.61x 1 | 28,405.83 |
|  | Transportation (Field vehicle + Driver / Mechanic + fuel) | 46,027.61 | 1 | 46,027.61 x 1 | 46,027.61 |
|  | Basic Equipment | 46,027.61 | 1 | 46,027.61x 1 | 46,027.61 |
|  | SUBTOTAL |  |  |  | 150,839.27 |
| 7 | DATA DOWNLOADING / PROCESSING (3 DAYS) |  |  |  |  |
|  | 1 Senior Surveyor | 22,783.67 | 3 | 22,783.67 x 3 | 68,351.01 |
|  | 2 surveyors | 15,189.11 | 3 | 2x15,189.11 x 3 | 91,134.66 |
|  | Computer Accessories | 49,315.28 | 3 | 49,315.28 x 3 | 147,945.84 |
|  | SUBTOTAL |  |  |  | 307,431.51 |
| 8 | PLOTTING AND REPORT WRITTING (7 DAYS) |  |  |  |  |
|  | 1 Senior Surveyor | 22,783.67 | 7 | 1x22783.67 x 7 | 159,485.69 |
|  | 2 surveyors | 15,189.11 | 7 | 2x15,189.11 x 7 | 212,647.54 |
|  | Standard set (computer, plotter etc) | 65,753.70 | 7 | 1x65,753.70 x 7 | 460,275.90 |
|  | SUBTOTAL |  |  |  | 832,409.13 |
| 9 | SUBMISSION OF REPORT AND PLAN (1 DAY) |  |  |  |  |
|  | 1 Chief Surveyor | 30,800.00 | 1 | 30,800.00x 1 | 30,800.00 |
|  | 2 surveyors | 15,189.11 | 1 | 2x 15,189.11x 1 | 30,378.22 |
|  | 1 Computer | 46,027.61 | 1 | 46,027.61 x 1 | 46,027.61 |
|  | Consumables | 13,929.00 | 1 | 13,929.00 x 1 | 13,929.00 |
|  | SUBTOTAL |  |  |  | 121,135.41 |
| COST OF TH]E PROJECT = |  |  |  |  | 2,676,775.17 |  |  | 1,379,346.77 |
| ACCOMODATION(15% of the cost of the project) |  |  |  |  | 595,177.22 |
| MOBILIZATION/DEMOBILIZATION (10% of cost of the project) = |  |  |  |  | 396,784.81 |
| CONTINGENCIES (5% of cost of the project) = |  |  |  |  | 198,392.41 |
| VAT (7.5% of the Total cost of the project)= |  |  |  |  | 297,588.61 |
| ACTUAL BILL/ GRAND TOTAL = |  |  |  |  | 4,164,718.22 |

Hence, the total cost of expenditure used for comparative evaluation of digital levelling and total station equipment for height measurement project was estimated to be Four Million, One Hundred and Sixty Four Thousand, Seven Hundred Eighteen Naira, Twenty Two Kobo only.

5.2	Summary

The comparative evaluation of digital levelling and total station equipment for height measurement reveals that both tools have their advantages and disadvantages. Digital levelling offers high precision and accuracy, particularly in precise levelling tasks, whereas total station equipment provides flexibility and versatility in various surveying applications. The project demonstrates that the choice between these two instruments depends on the specific requirements of the project, including the range, precision, and type of measurement. The results of this research contribute to a deeper understanding of the capabilities and limitations of digital levelling and total station equipment, ultimately enhancing the accuracy and reliability of height measurements in various fields.

5.3	Recommendation

This project recommends that surveying professionals and organizations invest in both digital levelling and total station equipment, as both tools have distinct strengths and limitations. By having access to both tools, professionals can select the most suitable equipment for specific projects, ensuring the accuracy and reliability of height measurements. Furthermore, it is recommended that professionals stay up-to-date with the latest technological advancements and best practices in surveying, to ensure that they are using the most effective and efficient methods for height measurement.

5.4	Conclusion

This comparative evaluation has provided valuable insights into the accuracy and reliability of digital levelling and total station equipment for height measurement. The project's findings demonstrate that digital leveling excels in precise leveling tasks, while total station equipment offers versatility and flexibility in various surveying applications. In conclusion, the choice between these two tools depends on the specific requirements of the project, including the range, precision, and type of measurement. By selecting the most suitable equipment, surveying professionals can ensure the accuracy and reliability of height measurements, ultimately contributing to the success of their projects. This project's results have significant implications for the development of more effective surveying methodologies and the advancement of surveying practices.

REFRENCES

Audu, H.A.P., Tijjani, M.Y. (2017). Comparative Assessment of the Accuracy of the Elevation 	differences obtained from different Geomatics Techniques and Instruments. Nigerian 	Journal of Environmental Sciences and Technology Vol 1, No. 1 pp 136 – 145.

Beshr, A.A.A.; Abo Elnaga, I.M. ( 2011). Investigating the Accuracy of Digital Levels and 	Total Stations for Purposes of Geodetic Engineering. Alex. Eng. J. 50, 399–405.

Journal of Surveying Engineering (ASCE): Comparative Study of Digital Levelling and Total 	Station for Height Measurement.

Kavanagh, B. F. (2009).* Surveying with Construction Applications. Pearson Prentice Hall.

Maembe, w. (2012). Potential application of Total Station Levelling as a Precise Geodetic 	Levelling. B.Sc. Thesis, Department of Geomatics Ardhi University, Dar es Salaam, 	Tanzania.

Otoo-Kwofie, M. (2015). Height determination and its applications in engineering surveying.	 International Journal of Engineering Research and Technology, 4(9), 262- 272

Tata, H., Olatunji, R. I. (2020). Comparative Analysis of Change between Ellipsoidal Height 	Differences and Equivalent Orthometric Height Difference. Ghana Journal 	ofGeography, 12(1):132-144.

APPENDIX

ID	EASTING	NORTHING	TS HEIGHT		LEVEL HEIGHT

PL.1	680428.567	946558.865		356.128

PL.2	680417.004	946286.792		354.746

PL.3	680171.885	946294.956		353.013

PL.4	680205.833	946686.334		357.652

PL.5	680380.567	946678.865		356.849

SH1	680272.275	946497.781		355.749		355.715

SH2	680267.717	946479.907		356.403		356.362

SH3	680273.327	946450.469		354.811		354.772

SH4	680287.358	946434.349		354.268		354.208

SH5	680317.873	946433.648		355.036		354.984

SH6	680304.544	946455.727		355.710		355.668

SH7	680337.867	946463.436		355.448		355.386

SH8	680342.774	946441.708		356.295		356.240

SH9	680342.774	946441.708		356.736		356.680

SH10	680348.740	946443.460		355.971		355.931

SH11	680377.262	946451.836		355.725		355.673

SH12	680382.060	946482.711		355.318		355.277

SH13	680381.009	946518.108		354.819		354.766

SH14	680350.494	946509.345		355.174		355.128

SH15	680356.104	946484.813		355.033		355.005

SH16	680332.603	946480.960		355.228		355.188

SH17	680298.581	946490.422		355.834		355.802

SH18	680318.222	946506.191		355.726		355.678

SH19	680308.753	946526.168		356.148		356.096

SH20	680342.774	946441.708		356.736		356.680

SHOPRITE	680275.567	946584.865	,	S.G.I	680364.567	946630.865

SHOPRITE	680229.567	946585.865	,	S.G.I	680368.567	946658.865

SHOPRITE	680218.567	946585.865	,	S.G.I	680360.567	946661.865

SHOPRITE	680214.567	946661.865	,	S.G.I	680347.567	946661.865

SHOPRITE	680262.006	946660.833	,	S.G.I	680346.567	946659.865

SHOPRITE	680264.633	946610.907	,	S.G.I	680348.567	946639.865

SHOPRITE	680269.493	946616.306	,	S.G.I	680348.567	946630.865

SHOPRITE	680281.021	946610.551	,	S.G.I	680364.567	946630.865

SHOPRITE	680281.021	946610.551

DRCT. IES	680344.567	946584.865	,	BLD&QS	680371.567	946581.865

DRCT. IES	680343.551	946601.098	,	BLD&QS	680370.514	946603.802

DRCT. IES	680352.430	946601.591	,	BLD&QS	680401.497	946607.815

DRCT. IES	680352.329	946603.210	,	BLD&QS	680404.537	946602.905

DRCT. IES	680361.208	946603.703	,	BLD&QS	680402.499	946585.830

ARC&URP	680328.567	946604.865	,	BFM	680262.567	946521.871

ARC&URP	680292.567	946602.865	,	BFM	680267.567	946509.867

ARC&URP	680293.684	946585.013	,	BFM	680279.567	946513.862

ARC&URP	680329.684	946587.013	,	BFM	680274.567	946525.865

MKT.	680215.442	946426.097		,	ACCT.680262.660	946428.209

MKT.	680214.930	946436.134		,	ACCT.680218.483	946419.645

MKT.	680263.075	946445.466		,	ACCT.680218.891	946411.655

MKT.	680263.587	946435.430		,	ACCT.680263.068	946420.219

PHYS.	680266.105	946405.563	,	OTM.	680266.988	946386.384

PHYS.	680267.046	946394.755	,	OTM.	680218.393	946380.018

PHYS.	680218.331	946387.08	,	OTM.	680221.571	946372.409

PHYS.	680217.389	946397.897	,	OTM.	680270.166	946378.775

PAD.		680240.402	946321.660

PAD.		680215.235	946320.874

PAD.		680218.077	946335.465

PAD.		680243.244	946336.252