# Assessment of the Risk Management Practices in Building

# Construction Projects

BY

ADUROTOYE OLUWASEYI BLESSING

HND/23/QTS/FT/0014

BEING A PROJECT SUBMITTED TO THE DEPARTMENT OF QUANTITY SURVEYING, INSTITUTE OF ENVIRONMENTAL STUDIES,

KWARA STATE POLYTECHNIC, ILORIN.

IN PARTIAL FULFILLMENT OF THE REQUIREMENT FOR THE AWARD OF HIGHER NATIONAL DIPLOMA (HND) IN QUANTITY SURVEYING

2025

# 1.0 Background of the Study

# 1.2 Introduction

Smith, et al., (2014), explained that risk management is a critical component of successful building construction project because it involves various strategies that are responding to the risks that could impact project objectives. Iqbal, et al., (2015), define the risk management as the primary concept that determine both the management, the client and the end-user intakes for the successful and completion of the project, within the context of time, cost, quality, and safety. In addition, Stegemann, et al., (2013), argued that risk management is the assessment explores the current practices within the construction sector, that highlighting methodologies, tools, and best practices in achieve pre-determine objective the project. Zhang and Fan, (2014) Contend that the risk management in construction industries are inherent and influence with several factors, such as project complexity, environmental conditions, regulatory requirements, and financial uncertainties. While, Banaitiene and Banaitis, (2012) further explained that an effective risk management needs to be cross examining in construction building project that capable of increase the project success rates and ability to forecast the potential problems before escalate. Chapman, (2011), asserts that risk as the potential for the loss, damage, or any adverse that affects directly or indirectly, which capable of probability impact in the good processes. Similarly, Gurcanli, et al., (2015), says that risk is that instance require additional attention in order to complement a good decision within the context of the both the parties. Akintoye and MacLeod, (2017), supported that risk is that initial measures and require another anticipation in order to archive successful end product, such as cost saving, the improved stakeholder, and safety in the completion of the projects.

However, Mohammed and Muhammed, (2024), pinpoint that risk are to be integrate by professional in the construction sectors, through the adoption of risk management techniques, ensure plans and regulatory bodies are concerned on the effective project successful and protection. According to Azhar, et al., (2008), opined that Nigerian construction industry adopts best practices in risk management and techniques that can improve project performance in terms cost savings and improved worker protection. Ijigah, et al., (2013), stated that the effective risk management paramount  by ensuring project success and achieving sustainable development within the project area, these will anticipating potential problems and mitigate risks before they escalate. In addition Chilumo, et al., (2020), discussed that risks management in construction involve systematic process and proactive ideas, such as identifying the risk from the onset. While, Banaitiene and Banaitis, (2012), says that this is potential techniques to ensure that risks is minimize at onset and the opportunities to protect it. Bahamid, et al., (2022), opined that risks indentified are to determine the likelihood occurrences and likelihood in the construction project through the project manager and brainstorming within the project teams. Serpell, et al., (2015), emphases that risk management practices needs to robust and more predictable on the project outcomes this will reduced cost overruns and guides against the risks which identified. Boateng, et al., (2022), further explained that risk management practices are the context proactive that monitoring and ensures that new risks are identified and that existing risks are managed effectively in order to increase project success rates. Richardson, (2012), pinpoint that the modern technology plays a significant role in enhancing risk management practices within the construction industries, this practices ensure utilizing pre-defined lists of common risks in construction, evaluate data and reviewing past project performance to identify recurring issues and consults industrial  experts for insights into potential risks. Caouette, et al., (2011), says that modern technology in risk promote cost savings, enhanced safety and improved stakeholder confidence prior from initial stage to the completion of the project.

Moreover, Caouette, et al., (2011), disclosed that risk management adopts qualitative and quantitative techniques in assessing risks based on subjective judgment to prioritize the risks using statistical methods to evaluate the probability and impact in the construction project. These improved quality, enhanced safety, and greater stakeholder satisfaction. Conversely, inadequate or non-existent risk management can result in significant delays, budget deficits, compromised quality, and even project failure.

# 1.2 Statement of the Research Problem

Despite the recognized importance of risk management in construction and limited empirical studies suggest that the adoption and implementation in building construction projects within Kwara State, Nigeria, may be inconsistent or inadequate. Many projects in the region reportedly experience delays, cost escalations, and quality issues, potentially attributable, in part of ineffective risk management practices.

There is a need to systematically investigate the current state of risk management within the building construction sector in Kwara State. Understanding the extent to which risk management principles and processes are being applied, identifying the common risks encountered, and evaluating the effectiveness of existing risk mitigation strategies are crucial steps towards improving project outcomes in the region. This study seeks to address this gap in knowledge by providing a comprehensive assessment of the risk management practices currently employed in building construction projects in Kwara State.

# 1.3 Research Questions

- What are the common risks prioritized in building construction projects in Kwara State?

- What risk management tools and techniques currently utilized in building construction projects in Kwara State?

- What are the significant of risk management practices in building construction projects in Kwara State?

# 1.4 Aim and Objectives

Aim: the aim of this study is to assess the risk management practices in building construction projects in the study area.

Objectives

- To examine the common risks prioritized in building construction projects in Kwara State?

- To evaluate the risk management tools and techniques currently utilized in building construction projects in Kwara State?

- To evaluate the significant of risk management practices in building construction projects in Kwara State?

# 1.5 Significance of the Study

This study holds significant value for various stakeholders in the building construction industry in Kwara State and beyond. The study will provide valuable insights for construction professionals, such as project managers, contractors, consultants, by identifying the common risks and evaluating current practices. While, the study will offer practical information for improving their risk management approaches that will enhancing project delivery. The research will highlight areas where policies and regulations related to risk management in construction may be needs to strengthening or better enforcement.

This study will add to the limited empirical research on risk management in the Nigerian construction context, providing a basis for future academic inquiries and improved risk management practices that will lead to more predictable project outcomes, safeguarding investments and ensuring better value for money. This will be significantly to the proactive risk management in achieving successful and sustainable building construction projects in the study area.

# 1.6 Scope and Limitations of the Study

This study will focus on assessing the risk management practices employed in ongoing and recently completed building construction projects within Kwara State, Nigeria. The assessment will cover the various stages of the project lifecycle, from inception to completion.

However, the study may be subject to certain limitations, including, the number of construction projects accessible for data collection this will influence the generality of the findings, the geographical focus the specific to the context of study area regions with different socio-economic and industry characteristics.

The focus will be considering the respondents such as, the project manager, the contractors, the clients, the quantity surveyors, the builder technology, the architectural and civil engineers, their concept on risk management will be examine and assess.

# CHAPTER TWO

# 2.0 Literature Review

# 2.1 Introduction

This chapter provides a comprehensive review of existing literature relevant to the assessment of risk management practices in building construction projects. It will examines theoretical framework of risk management, the underpinnings of common risk prioritized in the building construction project in the study area, explores the specific risk management tools and techniques currently utilized in building construction projects, and evaluate the significant of risk management practices in building construction projects. Furthermore, this chapter will delve into the unique characteristics and challenges of the construction sector in the study area, and providing a contextual backdrop for the study.

# 2.1 Theoretical Framework of Risk Management

Marttila, (2024), posited that the construction industry presents unique theoretical framework of risk management due to its project-based nature, the complexity, the long durations, involvement of multiple parties with the exposure to external factors, and often complex technical requirements and various common categories of risks in construction projects includes, technical risks, financial risks, and schedule risks. While, Hora, (2024), further explained that risks managements consists of legal and regulatory risks, environmental risks, safety risks and political and economic risks and also social and cultural risks.

# 2.1.1 Technical risks

According to Poshdar, et al., (2021), says that technical risks associated from the design errors, construction defects, material failures, and technological challenges, that prone to construction workability in line with designed approved by the team. However, technical risks refer to potential issues related to technology, infrastructure, or technical aspects of a project, these risks can impact project timelines and quality, if not measured causes the financial budgets of the project, effective technical risk management helps to minimize disruptions, ensure project stability, and maintain quality

# 2.1.2 Financial risks

Allen, (2012), contend that financial risk these are potential losses or financial instability due to various factors, which cut across the market risk, fluctuations in market prices or rates, also the credits risk, liquidity risk and operational risk, that affect the in efficient processes within the internal controls and how to converting assets. The financial risk management protect the organizations by maintain the stability, minimize losses, and achieve financial goals, also ensures the resources levelling are attained from the schedule and package activities or the tasks from the project.

# 2.1.3 Schedule and safety risks

Ahmed, (2024), pinpoint that effective management of schedule and safety risks this to ensures project timelines are met while maintaining a safe working environment, that guides external factors such as, delays, dependencies, the resources milestone, on the personnel and equipments. The schedule and safety risk are to ensure the workplace are free from accidents and injuries to the workers, the hazardous and noise condition were control within the construction environment, this is to regulate, and review progress of safety.

# 2.1.4 Legal and regulatory risks

Arjoon, (2016), argued that legal and regulatory is the context that evaluate the performance and act of guides that ensure all necessary risks follows the compliance under the normal law and professional act that govern the company, industries, and others organizations needs to compliance. However, Tungland, (2012), explained that legal and regulatory risks refer to potential non-compliance with laws, regulations, or industry standards, that resulting in risk assessments, identify potential compliance gaps, such as, fines and penalties, loss of public trust or reputation and led to legal disputes or lawsuits from the parties involved.

# 2.1.5 Environmental risks

Awewomom. Et al., (2024), clarified that effective environmental risk management helps organizations reduce their ecological footprint, comply with regulations that ensures and promote sustainability, pollution control, resources depletion, and act of protect climate change. Domljan and Domljan, (2024), opined that environmental risk are risk that have a potential harm or damage to the environment, ecosystems, or human health due to various factors,  within the management strategies such as, environmental impact assessments and sustainability practices, either reduce waste, emissions, and resource consumption.

# 2.1.6 Political and economic risks

Onukwulu, et al., (2021), says that political and economic risks are significantly impact risk management demanding businesses to consider the potential for disruptions from political instability, policy changes, and economic downturns, these risks lead to increased costs, reduced profitability, and even business failure if not proactively managed. However, Hopkins, (2011) clarified that the governments can be overthrown, this leading to violence, civil unrest, and disruptions to business operations, the economic recessions can also lead to decreased consumer demand, reduced profitability, and challenges in securing financing.

# 2.1.7 Social and cultural risks

Bonazza, et al., (2018), express that social and cultural risks are arising from management risk social and cultural factors that have impact in an organization's operations, goals, and reputation, these risks include cultural misunderstandings, discrimination, labour issues, and changes in societal norms, which affect the legal, reputational, or operational challenges.  Jupally, et al., (2024), contend that the social and cultural risk nexus the operating in diverse regions or with different cultures face the risk of communication breakdowns and potential conflict social norms and values. Moreover, the shifts in societal norms and values impact an organization's products, services, and operations that ensure changes in labour practices or consumer preferences to risks.

# 2.2 Common Risks Prioritized in Building Construction Project

Phoya, (2012), explained that construction common risks like safety issues, cost overruns, and delays are prioritized during risk management, a robust risk management plan that involves identifying, assessing, and mitigating these potential threats to ensure projects are completed on time, within budget, and to the required quality standards. The key areas of focus include incompetent contractors, subcontractor default, environmental risks, design errors, thefts, loss of paperwork, and change orders in supply chain. While, Ahmed, (2024), further says that financial risks, safety hazards, legal issues, and environmental concerns.  Prioritizing risks in building construction projects involves identifying the most critical issues that could disrupt or jeopardize the project's success.

# 2.2.1 Delays

According to Domljan and Domljan, (2024) Delays can be catastrophic to the project as they can shoot up the project cost, expire the validity of permits, and increase the chances of facing environmental and political setbacks. Construction is always based on a contract. And, there are different Delays in Completion Delays aren’t new phenomena. It happens everywhere. It is the same in the case of construction contracts too! Delays in project completion can happen due to a wide variety of reasons. The typical excuses for delays are:

# 2.2.2 Incompetent Contractors

Bahamid, et al., (2022) Another significant construction risk is a contractual risk. An incompetent contractor is like a cow chewing cud. They prolong the construction project unnecessarily and shoot up the construction cost. We have already seen how delays can be catastrophic to the project. An unprofessional contractor can also stir troubles in the paperwork and relations with subcontractors. Having a motivated and competent project team is crucial to manage construction effectively and avoid costly delays. In our opinion, the project owners should not be ready to waver, the quality of construction and must choose an experienced or well-qualified general contractor.

# 2.2.3 Subcontractor Default

Effective construction management is crucial for coordinating various experts and preventing subcontractor defaults that could lead to costly delays. Hence, subcontractors of varied expertise are essential for the perfection of the construction project. But some of the subcontractors may not be true to their words.  And they might abandon the project or do it in an incompetent fashion, lessening the quality of the building. Arditi and Nawakorawit, (2019), disclosed that subcontractors will lose their jobs and the general contractor will have to account for the losses due to delay and poor quality, to this effect a concept of deal with the subcontractor defaults, general contractors can follow the strategies measures such as,

- Prequalify the subcontractors

- Keep a watchful eye on the subcontractors

- Have a subcontractor default insurance

- Put the expected job requirements in a contract

# 2.2.4 Environmental risks

Barrow, (2016) Environmental risk, these are major risk in the construction work related to the environment construction site in bad weather condition, continuous rainfall, landslides, earthquakes, and many others, it also affected the construction process planned to complete the major chunk of the onsite work in amiable environmental conditions, which prompt on the design

# 2.2.5 Design Errors

According to Gebreegziabher, (2019), says that  an error in construction design is a construction project risk that should be avoided at all costs, although a construction contract usually specifies the design and the material to be used, the project designers is prone to mistakes, which have impact both the variation and others scope of the work. However, Gupta, (2022), argued that a mistake in design is often extremely costly, sometimes, the whole face of the building has to change, literally transparency in the project objective, i.e., the uses, applications, and requirements of the building, with the designer will be a deciding factor in these kinds of costly mistakes, especially for buildings with experimental or innovative designs.

# 2.2.6 Thefts

According to Khaled Hosseini, (2022), explained there is only one sin and that is Theft. Every other sin is a variation of theft. It’s ubiquitous around the world, construction industries too, are no foreigner to the follies of theft. It is one of the typical construction risks that construction companies should be aware of. Thefts are the primary reasons for insufficient construction material and disruption of the supply chain. In addition Needless, (2023), says theft helps a great deal in adding more zeros to the bill, managing risks related to theft is a headache, and the construction manager should give special care to the construction materials present within the site.

# 2.2.7 Loss of Paperwork

Several construction integrate online, either limiting the use of printed pages, this have advert effect on the digital revolution, this cannot match the authority of a printed paper due to the legal, contractual, or any other business-related agreement. However, Cook, et al., (2025), says that the paperwork is essential everywhere, losing a signed contract is another nuisance one should avoid at all costs. Also, missing the contract leaves one at the mercy of the party at the other end of the contract. Carelessness, misplacement, and theft are the common excuses given for the loss of paperwork.

# 2.2.8 Change Orders in Supply Chain

Change orders are one of the most probable risks a construction contractor would face. The project owner, the general contractor, or even a subcontractor can initiate a change order. The change orders are usually done only for significant variations in the original construction plan. Generally, they are included as addendums or amendments to the actual construction contract. Change orders can disrupt the project schedule, leading to increased costs, delayed deadlines, and potentially unfinished projects. Naturally, misunderstandings and disagreements over the new orders are common. So, the owner and the contractors must spare time to understand each other’s requirements and ideas.

# 2.2.9 Safety Hazards

The construction industry is no stranger to safety hazards. The construction site is filled with hazardous materials, steep drops, sharp objects, and heavy machinery. Lack of safety risk assessment can result in the costliest of errors a construction project can have. After all, what amount can account for human lives .Wearing proper safety shoes is one of the simplest ways to reduce injury risks from sharp objects or falling debris on construction sites.

# 2.2.10 Labour Shortages

The labour shortage is spreading around the construction industry, just like the Covid pandemic! Without workers, a construction project simply can’t progress; thus, prioritizing safety protocols can help retain skilled labour by ensuring a safe working environment.

Labour shortages can arise due to many reasons. But social, political, and economic disturbances can be mostly held responsible for the scarcity of workers. Some instances of labour shortage demand the company to hire even inexperienced workers. This increases the safety concern and decreases productivity.

Hence, the risk management process can include the following measures.

- The contractor should give special attention to the welfare of the workers, creating a positive culture

- The inclusion of a committee or a team for construction project risk management who are adept at handling the masses

- Provide competitive wages

- Mandatory site safety program for every worker

- Listen and understand the reasons for the labour shortage and solve the problems of employees to encourage them to work

# 2.2.11 External Risks

We have seen the common types of risk a construction project can face. But we still haven’t discussed the most random of them- External Risks. External risks are the troubles affecting the construction project from the outside.

Some of the examples of external risks are:

- Force Majeure events such as hurricanes and earthquakes

- A technical risk such as the unavailability of a unique equipment

- Socio-Political Unrests

- Road works

- Lack of permits

# 2.3 To evaluate the risk management tools and techniques currently utilized

Risk management involves identifying, assessing, and responding to potential risks, a variety of tools and techniques are used for this purpose, each with its own strengths and weaknesses. Some common tools include, evaluation of these tools involves considering their suitability for specific contexts, their ease of use, and their ability to provide actionable insights types of risk management tools, various risk management tools are available, including risk monitoring software, performance tracking systems, and project dashboards, which offer comprehensive insights into project risks and their potential impacts. These tools are essential for organizations aiming to minimize uncertainties across their operations.

For example, risk monitoring software enables teams to identify, assess, and prioritize risks by leveraging real-time data analytics. Performance tracking systems allow businesses to set specific metrics and key performance indicators (KPIs) to ensure that their performance aligns with established risk mitigation strategies; this leveraging these technologies, organizations can adopt a proactive approach to risk management, ultimately safeguarding their assets and achieving their objectives.

# 2.3.1 Risk registers

A risk register is a document used in risk management to identify, analyze, and track potential risks that could impact a project or organization's objectives. It serves as a central repository for information about identified risks, their likelihood, potential impact, and planned mitigation strategies.

A risk register is a document where project managers and specialists record potential risks and response plans for a project. Also called a risk log, this tool helps those in project management to manage hazards and plan for the future, supporting the financial success of the businesses.

# 2.3.2 Risk matrices

A risk matrix is a tool used in risk assessment to visually depict and assess the level of risk by considering both the likelihood of an event and the severity of its consequences. It helps prioritize risks and guide decision-making regarding risk management.

A risk matrix is a matrix that is used during risk assessment to define the level of risk by considering the category of likelihood (often confused with one of its possible quantitative metrics, i.e. the probability) against the category of consequence severity.

# 2.3.3 SWOT Analysis

SWOT analysis, when applied to risk management, involves systematically assessing an organization's internal strengths and weaknesses and its external opportunities and threats to better understand and manage potential risks. This approach helps organizations identify potential risks proactively, develop mitigation strategies, and make more informed decisions.

SWOT Analysis in Risk Management is a strategic tool that helps businesses evaluate their Strengths, Weaknesses, Opportunities, and Threats. It enables a comprehensive understanding of potential risks and benefits associated with a decision or project

. Identifying Risks:

- Strengths:

Strengths represent the organization's internal advantages, which can be leveraged to mitigate or avoid risks. For example, a strong financial position can help an organization withstand economic downturns.

- Weaknesses:

Weaknesses are internal factors that can increase vulnerability to risks. For instance, a lack of skilled employees or outdated technology can create vulnerabilities that could be exploited by competitors or external threats.

- Opportunities:

Opportunities represent external factors that could be leveraged to reduce risk or increase resilience. For example, a changing regulatory landscape could create an opportunity to adopt new technologies and improve risk management practices.

- Threats:

Threats are external factors that could negatively impact the organization, including economic downturns, technological disruptions, or changes in consumer behavior.

# 2.3.4 Root cause analysis

Root Cause Analysis (RCA) is a systematic approach to identifying the underlying reasons for a problem or failure, rather than just addressing its immediate symptoms. It aims to uncover the fundamental causes that, if resolved, can prevent the issue from recurring.

A Root Cause Analysis is a problem-solving method to identify the root causes of issues or problems. By identifying and addressing the root causes, organizations can prevent these issues from happening again. This blog post will explore every aspect of Root Cause Analysis. We discuss the meaning, when to use it, who can use it, its goals, different tools, its benefits, its pitfalls, and the software to help you overcome them.

# 2.3.5 Various software solutions

Risk management software solutions offer various tools to identify, assess, and mitigate risks, improving efficiency, transparency, and compliance. These solutions can be categorized into Enterprise Risk Management (ERM) software, cybersecurity tools, project management software, and compliance management software. They often include features like dashboards, reporting, and integration with other systems.

Project management software greatly helps with the process of identifying and tracking project risks by integrating some of the risk management tools mentioned with other project management features like Gantt charts, kanban boards and project dashboards.

1. Project Manager

Whichever of the risk management tools or techniques you use, they are exponentially enhanced when using project manager. Having the risk assessment and tracking tool in your larger project management software keeps everything under one roof and accessible to the whole project team. With project manager, you can upload your spreadsheet of risks and turn it into a project, which can be assigned and tracked. Manage Risks in Real Time With Project Manager

Use Project Manager’s risk management features to identify track and resolve project risks. You can create detailed risk cards that allow you to describe your risks, estimate their impact and likelihood, set a priority level and plan a response. Then, track and mitigate risks in our other project views.  Evaluation of these tools involves considering their suitability for specific contexts, their ease of use, and their ability to provide actionable insights

# 2.4 Evaluate the Significant of Risk Management Practices in Building Construction Projects

Risk management in building construction projects is significantly important for ensuring projects are completed on time, within budget, and to the required quality standards, as well as improving safety and worker productivity. By proactively identifying, assessing, and mitigating potential risks, project managers can significantly reduce the likelihood of negative outcomes and improve overall project performance.

Successful implementation of project risk management in small and medium enterprises: a cross-case analysis from Emerald Insight discusses the critical role of communication in risk management.

# 2.4.1 Improved Project Outcomes:

Timely Completion:

Effective risk management helps identify potential delays and allows for proactive mitigation measures, ensuring projects stay on schedule.

Budgetary Control:

By anticipating and addressing potential cost overruns, risk management helps maintain project budgets and prevents financial losses.

Quality Assurance:

Risk management ensures that quality standards are met throughout the project lifecycle by identifying and addressing potential issues that could impact quality.

# 2.4.2 Enhanced Safety and Worker Productivity

- Accident Prevention:

Risk management helps identify and mitigate safety hazards on construction sites, leading to fewer accidents and injuries.

- Increased Productivity:

By addressing potential risks and ensuring a safe working environment, worker productivity can be significantly improved.

# 2.4.3 Proactive Approach

Early Risk Identification:

Risk management involves identifying potential risks before they become actual problems, allowing for proactive mitigation strategies.

Cost-Effective Mitigation:

Addressing risks proactively is often more cost-effective than reacting to problems after they have occurred.

# 2.4.4 Risk Management Processes

- Risk Identification: Identifying potential threats to the project, such as weather delays, material shortages, or design errors.

- Risk Assessment: Evaluating the probability and impact of each identified risk.

- Risk Mitigation Planning: Developing and implementing strategies to reduce the likelihood and impact of identified risks.

- Continuous Monitoring and Adaptation: Regularly monitoring risks and adjusting mitigation plans as needed.

# 2.5 Unique Characteristics and Challenges of the Construction Sector

The construction sector is characterized by its highly project-based nature, reliance on skilled labour, and exposure to external factors like weather and supply chains. Significant challenges include labour shortages, evolving regulations, and the need to adopt new technologies.

Construction projects are dynamic and multifaceted endeavours that demand meticulous planning, coordination, and execution. The characteristics of a construction project encompass a wide range of factors, including its scale, complexity, duration, and the integration of various disciplines. These projects involve the creation of diverse structures, from residential buildings to complex infrastructure, and are characterised by the need for collaboration among architects, engineers, contractors, and other stakeholders. Additionally, construction projects are subject to budget constraints, stringent timelines, and the inherent risks associated with unpredictable environmental conditions.

Construction problems are all too common throughout a project’s life cycle. Project managers tasked with ensuring projects remain on schedule, within budget, compliant with safety regulations, and running smoothly know that it can be difficult with the amount of potential and unanticipated issues that tend to crop up. Here are some of the top challenges and problems in the construction industry.

# 2.6 Contextual Backdrops for the Study

The contextual backdrop for a study provides the reader with the necessary understanding of the research's significance and relevance. It establishes the context, highlighting the problem being investigated, its scope, and the rationale for the research. Essentially, it's the "story" that leads the reader to understand why the research is important and what it aims to achieve.

Here's a more detailed breakdown of what a contextual backdrop typically includes:

- Problem Definition: Clearly state the problem or issue being addressed by the study.

- Significance: Explain why this problem is important and the potential impact of addressing it.

- Scope: Define the boundaries of the study, including the population, setting, and timeframe.

- Existing Research: Summarize relevant literature, identify gaps in knowledge, and highlight previous studies related to the topic.

- Justification: Explain why your study is necessary and how it will contribute to the field.

- Research Questions/Objectives: Clearly state the research questions or objectives that the study aims to answer.

In essence, the contextual backdrop acts as a bridge between the general field of study and the specific research being conducted. It sets the stage for the reader, providing them with the necessary information to understand the study's purpose, significance, and potential implications.

# CHAPTER THREE

# 3.0 METHODOLOGY

This chapter described the method adopted to gather data relevant to the study, It designed the research design, population of the study, sample size, sampling techniques, method of obtaining, tools for data collection, test of validity and reliability of data, and method of data presentation and analysis.

# 3.1 Research Design

The study was based on a questionnaire survey of construction professionals, comprising civil engineering and quantity surveying practitioners in south western Nigeria. The respondents were selected randomly from the registers of their various professional institutions. The researcher makes use of quantitative and qualitative method data to help the study to provide adequate information.

# 3.2 Population of the Study

In this case, the research population includes the following respondents within the study area, Kwara State, due to the available of some of the professional quantity surveyors, civil engineers, structural engineers, builders, Architects selected on the basis of target population for the study.

# 3.3 Sample Size and Techniques

For the purpose of the study, purposive sampling technique will be used to select the larger numbers of the construction team and the sample size is made up to 50 questionnaires will be administered among the respondents made up professional quantity surveyors, builders, Civil Engineers, structural engineers and Architects.

# 3.5 Method of Obtaining Data

Primary source of data will be adopted in this research through researcher structured questionnaire designed to gather information from respondents on the variables being studied. The questionnaire will be divided into two sections. The first section contained questions relating to the demographic data of the respondents, while the second section contained questions designed to seek information on the variables being studied.

# 3.5.1 The Primary Data Source

The primary source of data was generated through questionnaire survey administered construction professionals in civil engineering construction and consulting firms and professionals that coordinate and handle large projects in federal and state ministries in the study area. The questionnaire survey was used to gather information relating to the assessment of risk factors in complex projects in term of their degree of severity and to assess their impact management risks and cost control practices within the duration of the construction projects.

# 3.5.2 Secondary Data Source

The secondary source of data were reports such as published textbooks, refereed conference proceedings; dissertation or thesis and government publications which focus on the theme of the research.

# 3.6 Tools for Data Collection

The survey method through well structured questionnaire will be adopted for effective collection of relevant data for the research and it will be done by hand and retrieved back by hand from the respondents.

# 3.7 Test of Validity and Reliability of the Data

According to Baloi (2003), the validity of a primary data through questionnaire is the extent to which the questionnaire is able to measure what it is supposed to measure. In order to determine the validity of the measuring data, the research questionnaire will be shown to the research supervisor for his professional opinions and comments will be incorporated into the final draft of the questionnaire to ensure that it had both face and content validity.

# 3.8 Method of Data Presentation and Analysis

The data collected was analyzed using both descriptive and inferential statistics. Section A which covered the demographic data of the respondents and Section B will covered the questions for the research work which will be analyzed using frequency counts, simple percentage and table.

# CHAPTER 4 - ANALYSIS AND INVESTIGATION

# 4.0.	INTRODUCTION

This chapter discusses data acquired from the questionnaire survey. These data were analysed using SPSS analysis. The analyses are discussed under three main sections. The first section discusses in detail the types of the organisation of the respondents, the job title and type of organization and the length of experience of respondents in construction industry. The second section discusses the main findings acquired from the research questionnaire which was based on the research questions while the final section presents the discussion.

# 4.1 Type of Organization of Respondents

Table 4.1 below shows the type of organization which the respondents worked for. From the table, 12% of the respondents were architect, 40% were quantity surveyors, 30% of the building contractors, while 14% and 4% were estate surveyor and town planning respectively. This implied that all the respondents were represented, which means that many of them participated during the survey in the study area.

Table 4.1 Type of Organization

| Job Role | Code | Number of Responses | % of Responses |
| --- | --- | --- | --- |
| Architect | ARCH | 6 | 12% |
| Quantity Surveyor | QS | 20 | 40% |
| Builder | BUIL | 15 | 30% |
| Estate Surveyor | Est Surv | 7 | 14% |
| Town Planning | TP | 2 | 4% |
| Total |  | 50 | 100% |

# Table 4.2 Job Title and type of Organization

Table 4.2 below shows the job title of the respondents and the type of organization they worked for. From the table, 70% of the architect works in the architectural firms while 10% of the builder works as building contractors. Similarly, 20% of the quantity surveyor works in arch firm while  Builder contractor firms 55% of the builders, 30% are quantity surveyors and 15% arch. This implies that majority of the respondents are working in their respective field of specialization. This therefore, suggest that majority of the respondents are professionals and will be able to give accurate, professional and non-bias information.

4.2 Job Title and type of Organization

|  | Types of Organization |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Architectural Firm |  | Building Contractors |  | Real Estate Firm |  | Consultancy |  |
| Job Title | No | % | No | % | No | % | No | % |
| Architect | 7 | 70% | 3 | 15% | 1 | 9.1% | 0 | 0 |
| Builder | 1 | 10% | 11 | 55% | 2 | 18.2% | 1 | 11.1% |
| Estate Surveyor | 0 | 0 | 0 |  | 7 | 64% | 1 | 11.1% |
| Quantity Surveyor | 2 | 20% | 6 | 30% | 1 | 9.1% | 4 | 44.4% |
| Town Planning | 0 | 0.00 | 0 | 0.00 | 0 | 0.00 | 2 | 22.2% |
| Total | 10 |  | 20 |  | 11 |  | 9 |  |

# 4.3 Length of Experience in Construction Industry

Table 4.3 below shows the length of experience of respondents in construction industry. Majority of the respondents’ level of experiences in construction projects was between 6years to 10years of experience with frequency of 11 and 15 years. 20% (Table 4.3)  This means that majority are young professional in construction industries. However, 28% of the respondents have experiences in construction between 6years and 10years. This indicates that 28% of the respondents have vast experience in construction industries and are regarded as expert in the field of construction. Experts with more than 21years of experience have 24% which means that there were few older professionals among the respondents. However, 1 year to 5years of experience have 18% which implies that relatively there were more young professionals. This could be due to the fact that the subject matter of the study, sustainable construction, is relatively new in Nigeria.

Table 4.3:Length of Experience in Construction Industry (in Years)

|  |  | Years | Number of Responses | % of Responses |
| --- | --- | --- | --- | --- |
| 1 | Architect | 1 – 5 | 9 | 18% |
| 2 | Builder | 6 – 10 | 14 | 28% |
| 3 | Estate Surveyor | 11 – 15 | 10 | 20% |
| 4 | Quantity Surveyor | 16 – 20 | 12 | 24% |
| 5 | Town Planning | 21 Above | 5 | 10% |
|  | TOTAL |  | 50% | 100% |

# 4.4 Level of Theoretical Framework of Risk Management

The mean and relative important index of the level of effectiveness of sustainability techniques to the project delivery in construction is presented in table 4.4 below. The relative important index (RII) of the sustainability techniques were calculated and ranked according to the highest number of the relative important index which represent the level of significant sustainability techniques in the construction industry.

4.4 Analysis of Main Findings From Objective

Table 4.4 Theoretical Framework of Risk Management

| Theoretical Framework of Risk Management | Mean | ∑W |  |
| --- | --- | --- | --- |
| Technical risks | 2.53125 | 236 | 1.1470 |
| Financial risks | 2.40625 | 277 | 1.1254 |
| Schedule and safety risks | 2.770833 | 262 | 1.1327 |
| Legal and regulatory risks | 2.677083 | 253 | 1.0192 |
| Environmental risks | 2.604167 | 246 | 1.0010 |
| Political and economic risks | 2.53125 | 239 | 1.0828 |
| Social and cultural risks | 2.23345 | 248 | 1.0125 |

From the above table 4.4, the most significant theoretical frameworks of the risk management in the construction industry with the highest relative important index of 1.1470. This means that Technical risks was considered as the most important and an effective in risk management in the construction industry that has contributes significantly. While schedule and safety risks with the 1.1327, relative index is the second and follow by the financial risk of the 1.1254. the others theme of findings with the relative index as follows: Legal and regulatory risks 1.0192 , Environmental risks 1.0010, Political and economic risks 1.0828 and the least  Social and cultural risks with 1.0125 relative index, all the contribution to the theoretical frameworks of the risk management.

# Table 4.5  Common Risks Prioritized in Building Construction Project

| Common Risks Prioritized in Building Construction Project | Mean | ∑W |  |
| --- | --- | --- | --- |
| Delays | 2.710417 | 332 | 1.1741 |
| Incompetent Contractors | 2.510417 | 347 | 1.1601 |
| Subcontractor Default | 2.71875 | 367 | 0.9296 |
| Environmental risks | 2.697917 | 345 | 0.9244 |
| Design Errors | 2.645833 | 350 | 0.9114 |
| Thefts | 2.635417 | 359 | 0.9088 |
| Loss of Paperwork | 2.571667 | 446 | 0.8229 |
| Change Orders in Supply Chain | 2.597917 | 350 | 1.1601 |
| Safety Hazards | 2.497917 | 339 | 0.9996 |

Table 4.5 shows that the most common risks prioritized in building construction project with the high mean values, high standard deviation and relative important index of 1.1741, which implies that delays risk are the common risks prioritized in building construction project. The Incompetent Contractors and Incompetent Contractors have the same standard deviation and high relative important index of 1.1601, this indicate that both contribute to common risk that affected the building construction project and implies that the two factor can caused a great impact if not managed and take recognition at early building construction. While the Loss of Paperwork with the 0.8229, relative index cannot have impact as common risks prioritized in building construction project

# 4.6 Discussion

The discussion reflects that risk identification in building construction often remains informal or ad hoc in practice, despite its critical role in the theoretical framework. The contractors and consultants tend to rely heavily on experiential knowledge rather than structured tools like checklists, risk registers, or probabilistic modelling. In theory, risk evaluation involves assessing the probability and impact of risks, often using quantitative matrices. The discussion indicates that while some form of prioritization risk exists, it is often based on subjective judgment or past experience rather than a consistent scoring system. Gap Identified: Absence of formal risk ranking and decision analysis tools (e.g., risk maps or risk-adjusted return measures), this reflected in the summary of the project.

# 5.0 Conclusion and Recommendation

# 5.1 Conclusion

This study has provided a comprehensive assessment of risk management practices in building construction projects. The theoretical framework revealed that construction projects are susceptible to a broad spectrum of risks, including technical, financial, schedule-related, legal, environmental, political, and social-cultural dimensions. These risks, if not proactively managed, can lead to project delays, cost overruns, safety incidents, and reduced quality outcomes.

The investigation into commonly prioritized risks identified recurrent challenges such as incompetent contractors, subcontractor defaults, safety hazards, environmental disruptions, design flaws, and supply chain issues. The evaluation of existing tools and techniques highlighted the utility of risk registers, matrices, SWOT analysis, root cause analysis, and digital risk management software, all of which are essential for anticipating and addressing potential issues before they escalate.

Ultimately, the findings affirm the significance of risk management in ensuring project success, with the effective risk practices not only improve project delivery timelines and budgets but also enhance safety standards, accountability, and overall stakeholder satisfaction. The study emphasizes the need for continuous improvement in risk management processes to adapt to the dynamic nature of construction environments.

# 5.2 Recommendations

### Institutionalize Risk Management Frameworks:

### Construction firms should adopt formal risk management plans that categorize and address various types of risks from project initiation to completion.

### Capacity Building and Training:

### Regular training sessions should be organized for project managers, contractors, and site workers on risk identification, reporting, and mitigation strategies.

### Adopt Technological Tools:

### Encourage the use of specialized risk management software for real-time risk tracking, analysis, and documentation to enhance decision-making efficiency.

### Strengthen Contractor and Subcontractor Vetting:

### Implement strict prequalification criteria to ensure that only competent and reliable contractors are engaged in project execution.

### Enhance Safety Protocols and Compliance:
Safety risk assessments should be embedded in all phases of project planning, with regular audits to ensure adherence to health and safety regulations.

### Encourage Stakeholder Collaboration:
Foster a culture of collaboration among clients, consultants, contractors, and workers to improve communication, accountability, and risk responsiveness.

### Develop Risk Registers and Scenario Plans:
Each project should maintain a live risk register, continuously updated to reflect new threats and changes in project scope or external conditions.