FACTORS IMPACTING TENDERING DECISIONS: A FOCUS ON CONSTRUCTION CONTRACTORS

BY

BALOGUN SHAMSUDEEN ABIODUN

HND/23/BLD/FT/0026

BEING A RESEARCH PROJECT SUBMITTED TO THE DEPARTMENT OF BUILDING TECHNOLOGY

INSTITUTE OF ENVIRONMENTAL STUDIES, KWARA STATE POLYTECHNIC, ILORIN

IN PARTIAL FULFILMENT OF THE REQUIREMENT OF THE REQUIREMENT FOR THE AWARD OF HIGHER NATIONAL DIPLOMA (HND) IN BUILDING TECHNOLOGY

JUNE, 2025

CERTIFICATION

This is to certify that BALOGUN SHAMSUDEEN ABIODUN with Matric number HND/23/BLD/FT/0026 from department of Building Technology, Institute of Environment Studies carried out a practical field work which formed basic of the project in accordance with building technology rules and regulations and departmental instruction.

_______________________                          	__________________

BLDR. IYIOLA AKEEM SEYI		 		DATE

(Project supervisor)

____________________________			_________________

BLDR. ABDULGANIYU ALEGE         		 DATE

(Project Coordinator)

BLDR. ABDULGANIYU ALEGE 				DATE

(Head of Department)

___________________				__________________

BLDR. ALIYU SULAIMAN FUNSHO 			DATE

(External Supervisor)

DEDICATION

I dedicate this project first and foremost to Almighty God who has been there right from the beginning to the very point. Special dedication also to my entire supportive parent for their relentless support and compassion toward me during the course of my Higher National Diploma program.

This project is also dedicated to my family and friends may Almighty God be with you all. (Amen)

ACKNOWLEDGEMENT

All glory, honor and adoration belong to God Almighty, the most high, the most glorious, and the ancient of days who has given me the opportunity to complete my HND program.

My appreciation goes to my amiable Supervisor BLDR. IYIOLA AKEEM SEYI. for his encouragement and motivation as regard the writing of this project, thank you so much ma. May God bless you and your family (Amen).

My appreciation also goes to all lecturers in the Department of 
Building Technology, , May God bless you all for the love you have shown toward me and to the department at large.

My deepest appreciation also goes to my wonderful and dynamic parent Mr. and Mrs. ADEBANJO for their support financially, morally, spiritually toward the completion of this program. I pray you shall be rewarded by my success in life (Amen)

Finally, my gratitude goes to all my amiable and dependable friends in Building Technology that have stood by me and encourage me throughout my HND program, I pray we shall succeed in all our endeavours in life (Amen),

God bless you all.

Thanks.

ABSTRACT

The paper critically analyses the assessment of factors affecting contractors tender for construction project. Designing and implementing an effective tender is a huge challenge for most contractors who seek government contracts in Nigeria. A study conducted by Obuji (2003) in some West African countries including Nigeria, revealed that some small scale contractors are not favoured during a tendering process by prospective clients because, they neglect various factors that affect the success and failures of submitting a tender for a contract. Some contractors do not structure and draft their tenders in an appropriate manner; hence their chance of being contracted is reduced. The major objectives of the paper are: to identify the challenges faced by contractors when applying for contracts in Nigeria and to assess the factors that affect contractors tender for construction project. Concerning methodology, both secondary and primary sources of data was used for the study. A survey research design coupled with a multi-stage sampling technique was used with a sample size of 50 contractors selected from 5 local government areas of the state. Data was analyzed using chi-square statistical tool. Key findings from the study showed that majority of the respondents faced favouritism. Recommendations for the study include; There should be long-term industrial polices renewable after about 10 years to enable small and medium scale contractors compete with larger construction firms for bids/tenders and maximize the potentials of the economic environment.

TABLE OF CONTENTS

Title Page	-	-	-	-	-	-	-	-	-	i

Approval Page	-	-	-	-	-	-	-	-	ii

Declaration	-	-	-	-	-	-	-	-	iii

Dedication	-	-	-	-	-	-	-	-	-	iv

Acknowledgement	-	-	-	-	-	-	-	v

Abstract	-	-	-	-	-	-	-	-	-	vi

Table of Contents	-	-	-	-	-	-	-	vii

CHAPTER ONE – INTRODUCTION

1.1	Background of the Study	-	-	-	-	-

1.2	Statement of General Problem	-	-	-	-

1.3	Objective of the Study	-	-	-	-	-	-

1.4	Research Questions	-	-	-	-	-	-

1.5    Hypothesis   -      -      -      -      -      -      -        -        -

1.6	Significance of the Study	-	-	-	-	-

1.7	Scope of the Study	-	-	-	-	-	-

1.8	Definition of Terms	-	-	-	-	-	-

CHAPTER TWO – REVIEW OF RELATED LITERATURE

2.1	Introduction	-	-	-	-	-	-	-	-	-

2.2	Theoretical Framework	-	-	-	-	-	-	-

2.1.1 CONTINGENCY THEORY-	-	-	-	-	-	-	-2.2 COMPETITIVE TENDERING THE CONSTRUCTION INDUSTRY-	-	-	-	-	-	-	-	-       -	-

2.2.1 Varying procurement strategy-	-	-	-	-	-	-

2.2.2 Competition in the construction industry-	-	-	-

2.2.2.1 Price VS Performance-	-	-	-	-	-	-	-

2.2.2.2 Experienced contractor VS Inexperienced contractor-	-

2.3 THE TENDERING PROCESS IN NIGERIA-	-	-	-	-

2.3.1 Steps in Tendering Process in the Public sector-	-	-

2.3.2 Duration taken in tendering process in Public Sector-	-

2.4 FACTORS THAT AFFECT CONTRACTORS TENDER IN CONSTRUCTION PROJECTS-	-	-	-	-	-	-	-

2.4.1 Need for Work-	-	-	-	-	-	-	-	--

2.4.2 Strength of Firm-	-	-	-	-	-	-	-	-

2.4.3 Project Conditions Contributing to Profitability-	-	-

2.4.4 Risk of the Project-	-	-	-	-	-	-	-	-

2.4.5 Competition-	-	-	-	-	-	-	-	--

2.4.6 Strategic Considerations-	-	-	-	-	-	-	-

2.4 Ethical Practices and Its influence in Tendering Process in Public Sector-	-	-	-	-	-	-	-	--	-

2.5 Training of employees involved in tendering process in Public Sector Procurement-	-	-	-	-	-	-	-	--

2.6 The use of ICT in Tendering Process in Public Sector Procurement-	-	-	-	-	-	-	-	--	-

CHAPTER THREE – RESEARCH METHODOLOGY

3.1	Introduction	-	-	-	-	-	-	-	-	-

3.2	Research Design	-	-	-	-	-	-	-	-

3.3	Area of the Study	-	-	-	-	-	-	-	-

3.4	Population of Study	-	-	-	-	-	-	-	-

3.5	Sample size and Sampling Techniques	-	-	-	-	-

3.6	Instrument for Data Collection	-	-	-	-	-	-

3.7	Validity of the Instrument	-	-	-	-	-	-	-

3.8	Reliability of the Instrument	-	-	-	-	-	-

3.9	Method of Data Collection	-	-	-	-	-	-	-

3.10	Method of Data Analysis	-	-	-	-	-	-	-

CHAPTER FOUR – DATA PRESENTATION AND ANALYSIS

4.0	Introduction	-	-	-	-	-	-	-	-	-

4.1	Data Presentation and Analysis	-	-	-	-	-	-

4.2	Characteristics of the Respondents	-	-	-	-	-

4.3	Data Analysis	-	-	-	-	-	-	-	-	-

4.4	Testing Hypothesis	-	-	-	-	-	-	-	-

4.5	Summary of Findings	-	-	-	-	-	-	-	-

4.6	Discussion of Findings	-	-	-	-	-	-	-

CHAPTER FIVE – FINDINGS, CONCLUSION AND RECOMMENDATION

5.0	Introduction	-	-	-	-	-	-	-	-	-

5.1	Summary	-	-	-	-	-	-	-	-	-	-

5.2	Conclusion	-	-	-	-	-	-	-	-	-	-

5.3	Recommendations	-	-	-	-	-	-	-	-

References -	-	-	-	-	-	-	-	-	-

Appendix	-	-	-	-	-	-	-	-	-	-

CHAPTER ONE

INTRODUCTION

1.1 BACKGROUND OF THE STUDY

Shash (1993) explains that a construction company can either negotiate with the client or use a competitive tendering process to obtain a contract. Fu and Drew (2002) suggest that competitive tendering is the most common method used for contractor selection. In competitive tendering process, a client selects a numbers of contractors to tender for the proposed project. The selected contractors must to decide whether to tender or not tender. The contractors need to submit an estimated cost to execute the project at hand, if they intend to tender. The client would select the contractor who submitted the best cost for executing the project.(Shash 1993, p.111). Therefore the decision to tender is the first step that contractors need to consider.

There are various factors that need to be considered by the contractors in order to make the decision to tender or not. The decision is highly related to the specific project and macro environment. It is hard to make a decision in a limited time by the management team. The decision generally is made on the basis of experience, intuition and guesses. (Egemen and Mohamed 2007, p.1373)

There are many researchers that have discovered the factors that affect the tender/ no tender process. Unfortunately, there has not been any similar research projects carried out in Nigeria. Furthermore, during the global economic recession, construction related activities are decreased significantly. Construction contractors‟ original tender/ no tender decision making criteria may be changed.

1.2 PROBLEM STATEMENT

Designing and implementing an effective tender is a huge challenge for most contractors who seek government contracts in Nigeria. A study conducted by Obuji (2003) in some West African countries including Nigeria, revealed that some small scale contractors are not favoured during a tendering process by prospective clients because, they neglect various factors that affect the success and failures of submitting a tender for a contract. Some contractors do not structure and draft their tenders in an appropriate manner; hence their chance of being contracted is reduced.

Construction industry has complexity in its nature because it contains large number ofparties as clients, contractors, consultants, stakeholders, shareholders, regulators andothers. Construction projects in Nigeria suffer from many problems andcomplex issues in performance because of many reasons and factors. This project isvery important to identify and to evaluate the main factors affecting contractors’ tenders in construction projects in Nigeria. The practices concerning with Tenders such as time, cost, project owner satisfaction and safety checklists will be analyzed inorder to know the main practical problems of contractors who do not win tenders as well as practical solutions to help enhance the chances of our indigenous contractors in Imo state in winning Federal government and foreign contracts.

1.3 OBJECTIVES OF THE STUDY

The aim of this research is to analyze and assess the local factors that account for the success or failure of tenders submitted by contractors when applying for a construction project in Imo State. The aim of this research can be broken down into the following objectives:

- To identify the challenges faced by contractors when applying for contracts in Nigeria

- To assess the factors that affect contractors tender for construction project.

  - RESEARCH QUESTIONS

- What challenges do contractors in Nigeria face when submitting tenders for projects/contracts?

- What are the factors that affect contractors tender for construction projects?

1.5 SIGNIFICANCE OF THE STUDY

This research will help contractors become aware of what the factors which need to be considered when they intend to submit tenders for different projects. This research will also provide the information that would be used by any contractor to create a competitive bidding strategy.

This study will also give a clear insight into the various ways in which profit and efficiency from contracts and contracting can be increased and how the challenges facing contract tendering can be properly tackled. The study also gives a clear insight into the various factors affecting tenders and their effects on contractor’s efficiency and chances of winning a contract in Nigeria. The findings and recommendations of the researcher will help in building a strong and better contract policy and tendering guideline for contractors, especially small scale contractors in Imo State other construction companies in Nigeria.

  - HYPOTHESIS FORMULATION

Statements of Hypothesis for the study are:

Ho: There is no significant relationship between factors that affect contractor tender and contractor chances in winning a construction project.

Hi: There is a significant relationship between factors that affect contractor tender and contractor chances in winning a construction project.

  - SCOPE OF STUDY

This research focuses mainly on the assessment of the factors that affect tenders for construction projects, using construction companies and private contractors in Imo State as case study. Results and recommendations may not be used to generalise other construction companies or contractors in other parts of Nigeria, as the researcher could not cover a wider scope due to financial and time constraints.

Based on the findings of this study other possible researchable areas may include studies on the various effects of other aspects of contracts such as contract laws in Nigeria and contract management and control.

1.8 LIMITATION OF THE STUDY

The only limitation faced by the researcher in the course of carrying out this study was the delay in getting data from the various respondents. Most respondents were reluctant in filling questionnaires administered to them due to their busy schedules and nature of their work. The researcher found it difficult to collect responses from the various respondents, and this almost hampered the success of this study.

1.9 DEFINITION OF TERMS

- Tender: According to Simmons (2002), a tender refers to an offer (usually by a contractor or a vendor) to undertake a job or supply goods.

- Contract:  Erikson (2002) defined Contract as an agreement that creates an obligation binding upon the parties thereto. The essentials of a contract are as follows: (1) mutual assent; (2) a legal consideration, which in most instances need not be pecuniary; (3) parties who have legal capacity to make a contract; (4) absence of fraud or duress; and (5) a subject matter that is not illegal or against public policy.

- Contractor: According to Simmons (2002), a contractor refers to an organization or individual that contract with another organization or individual (the owner) for the construction of a building, road or other facility.

- Construction/Projects: In the fields of architecture and civil engineering, construction is a process that consists of the building or assembling of infrastructure. Far from being a single activity, large scale construction is a feat of human multitasking. Normally, the job is managed by a project manager, and supervised by a construction manager, design engineer, construction engineer or project architect.  For the successful execution of a project, effective planning is essential. Involved with the design and execution of the infrastructure in question must consider the environmental impact of the job, the successful scheduling, budgeting, construction site safety, availability of building materials, logistics, inconvenience to the public caused by construction delays and bidding, etc. Marshall (2001)

REFERENCES:

- Erikson O. U., (2002) Contract Planning and development in a Depressed Economy.Unpublished M.Ed. Dissertation Submitted to Florida University. Florida

- Obuji P.I., (2007).  Principle and practice of Contract Feasibility Studies In Nigeria (Aba: Springfield publishers, 2006) p.31

- Simmons P.K. (2007) Understanding Feasibility and Viability Analysis New York: Westside Publishers

CHAPTER TWO

LITERATURE REVIEW

2.0 INTRODUCTION

Contractors need to win tenders to survive in the construction industry. Contractors must be able to deal with various bidding situations successfully in today’s highly competitive construction market. The first step that the companies need to consider is whether to bid or not to bid before they decide on a competitive tender strategy to win the tender. ( Egemen& Mohamed, 2007, p. 1373). Shash (1993) argues that a construction company can either negotiate with the client or use a competitive bidding process to obtain a job. To make the bid/no did decision, the company’s human resources, time and costs need to be considered.

With the focus on small to medium sized construction contractors in Owerri, a review of the literature around the topic of factors that affect the contractors tender for construction projects and more relevant information are presented in Chapter 2. First, the overview of competitive bidding in the construction industry is presented. Then the general issues surrounding the tender decision making process are indicated. Finally, the specific factors that contractors need to be considered when submitting tenders for construction projects are identified.

2.1 THEORITICAL FRAMEWORK

This section covers the theory underpinning this study. Contingency theory fits this study.

2.1.1 CONTINGENCY THEORY

Contingency theory is a class of behavioural theory that claims that there is no best way to organize a corporation, to lead a company, or to make decisions. Instead, the optimal course of action is contingent (dependent) upon the internal and external situation. Several contingency approaches were developed concurrently in the late 1960s. Historically, contingency theory has sought to formulate broad generalizations about the formal structures that are typically associated with or best fit the use of different technologies. The perspective originated with the work of Joan Woodward (1958), who argued that technologies directly determine differences in such organizational attributes as span of control, centralization of authority, and the formalization of rules and procedures.

Mohsini and Davidson (1986) make use of contingency theory to examine the effects of structure and environment on performance, measured using the concept of conflict. Ireland (1983:25) indicates that he has used contingency theory to identify managerial actions affecting project performance. Kelly and Fleming (1986) and Brandon (1987) have attempted to take this further and build models of the procurement system. This theory is relevant to the study since the study looked into the aspects of duration of time used in tendering, ethical practices in tendering, usage of ICT in tendering and record management in tendering and how it influences effectiveness of tendering in a formal structure.

2.2 COMPETITIVE TENDERING THE CONSTRUCTION INDUSTRY

2.2.1 Varying procurement strategy

A successful project means that projects are delivered on time, has a standard quality and within an appropriate cost. (Barclay, 1994 as cited by Love, Skitmore and Earl, 1998, p. 221). Client selection of a suitable procurement is very important to achieve successful project. (Love, Skitmore and Earl, 1998, p. 221). Love, Skitmore and Earl (1998) says procurement system means an organizational system whichresponsibilities of different job roles are arranged to achieve a target project. Procurement methods are categorized by Love, Skitmore and Earl (1998) as traditional method, design and construct methods and management method.

Brian and Graham (2011) explain traditional method is “single stage lump sum competitive tendering.” The traditional method is the procurement method we will focus on in this research. The characteristics of traditional method are:

1. Project are delivered step by step

2. The building design is completed before construction can start

3. The project responsibilities are divided and carried by two groups: client and contractor.

4. The contractor is paid either lump-sum or expenses basis.

Under this traditional method, the client hires a consultant to complete the building design and prepare tender document first, through competitive bidding client select an appropriate contractor to carry out the project mostly are lump-sum contract. (Hughes, 2006, p. 7). Fu and Drew (2002) say the competitive bidding is the most common method used for contractor selection. The advantages of traditional method are:

1. Design is completed which means uncertainties are minimized and trough competitive bidding, the construction cost can be lower.

2. Schedule of quantities are developed, it makes some work easier such as progress payment and variation can be easier evaluated.

Disadvantages of traditional methods includes:

1. Poor communication between design team and construction team, build ability could be less considered.

2. Changes are hard to make at construction stage. Because everything is priced and agreed at early stage.(Brian and Graham, 2011, p.108-109).

Design and building procurement method is explained by Hughes (2006) as one single team carry out all the responsibilities for both design and construction. The payment for this method is a monthly lump-sum based on monthly expenses. The contract can be negotiated or tendered.

The management contracting refers to the method that is employed by property developers to take on more commercial risk in order to be able to sub-let all the contract work. This is established in order to procure only the project’s management and co-ordination effort parallel with a close working relationship between the principal and contractor. This is commonly reimbursed on a cost-plus basis or target cost-basis where a fee bid for managing a project and reimbursement of expenses (also known as disbursements) incurred. Essentially the management contractor sub-lets out all actual construction work to nominated or short listed subcontractors to ensure uncompromised work quality.(Hughes, 2006, p.7).

2.2.2 Competition in the construction industry

Competition never slows down in the construction industry. The competitive strategies are various. The lowest bid price is the prime requirement to win traditional tenders, but that is also one of the major causes of project failure. (Walraven& De Vries, 2009, p.53) Clients‟ expectations changed in late 1980s, when clients started to consider more non-price criteria. The contractors‟ performance was becoming more important.

2.2.2.1 Price VS Performance

Several authors agree that clients traditionally more prefer to use the lowest bid price as the criterion to select the contractor. (Drew &Skitmore, 1997), (Waara&Bröchner, 2006) and (Walraven& De Vries, 2009). Contractor selection needs to consider more than just cost; the contractor‟s capacities affect the project cost, duration and project performance. (Walraven& De Vries, 2009).

Waara and Bröchner (2006) analyse how Swedish clients used multiple criteria to select a contractor and how the non-price criteria were applied in the model. The multiple criteria include: quality; bid price; function; Technical design; environmental management system; operation costs; maintenance costs; life-cycle costs; Service; Project duration; Contractors‟ capabilities; skills; training; references; past experience and performance; construction methods; financial capacity; health and safety and conformity with bidding documents.

Walraven and De Vries (2009) emphasizes that the contractor provides the lowest bid price, and normally achieves their profit goal by adding claims or decreasing the project quality. Therefore the lowest bid price criterion is very risky. The research is aimed to create a model to assist with contractor selection to deliver the best value for money. The research identified 34 non-price criteria which are required to be considered for contractor selection. The most important factors are: durability of building; maintenance and the components of building.

2.2.2.2 Experienced contractor VS Inexperienced contractor

Contractors need to have good bidding performance to keep their business running, the experienced contractor should have the management experience; familiar with construction methods; be able to control the cost; familiar with local resources and have experience in tendering processes. (Fu, Drew et al. 2002, p.658).

Fu and Drew (2003) use a quantitative analysis of data collected from 266 Hong Kong contractors to identify that the experienced contractors were more competitive than inexperienced contractors. The contractors‟ experiences include both the bidding process and the construction.

The bid strategy can be formulated from two forms of experiences which consist of new and existing experiences. The new experience refers to the experience gathered from company operation such as bidding experience and construction experience. The existing experience means the experience that company has originally. When a company receives an invitation to bid, the company is required to consider either to bid or not to bid by using the company experience. Once the company has decided to bid, the company starts to prepare bid documents. During the bid preparation some difficulties are identified by the company, the feedback from bid preparation can be used as experience for further decision to bid making. If the company wins the tender, then the company can learn from the construction process; if the company loses the tender, then the company can learn from the client‟s feedback. Whether the company wins or loses, the company can learn from both feedbacks as experience for future strategy formulation. (Fu & Drew, 2003, p.390)

2.3 THE TENDERING PROCESS IN NIGERIA

Tendering is a Procurement Procedure whereby potential Suppliers are invited to make a Firm and unequivocal offer on the price and terms in which they will supply specified goods, Services or works which on acceptance shall be the basis of a subsequent contract (Lysons and Farrington, 2006). Tendering is based on the principles competiveness, fairness and accessibility, transparency, openness and probity (World Bank, 2008). Internationally, all Public entities are subjected to open tendering by law so as to prevent fraud, waste, unethical practices or local protectionism (global trade negotiation 18th Dec.2006). Tendering language in Nigeria is very similar to that employed by the World Bank. The Nigerian Ministry of Finance and Ministry for worksare the ministries responsible for government procurement of consulting work. Although in the past the rules concerning procurement were very complicated and open to conflicting interpretations, in 2007 these rules were simplified and consolidated under one law: the Public Procurement Act 2007sposal Act. Under this law, the Central Tender Board was renamed the Public Procurement. The main aim of the Nigerian procurement policy is to ensure that the system is not corrupt.

Nevertheless, a system of granting of preferences is permitted in the Nigeria tendering system.

As race is downplayed as a factor in Nigeria society, such preferences do not depend on race, disability or gender (Jodie, 2004). In Nigeria, the system of preference is based on whether the consultancy or contracting company is owned by Nigeria citizens. Only in the case of disasters or calamities are certain other preferences permitted: Section 66 of the Act makes provision for preferences to be made to "specific, disadvantaged women's communities and regions and areas subject to occasional calamities."

The Nigeria government draws a distinction between contractors and consultants. In order to qualify for the preferences, consultants and contractors are required to register on separate service provider databases, and to obtain a registration number (World bank, 2008). The Nigeria government recognizes 3 categories of tenders: restricted tender - i.e. tenders reserved for Nigeria citizens only, up to a maximum value of N 10 million, National competitive bid - i.e. where citizens of other countries may bid but preference may be granted according to the shareholding or composition of the tendering consortium. (Shash and Abdul-Hadi, 1992) Before being allowed to tender for government contracts in Nigeria, a consultant must register on the PP&ADB database of consultants.

Before being permitted to register as an independent consultant in Nigeria, a foreign national must have worked in Nigeria for 1 year. Only consultants and contractors who are registered with the Ministry of Works are permitted to tender for restricted tenders and national competitive bids.

Open competitive bidding is open to all companies, even those without a presence within

Nigeria. To register with the Ministry of Interior Ministerial Tender Board (MTB), Nigeria citizens fill in BPP Form, while foreign nationals fill in BPP Form No 7. All government tenders are published in the National newspapers, which comes out once a week on Fridays. All IT tenders are advertised on the Nigeria government website as well. Government tenders are also published in the local Nigeria newspapers (Jodie, 2004).

The law guiding Nigerian Public entities choice of Procurement Procedures in the Public Procurement  Act 2007 (BPP, 2007). It requires Public entities to use open tendering as the choice of procurement procedures and only use an alternative procurementprocedure in times of urgent need (Jodie, 2004). The Act of parliament came into operation on 1st January, 2007 after years of misuse of Public funds by procurement entities. It aims toMaximize economy and efficiency to promote Integrity and fairness of procurement procedures, to increase transparency, and accountability and to increase public confidence in public procedures (Public Procurement Act 2007).

In Beijing, according to the new circular strengthening the bidding and Tendering process dated 17th January, 2012, the establishment of fair, competitive and transparent bidding and tendering process is essential for market oriented reforms. Especially for the construction Industry (Beijing Regulation No 12 of 2011).

In Nigeria, the procurement systems had other institutional weaknesses that not only undermined its capacity for carrying out their mandates effectively but also led to a public perception that the public sector was not getting maximum value for money spent on procurement. In 1990s, Lawal (2007) indicates that there was a concern among Nigeria’s development partners, civil society, and the citizenry about the need to have a sound legislative and institutional framework to govern the public procurement sector in Nigeria. Towards the end of 1990s, enactment of legal and institution frameworks which were necessary to streamline the management of public procurement sector in Nigeria was a condition for development assistance from western countries, the World Bank and International Monetary Fund. This study sought to investigate factors that impede contractors  tendering process in public service.

2.3.1 Steps in Tendering Process in the Public sector

There are several main steps that are mostly used in the tender process (Creswel, 1999). First,

Tender process is determined: the organization requesting the tender will determine the type

Of tender that will be used, as well as what will be involved in the tender process. Second, request for tender is prepared: the request for tender outlines what is required, the contractual requirements and how you should respond. Thirdly, tenders are invited: the value, complexity and business category determines how tenders are invited. Fourthly, suppliers respond: you should first obtain all relevant documentation. At this stage it’s important to attend any pre tender briefing sessions being conducted, clarify any uncertainties, plan your response, prepare your response and submit your response in the right format, on time and at the right location (Fadhil and Hong, 2002). Other stages are fifth stage, this is the stage of evaluation and selection: each tender will be checked for compliance, and if compliant, then evaluated against the criteria specified in the tender documentation. The tender that offers best value for money will win the business. Six, involves notification and debriefing: when a contract has been awarded, the successful tenderer will be advised in writing (of the outcome. Unsuccessful tenderer are also advised and offered a debriefing interview Dozziet al,. 1996). finally, contracts established and managed: generally a formal agreement will be required between the successful tenderer and the relevant agency. This study aimed at investigating factors that makes this process ineffective.

2.3.2 Duration taken in tendering process in Public Sector

Duration taken is one of the factors that influence effectiveness of tendering process in Public Sector. If not well managed it will be very costly to the company. All Public sectors are required to comply with the law on duration taken in tendering process.

Tendering is the function that costs an organization a great deal of money and this has to be performed correctly in order to maximize effectiveness and minimize costs (GOK, 2004).

Organizations, Executive management everywhere is realizing that managing Tenders must emerge as a critical core competency if organizations are to increase revenue. According to

Public Procurement and Disposal Act 2005 and Regulation Procurement play a very important role in Economical growth and Development of a country if well managed (Jodie, 2004). It is vital to ensure that time taken in tendering process is reasonable and is compliant with the law.

The recommended duration is less than three months. This study aimed at establishing whether in road construction agencies is duration is adhered to and whether it influences effectiveness of tendering.

2.4 FACTORS THAT AFFECT CONTRACTORS TENDER IN CONSTRUCTION PROJECTS

There are many researchers that have discovered the factors that affect the tender process. Unfortunately, there has not been much research projects carried out in Nigeria. The effects of the factors depend on varying backgrounds. The past researches did in different years. The different research time leads to many different issues such as the different economic environment, construction methodologies, bidding strategies and limitations.

Also the researches did in different countries; the different countries also have different economic environments, technologies, policies and geography. The bidding decision considerations are varying from one country to others. The projects in developing countries are very different to developed countries. The projects in developing country have extra consideration on living standard; level of productivity; policies such as requirements on import; availability of qualified staff, materials and heavy equipments; also the stability of the country and the client information. (Jaselskis and Talukhaba, 1998, p. 187-188). Especially, some of the researches focused on different sized contractors. The different sized contractors may have different characteristics. The smaller contractors assigned higher importance score than average. (Egemen&Mohamend, 2007, p.1384). This current research is made which based on similar study done by Egemen and Mohamed (2007). So There are 50 potential factors would affect contractors tender which are extracted from Egemen and Mohamed (2007). Those factors are grouped under 6 categories as following:

- Need for work

- Strength of firm

- Project conditions contributing to profitability

- Risks of the project

- Competitions

- Strategy considerations

2.4.1 Need for Work

The need for work is a resultant of the contractor’s current workload, the availability of other projects within the market, financial situation of the company and vacancy resources such as plants and equipments. (Egemen& Mohamed, 2007, p.1377). Chua and Li (2000) also comment that the overhead recovery and the rate of return in investment determine the needs for work.

The company has less workload and large number of vacancy resources which increases the company’s need for work. Because company need to ensure the employees are paid for working.The number of other projects in the market which give the company choices to bid for different projects; it is reasonable that more projects available which may decrease the company’s desire for some projects. Financial situation of company is very important for a business. The company has bad financial situation would result in company bankrupt.The rate of return is related to the company’s business return; if company bids for a low return project they may lose the opportunity for high return project. The companies expect high need for works; they would accept the lower mark up level. Because the general overhead recovery is the first target that company normally needs to achieve. (Chua and Li, 2000, p.350).

The need for work is the most important category which needs to be considered. (Egemen& Mohamed, 2007). Several authors agree that current work load is the significant factors need to consider. They also believed that availability of other projects which is a major factor need to consider. (Shash, 1993), (Wanous&Boussabaine, 2000), (Bageis& Fortune, 2009).

2.4.2 Strength of Firm

The strength of company reflects the project performance and the smaller sized contractors assigned higher importance score to the factors than average. (Egemen& Mohamed, 2007, p. 1384). The strength of firm means the ability of the contractor to achieve the tender conditions imposed by the client; the available cash required for the project; the experience in similar project; familiarity with site condition; availability of resources; the availability of the subcontractors; material suppliers and percentage of work need to be subcontracted. (Egemen& Mohamed, 2007, p. 1377). Also Chua and Li (2000) add the current workload in bid preparation as another factor related to strength of firm.

The tender conditions reflect the client’s expectation for both contractor and project. Only the contractor can win who is able to achieve the contract conditions. The working cash is important to keep company in operation. The company holds less cash may affect the project execution. Chua and Li (2000) explained the contractor‟sexperience include the experiences on construction techniques; construction and office management; design skill and familiarity with site conditions. The resources of the company include the qualified technical and managerial staff; plant and equipments. The percentage of work need to be subcontracted depends on contractor size and type; larger percentage of subcontracted work requires higher contractor management skill. The current workload in bid preparation reflects the bid preparation quality and the chance of winning the project; higher workload may decrease the quality of bid preparation. (Chua & Li, 2000, p.351).

Chua and Li (2000) find if the project is very suitable to company’s position such as resources and experience in this type of project that the company would strongly believe that company would more competitive to other competitors, the company would like to take more risks to decide to bid.

Wanous and Boussabaine (2000) strongly believe the ability of the contractor to achieve the contract condition is the most significant issue for decision to bid. Contractor’s previous experience was argued by few authors. Wanous and Boussabaine (2000), Bageis and Fortune (2009) and Shash (1993) agree that the experience in similar project is important. But Lowe and Parvar(2004) disagree that the experience in similar project is important.

2.4.3 Project Conditions Contributing to Profitability

The project conditions determine the ability of contractor perform the work and achieve the profit target. The project conditions include such as project size, type, location, duration, profit made in similar projects in the past and the terms of payment. (Egemen& Mohamed, 2007, p. 1377).

The project size, type, location and duration are highly relates to the contractor’s capabilities. The capabilities include the volume of available cash; number of available qualified staff; equipments; plant; management skill; construction technique expertise. For example the small contractor may not be able to carry large size of project, because the larger size project requires more qualified staff, equipments, cash, management skill, and also some type of project may require some specific technical skill. The project duration tests the contractor’s management skill; bad project management can lead to delays in the project, this can result in a dispute, penalty (liquidated damages), suffer reputation and company bankruptcy. The location of the project requires some management skill and involves some potential difficulties. For example the project in a location that the company is not familiar with, the company could face some issues such as unknown weather; site conditions; material supplier and subcontractor selection difficulty, also if the site location is far from the company then they may spend more time on transportation and less control on project which decrease the productivity. The profit made in similar projects in the past could possibly forecast the possible profit can make from the proposed project. The term of payment affects the contractor’s cash flow, if the terms of payment not match the contractor’s cash flow, the contractor could possibly bankrupt. (Egemen& Mohamed, 2007, p. 1377).

Wanous and Boussabaine(2000), Lowe and Parvar(2004) and Egemen and Mohamed (2007) believe that the project size and terms of payment were the most important factors under this category. Drew and Skitmore (1997) found the effect of contract size is more important than contract types. But Shash (1993) argues that the project type is more important than the project size. Bageis and Fortune (2009) agree the term of payment is important and also the location of project is important as well.

2.4.4 Risk of the Project

There are lots of risks involved in a project. The risks involved in the projects can be divided as two different kinds of risks: Job related risks and the risks due to macro environment. (Egemen& Mohamed, 2007, p. 1375).The job related risks can be grouped into few sub groups include the job uncertainty, job complexity, contract condition and client and the consultant of the project. (Egemen& Mohamed, 2007, p. 1375).

The job uncertainty means the site condition; the completeness of the bid documents. The job complexity means technique difficulty of project, contractors‟ management experience and site condition. (Egemen& Mohamed, 2007). The technical difficulty is an important factor agreed by several authors. (Wanous&Boussabaine, 2000), (Egemen& Mohamed, 2007) and (Bageis& Fortune, 2009).

The contract condition is significant factor considered by several authors. (Shash, 1993), (Wanous&Boussabaine, 2000), (Lowe and Parvar, 2004) and (Bageis& Fortune, 2009). The contract condition factors can be broke down as the procurement method; detail of specifications; the duration for both project and bid preparation; payment conditions; warranty issues; the penalty conditions and the dispute solution. The payment conditions were considered as important by many authors. (Egemen& Mohamed, 2007, p. 1377).

The factors relatives to client and consultant of the project focus on the client’s financial standing and client’s reputation especially the payment records such as speed of payment and the dispute during the payment process. (Egemen& Mohamed, 2007, p. 1377). The client’s financial standing and the payment records determine the possibility of contractor be paid. The client’s financial standing and the speed of payment in the past are important confirmed by many authors. (Shash, 1993), (Wanous&Boussabaine, 2000), (Egemen& Mohamed, 2007) and (Bageis& Fortune, 2009). But Lowe and Parvar (2004) argue that the financial capacity of the client and the speed of payment are not important.

The risks due to macro environment include the economic conditions, the availability of resources and laws and government regulations in construction. The economic conditions mean the inflation and the monetary and fiscal policies. The availability of resources includes the resources such as qualified labour, materials and plants. The laws and regulations are include the policies regarding licenses, permits, tax and the minimum wage rate; the requirements on dispute and claim. (Egemen& Mohamed, 2007, p. 1377-1378).

De Neufville and King (1991) suggest two solutions can be used to remedy the risks during bidding preparation. The first solution is to create the mark-up level basis on the risks involved in the project. The second solution is to add a contingency into the cost estimate. (De Neufville and King, 1991 As cited by Drew and Skitmore, 1997, p. 472)

2.4.5 Competition

The competitions can be analysed from two points: the competition considering the current market conditions and considering the current project. The competitions in the current project that mainly focus on the number of the competitive competitors involved in bidding and the competitors bid performance. The competitions appear in the current market means that numbers of other potential profitable projects in the market, the maximum achievable mark-up level in the current market and the numbers of new firms enter the market increasing competitiveness. (Egemen& Mohamed, 2007, p. 1378).

Wanous and Boussabaine (2000) and Egemen and Mohamed (2007) find that the competition is not important. This result is argued by several authors who believe the chance of winning the tender is highly related to the competition. (Shash, 1993), (Chua & Li, 2000) and (Bageis& Fortune, 2009). This has been confirmed by Drew and Skitmore (1997) where contractors are more preferable to bid for the project that they are more competitive. Shash (1993) finds more factors which would affect the chance of winning a tender such as the type of job; contractors experience; competitors; clients and the market economy. Drew and Skitmore (1997, p. 482) find the contractor’s competitiveness is especially affected by the different contract sizes and types. Chua and Li (2000, p.355) find the mark up level also affects the Contractor’s competitiveness. Chua and Li (2000, p.355) also identify 90% of the respondents agree that the high bid price cause they loss the tender.

There are two ways suggested by Drew and Skitmore (1990) to win the contract: first way is contractor provides a very consistent bid for similar project and has a very high competitive bid performance to the other contractors; the second way is contractor provides an inconsistent bid and has a low similarity of bid performance to the other contractors. (As cited by Drew and Skitmore, 1996, p. 469). Because the low competitive contractor provides a similar bid price to high competitive bidders would never win tender. (As cited by Drew and Skitmore,1996, p. 469).

2.4.6 Strategic Considerations

Every company has different expectation such as expanding the company size; increasing company turnover; expanding company reputation; make relationship with clients and try to survive in the industry. The different company’s expectation determines the company’s business strategy. The strategic consideration includes the considerations on client’s expectations; future market and company financial situation forecast; the long term gains from client and project.

A general concept says that contractors are more competitive if they can achieve the clients‟ needs. Egemen and Mohamed (2006) find the clients‟ needs are various. The clients‟ needs are highly depend on the project size and project type. There are 17 important clients‟ needs and expectations of contractors have been identified include: the identity of the contractor; the price and warranty conditions that the contractor offers; the contractor’s experience such as project management, cost control and construction methodologies; contractor’s resources availability either availability of qualified staffs and equipments and plants; contractor’s financial standing and current workload; previous records of claims and disputes; contractor’s familiarity with local resources and material used for the project. The highest client’sexpectations of contractor were the price that the contractor offer, the contractor’s experience and the contractor’s resource availability. (Egemen and Mohamed, 2007, p.1379).

Walraven& De Vries (2009, p.601) identify 11 client’s expectation on the proposed building include: the image of building; the functions of the proposed building; accessibility and flexibility of the building; the environment surrounding the proposed building such as traffic and security issues; the durability of the building; the building space is used efficiently; comfort. The most important client’s expectations of building were the functions, durability and comfort of the proposed building.

The future market and company financial situation forecast determine the risks and opportunities which company may possibly face in the future such as the future market direction; the potential profitable project available in the future; the company financial situation indicating the financial risks. (Egemen and Mohamed, 2007, p. 1378).

The considerations on clients and projects are mainly focus on the long term benefits that company can receive from them such as: the relationship contractor can make with client and other parties and the amount of works that client provides normally. Shash (1993), Lowe and Parvar(2004), Egemen and Mohamed (2007) and Bageis and Fortune (2009) agree the relationship with client was significantly important. The benefits received from clients and project may increase company’s reputation; classification; staff expertise. (Egemen and Mohamed, 2007, p. 1378).

2.4 Ethical Practices and Its influence in Tendering Process in Public Sector

Unethical practices are an enemy to development not only in Nigeria but globally. It greatlycontributes to poverty increase in a country is not well managed. Corruption in the UK, the

Transparency International U.K had launched the major findings from a series of studies whichexamine corruption in the U.K. The reports – which represent the most comprehensive researchever undertaken in this area – examine the levels of corruption in 23 UK sectors andInstitutions. The research represents a ‘corruption health-check’ for the UK. Although corruptionis not endemic in the UK, it is correct to say that in some areas of UK society and institutions,corruption is a much greater problem than recognized and that there is an inadequate response toits growing threat especially in tendering and procurement (Ahmed, Irfan, and Parasuraman,1994).

According to Vee and Skitmore (2003), on their study on professional ethics in the constructionindustry, found out that, all the respondents had witnessed or experienced some degree ofunethical conduct, in the form of unfair conduct, negligence, conflict of interest, collusivetendering, fraud, confidentiality and propriety breach, bribery and violation of environmentalethics. These practices ended up resulting to loss of money.

According to Mufumba( 2002), Councilors in Uganda were pushed out of Tendering process.

They were not allowed to get involved in the tendering process to avoid Possibility ofcompromising their supervisory role (according to Fred NgobiGume). The move was toeliminate the possibility shoddy work, since councilors were to find themselves in a positionwhere they have to grill one of their own.

In Russia, the Tendering system has also weaknesses. Corruption is invariably associated withRussia's business environment and in procurement and tendering of huge projects around theworld. Although it remains a major problem, corruption in Russia is being tackled and thebusiness environment is improving. Businesses in Russia can mitigate their risks through simplesteps and by being alert. (Business, Corruption and Russia 14 March 2012)

In South Africa, according to a parliamentary report on service delivery recommendation of

13 September 2010, the tendering process was introduced to eradicate rampant unethicalPractices that were observed in the country. The government was to tighten the tender system inSouth Africa's municipalities in order to fight unethical practices, while prosecuting officialswho abuse the system."The tender system in municipalities needed a total turnaround”.

In Tanzania according to world forum (2012) a total of $495m was given from Donors for theBudget. Donors pledged to increase aid to Tanzania to $495 million for its 2012/13 budget butwarned future disbursements could depend on how it tackled corruption and misuse of publicfunds especially in tendering and procurement. According to Seloba (2006), Politicalinterference in Administration remains a serious challenge to both Administrative practitionersand politicians in government. More so in procurement processes due to the amount of moneyinvolved.

In Nigeria, District Tender Boards (DTBs) were also established to cater for procurement at thelower levels of government administration. DTBs were also inter-ministerial and were made upby the representatives of government ministries in the districts. They had the same powers asMTBs. In addition, the Financial Regulations applied to the tender boards of local authorities,public enterprises, public universities and other institutions of learning and cooperative societies(GOK, 2005a).

The Financial Regulations also provided for an appeals process. Appeals against the decisions ofthe DTBs lay to the CTB, those against the MTBs lay to the relevant permanent secretaries,while appeals against the CTB and Department of Defense tender board lay to the

Permanent secretary to the Ministry of Finance (GOK, 2005b).On the other hand, the Ministry ofFinance (or Treasury) issued circulars from time to time setting out the details of publicprocurement procedures and policies. For example, these circulars raised the procurementthresholds and reviewed adjudication procedures. They also dealt with matters of policy. ThusTreasury Circular No. 1 of 1998 sought to give incentives to local firms to participate ingovernment procurement by conferring preferential bias of ten per cent where the tenderingfirms were controlled by indigenous Nigerians. The above procurement system had severaldeficiencies. First, there were no sanctions against government officers who breached them andthe system was thus vulnerable to abuse.

Indeed, the Government Contracts Act provides that “public officers” cannot be sued personallyupon any contracts which they make in that capacity.”The incentive for public officers to engagein corrupt procurement deals is thus quite strong. Second, procurement policies and procedureswere scattered in various government documents. Thus, for example, it was difficult tocomprehend the Financial Common corrupt practices in public procurementthus included public officers – often under the influence of powerful politicians and businessmen– only inviting preferred firms, favoring certain firms at the short-listing stage,designing tender documents to favor particular firms and releasing confidential information. Thisstate of affairs was exacerbated by the fact that the procurement system was manned by juniorofficers, who were therefore powerless to correct any anomalies and could easily be manipulatedby their seniors and powerful politicians (Ahmed, Irfan, and Parasuraman, 1994).

Unethical practices in Public Procurement was also facilitated by the lack of transparency inthe system; the applicable procedures were invariably inaccessible to the public according to

World Bank (2008).To make matters worse, Nigerian law does not prohibit public officials fromparticipating in private enterprise. Indeed, the civil service is by far the most important launchingpad for businessmen in Nigeria as it gives senior government officials and politicians access topublic resources, such as lucrative public procurement contracts. The participation of publicofficials in private enterprise has thus been a key source of corruption in public procurement,since the rules established to guard against conflicts of interest have invariably been breached(Ahmed, Irfan, and Parasuraman, 1994).

Further, there was no provision for dissatisfied bidders or the general public to appeal against theprocurement decisions of the various tender boards where, for instance, there were irregularitiesin the process. The system only allowed for appeals by accounting officers (usually permanentsecretaries) in the relevant government ministries, departments and agencies. And there was norole for the judicial system as the decisions of the administrativeappeal bodies were deemed final. All these unethical practices have led to a flawed tenderingprocess that resulted to loss of huge sums of money. This study sought to investigate theinfluence of unethical practices on effective tendering process.

2.5 Training of employees involved in tendering process in Public Sector Procurement

According to Landale (2006) training is the process of acquiring knowledge and skills by theTeam who participate in the public tendering process for efficient and effective service delivery.

Through training participants acquire new sets of values and attitudes. The appreciation of theirinherent but untapped potential and reinforce their self-confidence and sense of autonomy asopposed to dependency (Osborn et al 2003). For any project to be implemented successfullypeople involved must be trained. The training offered must be of quality to ensure effectiveimplementation of tendering process. If this is lacking then the tendering process will beadversely affected (Husband and Bolles 2007). According to the Public Procurement andDisposal Act 2005 section (7) procurement shall be staffed with procurement professionalswhose qualifications have been recognized by the authority. The authority shall facilitate theestablishment of an examination body for procurement professionals and shall ensure support fortheir professional association. These means that learning is knowledge and knowledge is power(Ahmed, Irfan, and Parasuraman, 1994). This study aimed at investigating whether roadconstructing agencies trained their staff and the influence of the training on effectiveness oftendering process.

2.6 The use of ICT in Tendering Process in Public Sector Procurement

According to Egan, (1998) the procurement process in UK construction has come under closescrutiny since the (Egan report) which had pointed out that “The UK construction industry cangain substantial improvements by delivering better service to clients, reducing construction cost,time and defects”. According to Latham report (Latham, 1994) suggested as one of its proposalsthat savings in capital costs of 10% a year could be achieved. E-Procurement will bringimprovements to all aspects of the procurement process (National Institute of GovernmentalPurchasing, 2001, Minahan and Degan, 2001, McIntosh and Sloan, 2001, Ribeiro, 2001).Theprocurement process is not solely the buying of goods and services but also incorporates buyingstrategy as well (Egbu et al, 2003). The public Sector has produced a plethora of initiatives toinvestigate ways to improve the strategy and processes of procurement over the last 11 years.

Despite these suggested advantages, Martin (2004) shows that in construction agencies, still lessthan 30% of tender documentation are sent out in electronic form. This is because Constructionprocurement is more complex than general procurement. This situation is even worse indeveloping countries such as Nigeria.

There are many different parties involved who feed information into the process – clients,consultants, contractors and suppliers. Construction work specifications can be less well definedwith unknowns such as ground conditions could large impact on the overall cost (Edie et al,2007). In contrast items in goods and services procurement can be tightly specified with littlemovement from the original specification. Factoring in risk is a major aspect and can determinethe form of contract, how it is assessed and its overall outcome. For these reasons electronicsolutions for general procurement need to be altered to meet the needs of constructionprocurement. This therefore make tendering process complex.

According to Knudsen (2003) suggests that procurement can be condensed into the following

Six processes -“e-sourcing, etendering,e-informing, e-mro (Maintenance, Repair and operatingmaterials), ERP (Enterprise resource planning) and e-collaboration”. The principle of electronictendering is simply to provide a faultless system of transmitting input from the contractor’stender through to contract management removing the inefficiencies, delays and cost involved inmanually processing tender information and re-transcribing for contract management activity.

Bell (2001) suggests changes must take place if electronic solutions are to become predominantand companies are to remain competitive in the new era. Therefore ICT is critical in tenderingprocess. Rankin et al (2006) published a study into drivers and barriers for e-procurement inCanada. This was the first piece of research to investigate drivers and barriers in construction e-Procurement. This confirmed that the drivers and barriers identified from the goods and Servicesindustries could be applied to the construction industry. His study focused more on e-sourcingwithin construction e-procurement rather than e-tendering. With a stationary product and aproduction line that changes locations, greater complexity and economic value the constructionindustry is essentially different to other industries. The consequence is that the drivers andbarriers to construction e-procurement could be performing differently to those in the generalgoods and services industry (Ahmed, Irfan, and Parasuraman, 1994). This study narrows down toevaluate level of usage of ICT in tendering process and its influence in effectiveness in tenderingprocess.

CHAPTER THREE

RESEARCH METHODOLOGY

3.0 INTRODUCTION

This chapter covers the description and discussion on the various techniques and procedures used in the study to collect and analyze the data as it is deemed appropriate.

It is organized under the following sub-headings:

- Research Design

- Area of the Study

- Population of the study

- Sample and sampling procedure

- Instrument of Data Collection

- Validation of the Instrument

- Reliability of the Instrument

- Method of Data Collection

- Method of Data Analysis

3.1 RESEARCH DESIGN

According to Asika (2009), research designs are often referred to as the structuring of investigation aimed at identifying variables and their relationships to one another. In this study, questionnaire serves as useful guide to the effort of generating data for this study. The questionnaire is a survey method and it is an exploratory research.

3.2 AREA OF THE STUDY

The study will be conducted in Owerri, Imo state. Imo State is one of the 36 states of Nigeria and lies in the south eastern of Nigeria with Owerri as its capital and largest city. Imo State came into existence in 1976 along with other new states created under the leadership of the late military ruler of Nigeria, Murtala Muhammad, having been previously part of East-Central State. The state is named after the Imo River. Part of it was split off in 1991 as Abia State, and another part became Ebonyi State. The main cities in Imo State are Owerri, Orlu and Okigwe. The Orashi River has its source in this state. The local language is Igbo and Christianity is the predominant religion. Imo state was created at Ngwoma.

3.3 POPULATION OF THE STUDY

The population of study consists of registered contractors in the state. According to Corporate Affairs Commission, this amounts to 345 duely registered small and medium contractors.

3.4 SAMPLE OF THE STUDY

Random sampling technique was used in selecting 50 contractors from the entire population. This was spread across 5 local government areas of the state. Both sex (male and female) were equally represented in the sample.

3.5 INSTRUMENT FOR DATA COLLECTION

These are the tools or methods used in getting data from respondents. In this study, questionnaires and interview are research instruments used. Questionnaire is the main research instrument used for the study to gather necessary data from the sample respondents. The questionnaire is structured type and provides answers to the research questions and hypotheses therein.

This instrument is divided and limited into two sections; Section A and B. Section A deals with the personal data of the respondents while Section B contains research statement postulated in line with the research question and hypothesis in chapter one. Options or alternatives are provided for each respondent to pick or tick one of the options.

3.6 RELIABILITY AND VALIDITY OF INSTRUMENT

Reliability means the accuracy of precision of a measuring instrument while validity means the extent to which the research instrument measures what it is supposed to measure. In order to determine the reliability and validity of the study, the test-retest method was used. To have a valid instrument, the questions in the questionnaire will be free from ambiguity (i.e the questions will not be too complex). To have reliable instrument, the questionnaire will be followed with interview of sample of respondents to know whether their view on the subject.

3.7 TECHNIQUES OF DATA ANALYSIS

Having gathered the data through the administration of questionnaire, the collected data will be coded, tabulated, and analyzed according to the research question and hypothesis.

In order to analyze the data collected effectively and efficiently for easy management and accuracy, the simple percentage method was the analytical tools used for this research project and a sample size of two hundred (200) will be represented by 100% for easy analysis of the responses.

Also, Chi-square statistical analytical method will be used in the research work chi-square as a statistical technique is used in testing of hypothesis so as to predict what the relationship between two variables should be. It is used in drawing and reaching conclusion by collecting the observed values from the questionnaire administered to respondents, testing the degree of freedom and carrying out a decision in determining the critical value of the hypothesis.

The formular being

X2	=	(F0-FE)2

FE

Where O	=	Observed Frequency

E	=	Expected Frequency

The X2 value obtained from the formular is compared with the value of tabulated X2 for a given significance level and degree of freedom.

REFERENCES

Asika, L.K., (2009). Essentials of Research Methodology.Owerri: Spring Publishers. Pp.21

CHAPTER FOUR

DATA ANALYSIS AND INTERPRETATION

4.0 INTRODUCTION

This chapter covers data analysis, interpretation and the mode of presentation to illustrate and examine the various factors that affect contractors’ tenders for construction projects in Nigeria.  The various sections below therefore shows the analysis and discussion of data collected from contractors, quantity surveyors, architects and civil engineers in Owerri, Imo state. Respondents amounted to 45.  50 questionnaires were issued out to all respondents, but the researcher could only get 45 returned questionnaires.

TABLE 1

4.1 PRESENTATION OF TABLES

| Issued Questionnaires | 50 |
| --- | --- |
| Returned Questionnaires | 45 |
| Unreturned Questionnaires | 5 |

TABLE 2

| Profession of Respondents |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Architect | 9 | 20.0 | 20.0 | 20.0 |
|  | Civil Engineer | 14 | 31.1 | 31.1 | 51.1 |
|  | Quantity Surveyor | 22 | 48.9 | 48.9 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 1 shows profession distribution of respondents used for the study. 9 respondents representing 20% of the total sample size are architects, 14 respondents representing 31.1% are civil engineers, while the remaining 22 respondents 48.9% are quantity surveyors.

This implies that majority of the respondents are quantity surveyors as 48.9% indicated so. The study also displays a balance in choice as core contractors in various fields in the construction industry of Nigeria were used for the study. This also shows that the respondents are qualified for the study as they are contractors in their various fields or work.

TABLE 3

| Size of Organization |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Small Corporation | 29 | 64.4 | 64.4 | 64.4 |
|  | Medium | 15 | 33.3 | 33.3 | 97.8 |
|  | Large | 1 | 2.2 | 2.2 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 3 shows the organizational size of the respondents used for the study. 29 respondents representing 64.4% indicated that their organization is a small organization, 15 respondents representing 33.3% indicated medium organization, while the remaining 1 respondent representing 2.2% indicated that his organization is a large one.

This implies that small and medium scale contractors are the major respondents used for the study.

TABLE 4

| Age Distribution of Respondents |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | 1-20 Years | 1 | 2.2 | 2.2 | 2.2 |
|  | 21-30 Years | 28 | 62.2 | 62.2 | 64.4 |
|  | 31-50 Years | 12 | 26.7 | 26.7 | 91.1 |
|  | 51 and Above | 4 | 8.9 | 8.9 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 4 shows the age distribution of respondents. 1 respondent representing 2.2% falls between 1-20 years, 28 respondents representing 62.2% are between 21-30 years old, 12 respondents representing 26.7% are between 31-50 years, while the remaining 4 respondents representing 8.9% are 51 years and above.

This shows that majority of the respondents are between 21-30 years old.

TABLE 5

| Type of Contracts Done |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Road Construction | 13 | 28.9 | 28.9 | 28.9 |
|  | Building Construction | 14 | 31.1 | 31.1 | 60.0 |
|  | Bridge and Dams Construction | 18 | 40.0 | 40.0 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 5 shows the various types of contracts done by the respondents used for the study. 13 respondents representing 28.9% indicated that they are involved in road construction, 14 respondents representing 31.1% indicated that they are involved in building construction, while the remaining 18 respondents indicated that they involved in Bridge and dams constructions.

This implies that majority of the respondents are involved in the construction of bridges and dams as indicated by the respondents.

TABLE 6

| Academic Qualification of Respondents |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | HND Holders | 4 | 8.9 | 8.9 | 8.9 |
|  | B.Sc. Holders | 26 | 57.8 | 57.8 | 66.7 |
|  | M.Sc. Holder | 6 | 13.3 | 13.3 | 80.0 |
|  | Professional Qualification | 9 | 20.0 | 20.0 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 6 shows academic qualification of respondents. 4 respondents representing 8.9% of the respondents are HND holders, 26 respondents representing 57.8% are B.Sc. Holders, 6 respondents representing 13.3% are M.Sc. holders, while the remaining 9 respondents representing 20% hold various professional certificates in engineering.

This implies that all respondents used for the study are well educated as all have attending tertiary institutions or hold professional certificates in engineering. This goes further to show that the respondents are qualified for the study, hence they will accurately answer questions and give a true view of the situation at hand.

TABLE 7

| Have you been involved in a tender process before? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Yes | 45 | 100.0 | 100.0 | 100.0 |

Source: Field Survey, 2025

Table 7 shows response on the involvement of the respondents in tender/bid for projects. All respondents representing 100% indicated that they have bid for contracts before.

This implies that respondents are suitable for the study as they will be able to state challenges and factors affecting the tendering process in Bidding for contracts in Nigeria.

TABLE 8

| What category of construction have you been involved in? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Road Construction | 20 | 44.4 | 44.4 | 44.4 |
|  | Building Construction | 19 | 42.2 | 42.2 | 86.7 |
|  | Bridge Construction | 6 | 13.3 | 13.3 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 8 shows various contract jobs respondents have been involved in through the tendering process in the construction industry. 20 respondents representing 44.4% indicated that have been involved in road construction, 19 respondents representing 42.2% indicated that they have been involved in building and construction projects, while the remaining 6 respondents representing 13.3% indicated that they have been involved in bridge construction. This implies that majority of the respondents are involved in road construction and building projects.

TABLE 9

| Have you been successful in your bid for contracts? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Yes | 18 | 40.0 | 40.0 | 40.0 |
|  | No | 27 | 60.0 | 60.0 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 9 shows responses on whether respondents have been successful in bidding for contracts. 18 respondents representing 40% indicated that they have been successful in winning bids for construction projects, while the remaining 27 respondents indicated that they have not been successful.

TABLE 10

| In bidding for Contracts/construction projects what challenges have you faced? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | in-adequate capital to compete | 13 | 28.9 | 28.9 | 28.9 |
|  | competition with larger firms | 15 | 33.3 | 33.3 | 62.2 |
|  | Complexities Tender/bid Process | 8 | 17.8 | 17.8 | 80.0 |
|  | Favouritism | 9 | 20.0 | 20.0 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 10 shows challenges identified by respondents facing the tender process in Nigeria. 13 respondents representing 28.9% indicated in-adequate capital to compete as a challenge, 15 respondents representing 33.3% indicated competition with larger construction companies as a challenge, 8 respondents representing 17.8% indicated complexities in the tender/bid process as a challenge, while the remaining 9 respondents representing 20% indicated favouritism in the tendering process as a challenge.

This implies that contractors who bid for construction projects in Nigeria are faced with various problems ranging from Favouritism to competition with larger construction firms.

TABLE 11

| In your opinion what is the most pressing challenge? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | in-adequate capital | 2 | 4.4 | 4.4 | 4.4 |
|  | competition with larger firms | 13 | 28.9 | 28.9 | 33.3 |
|  | Complexities in Tendering/bid process | 13 | 28.9 | 28.9 | 62.2 |
|  | Favouritism | 17 | 37.8 | 37.8 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 11 shows respondents’ response on the most pressing challenge in the construction industry of Nigeria. 2 respondents representing 4.4% indicated in-adequate capital, 13 respondents representing 28.9% indicated competition with larger firms, 13 respondents representing 28.9% indicated complexities in the bid process, while the remaining 17 respondents representing 37.8% indicated Favouritism as a major challenge.

This implies that Favouritism is a major challenge in the bid/tendering process in the Nigeria construction industry as majority of the respondents indicated this. Other major challenges identified from the study include competition and complexities in the tender/bid process for construction projects.

TABLE 12

| As a contractor do you feel there are constraints or factors affecting contractors when bidding for contracts? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Strongly Agree | 28 | 62.2 | 62.2 | 62.2 |
|  | Agree | 17 | 37.8 | 37.8 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 12 shows respondents’ feeling if there are constraints or factors affecting contractors when bidding for contracts. 28 respondents representing 62.2% strongly agree, 17 respondents representing 37.8% agree.

This implies that these contractors face some constraints, challenges and factors when bidding for contracts.

TABLE 13

| What factors affect tenders in Nigeria? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Bribery and Corruption | 12 | 26.7 | 26.7 | 26.7 |
|  | Size of construction firm | 13 | 28.9 | 28.9 | 55.6 |
|  | Work experience of construction firm | 13 | 28.9 | 28.9 | 84.4 |
|  | Professional affiliation of contractors | 7 | 15.6 | 15.6 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 13 shows respondents’ response on the factors that affect tenders in Nigeria. 12 respondents representing 26.7% indicated bribery and corruption, 13 respondents representing 28.9% indicated size of construction firm, 13 respondents representing 28.9% indicated work experience of construction firm, while the remaining 7 respondents representing 15.6% indicated professional affiliation of contractors as factors that affect tenders in Nigeria.

This implies that the contractors have kept abreast the factors that can disrupt their tenders. Size of construction firm and work experience of construction firm are two major factors that affects tenders in Nigeria as moreof the respondents indicated these.

TABLE 14

| Have these factors affected the performance of contractors in the construction industry of Nigeria? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Strongly Agree | 24 | 53.3 | 53.3 | 53.3 |
|  | Agree | 8 | 17.8 | 17.8 | 71.1 |
|  | Un-decided | 4 | 8.9 | 8.9 | 80.0 |
|  | Dis-agree | 6 | 13.3 | 13.3 | 93.3 |
|  | Strongly Dis-agree | 3 | 6.7 | 6.7 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 14 shows respondents’ response on if the factors in table 13 have affected the performance of contractors in the construction industry of Nigeria. 24 respondents representing 53.3% strongly agreed, 8 respondents representing 17.8% agreed, 4 respondents representing 8.9% indicated undecided, 6 respondents representing 6.7% strongly dis-agreed with the opinion that the factors have affected the performance of contractors in the construction industry of Nigeria.

This implies that factors such as bribery and curruption, size of construction firm, work experience of construction firm, professional affiliation of contractors, have affected the performance of contractors in the construction industry of Nigeria

FIGURE 15

| In what ways have contractors performance been affected? |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Valid | Poor execution of jobs | 24 | 53.3 | 53.3 | 53.3 |
|  | Unfinished jobs | 21 | 46.7 | 46.7 | 100.0 |
|  | Total | 45 | 100.0 | 100.0 |  |

Source: Field Survey, 2025

Table 14 shows respondents’ response on what ways contractors’ performance have been affected by the above listed factors. 24 respondents representing 46.7% indicated  unfinished jobs as the ways their performance have been affected.

This implies that such issues like unfinished jobs and poor job execution are both caused by these factors as listed above which need to be attended to seriously.

CHAPTER FIVE

DISCUSS OF FINDINGS, CONCLUSION AND RECOMMENDATION

5.1 DISCUSSION OF FINDINGS

The first objective of the study was to identify the challenges faced by contractors when applying for contracts in Nigeria. Findings from the study revealed that majority of the respondents faced favouritism (table 11).

The second objective of the study was to access the factors that affect contractors tender for construction project

The study went ahead to show that factors such as bribery and curruption, size of construction firm, work experience of construction firm, professional affiliation of contractors, have affected the performance of contractors in the construction industry of Nigeria (table 13). Respondents also included that such issues like unfinished jobs and poor job execution are both caused by these factors.

5.2 CONCLUSION

This research is centered on the assessment of some elements affecting contractors tender. We observe today that some ill quality contracts in most urban areas were handled by money oriented incompetent contractorsand just a few with a credible finishing, according to the study.It is therefore acceptable to draw a conclusion that there are factors mitigating quality and successful contract deal which need to be put into consideration seriously.

5.3 RECOMMENDATION

After analysing the findings for the study, the researcher came up with the following recommendations:

- There should be long-term industrial polices renewable after about 10 years to enable small and medium scale contractors compete with larger construction firms for bids/tenders and maximize the potentials of the economic environment.

- Banks should grant sufficient loan to our indigenous contractors and greater percentage of the loan granted should go to construction sector and these loans when granted should be properly monitored.

- Government should through the agricultural development bank liberalize the grandly of loans to farmers at reduced interest rate because they produce some of raw material for our firms use.

- Government should go into clearer agreements with the multi nationals and foreign merchants on training of indigenous small scale contractors to gain necessary skills in competing for high profile contracts in the country.

REFERENCES

Bageis, A. S., & Fortune, C. (2009). Factors affecting the bid/no bid decision in the Saudi Arabian construction contractors. Construction Management & Economics, 27(1), p53-71. doi: 10.1080/01446190802596220

Brook, M. (2008). Estimating and Tendering for Construction Work (4th ed.). Burlington: Elsevier Science & Technology.

Cattell, D. W., Bowen, P. A., & Kaka, A. P. (2007). Review of Unbalanced Bidding Models in Construction. Journal of Construction Engineering & Management, 133(8), p562-573. doi: 10.1061/(ASCE)0733-9364(2007)133:8(562)

Cheng, E. W. L., & Li, H. (2004). Contractor selection using the analytic network process. Construction Management & Economics, 22(10), p1021-1032. doi: 10.1080/0144619042000202852

Chua, D. K. H., & Li, D. (2000). Key factors in bid reasoning model. Journal of Construction Engineering & Management, 126(5), p349-357. Retrieved from http://www.blackwellpublishing.com/journal.asp?ref=0969-9988

Chua, D. K. H., & Li, D. Z. (2001). Case-Based Reasoning Approach in Bid Decision Making. Journal of Construction Engineering &Management, 127(1), p35-45. Retrieved from http://www.blackwellpublishing.com/journal.asp?ref=0969-9988

Denscombe, M. (2010). The Good Research Guide : For Small-Scale Social Research Projects (4th ed.). Maidenhead: McGraw-Hill International UK Ltd.

Drew, D., &Skitmore, M. (1997). The effect of contract type and size on competitiveness in bidding. Construction Management & Economics, 15(5), p469-489. doi: 10.1080/014461997372836

Dulaimi, M. F., & Hong, G. S. (2002). The factors influencing bid mark-up decisions of large-and medium-size contractors in Singapore. Construction Management & Economics, 20(7), p601-610. doi: 10.1080/01446190210159890

Egemen, M., & Mohamed, A. N. (2006). Clients' needs, wants and expectations from contractors and approach to the concept of repetitive works in the Northern Cyprus construction market. Building and Environment, 41(5), 602-614. doi: DOI: 10.1016/j.buildenv.2005.02.021

Egemen, M., & Mohamed, A. N. (2007). A framework for contractors to reach strategically correct bid/no bid and mark-up size decisions. Building and Environment, 42(3), 1373-1385. doi: DOI: 10.1016/j.buildenv.2005.11.016  Egemen, M., & Mohamed, A. (2008). SCBMD: A knowledge-based system software for strategically correct bid/no bid and mark-up size decisions. Automation in Construction, 17(7), 864-872. doi: DOI: 10.1016/j.autcon.2008.02.013

El-Mashaleh, M. S. (2010). Decision to bid or not to bid: a data envelopment analysis approach. Canadian Journal of Civil Engineering, 37(1), p37-44. doi: 10.1139/L09-119

Fellows, R. F., & Liu, A. M. M. (2008). Research Methods for Construction (3rd ed.). Chichester: John Wiley & Sons, Ltd.

Fu, W. K., Drew, D. S., & Lo, H. P. (2002). The effect of experience on contractors' competitiveness in recurrent bidding. Construction Management & Economics, 20(8), p655-666. doi: 10.1080/0144619022000014060

QUESTIONNAIRE

INSTRUCTION: Please endeavour to complete the questionnaire by ticking the correct answer (s) from the options or supply the information where necessary.

- What is your profession?

- Architect

- Civil engineer

- Quantity surveyor

- What is the size of your organisation?

- Small corporation

- Medium

- Large

- How old are you?

- 1.20 years

- 21-30 years

- 31-50 years

- 51 and above

- What type of contract do you run?

- Road construction

- Building construction

- Bridget and dams construction

- What is your academic qualification?

- HND holders

- BSc Holders

- MSc Holders

- Professional qualification

- Have you been involved in a tender process before?

- Yes

- No

- What category of construction have you been involved in?

- Road construction

- Building construction

- Bridge construction

- Have you been successful in your bid for contracts?

- Yes

- No

- In bidding for Contracts/construction projects what challenges have you faced?

- In-adequate capital to compete

- Competition with larger firms

- Complexities tender/bid process

- Favouritism

- In your opinion what is the most pressing challenge?

- In-adequate capital

- Competition with larger firms

- Complexities in tendering/bid process

- Favouritism

- As a contractor do you feel there are constraints or factors affecting contractors when bidding for contracts?

- Strongly agree

- Agree

- What factors affect tenders in Nigeria?

- Bribery and corruption

- Size of construction firm

- Work experience of construction firm

- Professional affiliation of contractors

- Have these factors affected the performance of contractors in the construction industry of Nigeria?

- Strongly agree

- Agree

- Undecided

- Disagree

- Strongly disagree

- In what ways have contractors performance been affected?

- Poor execution of jobs

- Unfinished jobs