ASSESSMENT OF SUSTAINANILITY PRACTICES IN THE CONTROL AND RENEWAL OF BUILDING MATERIAL WASTAGE

(A CASE STUDY OF SELECTED SITES IN ILORIN KWARA STATE)

BY

ADEBIYI SODIQ ADESHINA

HND/23/BLD/FT/0057

BEING A RESEARCH PROJECT SUBMITTED TO THE DEPARTMENT OF BUILDING TECHNOLOGY, INSTITUTE OF ENVIRONMENTAL STUDIES, KWARA STATE POLYTECHNIC, ILORIN

IN PARTIAL FULFILLMENT OF THE REQUIREMENT FOR THE AWARD OF HIGHER NATIONAL DIPLOMA (HND) IN BUILDING TECHNOLOGY.

JUNE, 2025

CERTIFICATION

This is to certify that this project has been read and approved as meeting part of the requirement for the award of Higher National Diploma, in the Department of Building Technology, Institute of Environmental Studies, Kwara State Polytechnic, Ilorin.

____________________					________________

Mr. ATOLAGBE VICTOR OLADIMEJI				Date

Project Supervisor

____________________					__________________

BLDR. ABDULGANIYU ALEGE					Date

Project Coordinator

____________________					  __________________

BLDR. ABDULGANIYU ALEGE					Date

Head of Department

____________________					 __________________

BLDR. ALIYU SULAIMAN FUNSHO (MNIOB)			Date

External Examiner

DEDICATION

This project is dedicated to almighty Allah, and my parent in person of Mr. And Mrs. Abdulfatai

ACKNOWLEDGEMENT

First and foremost, I return all glory, honor and adoration to Almighty Allah for His guidance, strength and blessings throughout this project research, without His grace this work would not have been possible.

I would like to express my deepest gratitude to ADEBIYI FAMILY for their endless support. both financial and moral. Specifically, I extend my heartfelt thanks to my Mum and Dad Mr and mrs Adebiyi and to my Woman Azeezat Adebimpe

Your belief in me has been a constant source of instrumental in the completion of this project. I am profoundly grateful to my project supervisor, Mr. ATOLAGBE VICTOR OLADIMEJI for his invaluable guidance, insightful feedback, and continuous encouragement throughout this journey His expertise and dedication have significantly shaped this work. Additionally. Your belief in me has been a constant source of motivation and strength, and your support has been instrumental in the completion of this project.

Specifically I would like to thank Temmy for his support. Your contributions have been critical to the success of this project.

To everyone who has contributed to this endeavor, your support and encouragement have been deeply appreciated. Thank you.

TABLE OF CONTENTS

Title page									i

Certification									ii

Dedication									iii

Acknowledgment								iv

Abstracts									v

CHAPTER ONE: INTRODUCTION

1.1	Background of the Study

1.2	Statement of the Problem

1.3	Aim of the study

1.4	Objective of the Study

1.5	Research Question

1.6	Significance of the Study

1.7	Scope of the Study

1.8	Limitation of the Study

1.9	Definition of Terms

CHAPTER TWO: REVIEW OF RELATED LITERATURE

2.0	Introduction

2.1	Consrtuction Material Wastage

2.2	Causes of Material Wastage

2.3	Waste Generation and Minimization

CHAPTER THREE: RESEARCH METHODOLOGY

3.1	Introduction

3.2	Research Design

3.3	Population of Study

3.4	Method of Data Collection

3.5	Research Instrument

3.6	Data Analysis

CHAPTER FOUR: RESULTS AND DISCUSSION

4.1	Introduction

4.2	Analysis and Presentation of Descriptive Data

4.3	Presentation of Data

4.4	Survey Responses

CHAPTER FIVE: SUMMARY, CONCLUSION AND RECOMMENDATION

5.1	Summary

5.2	Conclusion

5.3	Recommendation

References

CHAPTER ONE

INTRODUCTION

1.1	Background of the Study

Waste is a major factor responsible for low-level productivity in the construction industry. (Enshassi, 2006) opines that materials waste is a serious problem for the society and laments that materials delivered to sites are not totally used for their intended purpose but end up as waste on sites. He further reveals that estimators’ allowances for waste in Gaza Strip are usually exceeded on sites and the same is evidenced in Nigeria (Olomolaiye, 2005).

Akanni, 2007 also reveals 13.6% materials waste generation in 146 projects in southwestern Nigeria. Similarly, several researches have identified causes of materials waste in construction projects and it is obvious that they need to be properly estimated and controlled to get optimal benefits (Oladiran, O.J, 2008). In this context, Agapiou, Clausen, Flanagan, Norman and Notman  demonstrate that effective materials management has potentials to minimize materials waste and earn cost savings. Similar efforts with significant benefits have been made in various countries unlike Nigeria to effectively control materials waste.

As concerns grow over the amount of waste generated in the construction industry, recycling has been identified as one of the most feasible way to overcome construction waste. In most cases, up to 90% of the waste generated is recyclable. Recycling of construction materials can be defined as the separation and recycling of recoverable waste materials generated during construction and remodeling. Packaging, new materials scraps, masonry materials, doors and windows are all regarded as recyclable material (Motete, Mbachu and Nkado, 2000). Most construction waste goes into landfills, thereby increasing the burden on landfill loading and operation; a significant portion of the remaining are dumped indiscriminately, particularly in third world countries. Waste from sources such as solvents or chemically treated wood can result in soil and water pollution. Landfills are costly and scarce and dumps are unsightly and are continuing sources of environmental hazards. This has led researchers to suggest reduced construction waste generation as a way of ameliorating these problems. In recent years, the construction industry has depleted natural resources of nations and invariably has led to environmental degradation. Due to lack of environmental awareness, contractors have caused irreversible damage to the environment by disposing of waste materials blatantly. Besides this, construction activities have caused air and water sources to be polluted and all of this could lead to health complications. It is obvious that effective construction waste management must be properly implemented in a bid to stem these negative consequences.

Reducing, revitalizing. reusing and recycling waste are profitable alternatives that will increase the lifetime of landfills, eliminate the environmental hazards of dumping, reduce exploitation of natural resources and according to (Poon Yu and Jaillon 2004) help to conserve natural resources and reduce the cost of waste treatment prior to disposal. Full implementation of recycling of waste materials will steer the construction industry in the right direction. It is in the light of the foregoing discussions that the aim and objectives of this study was formulated.

1.2	Statement of the Problem

Construction and demolition (hereafter C&D) waste is a mix of rigid and non-rigid materials that is produced in different construction activities, such as excavation, renovation, roadwork and demolition (Yu et al., 2013). Recently, attention has been focused on this issue from the viewpoint of efficiency as well as the adverse impact of waste on the environment (Formoso et al., 2002).  previous study in Egypt showed that waste generated from different materials has a negative effect on the national economy and the environment (Garas et al., 2001).

According to Stukhart (2000), the total cost of materials can reach a half or more of the total project cost, which rings the bell on the importance of managing materials carefully. Excessive quantities of materials cause critical problems to project managers and increase the total cost of projects. On the other hand, unavailability of materials when needed can affect productivity and cause delays until the required materials are available. However, very few contractors have made efforts to develop and implement strategies to manage and minimize wastage.

1.3	Aim of the Study

The aim of the study is to examine revitalization of building material wastage and suggest or proffer how the wastage can be controlled.

1.4	Objectives of the Study

The objectives of the study are as follows:

1. To identify the causes of building material wastage Nigeria.

2. Presenting a comprehensive analysis of these causes and determining the severity of each cause

3.  Providing practical suggestions and recommendations to control construction waste.

1.5	Research Questions

1. What are the factors responsible for building material wastage?

2. What are the solution to how revitalization and control of building material wastage can take place?

1.6	Significance of the Study

An assessment of the study would enable clients, contractors and consultants to give an economic approach to construction work that they would be able to identify the dominating factors responsible for building material wastage and how these factors can be controlled to improved client’s confidence.

1.7	Scope of the Study

This study is on revitalization of building material wastage and control, using Kwara State polytechnic as a case study. It is limited to making findings about factors responsible for building material wastage, how the wastes can be revitalized and controlled.

1.8	Limitation of the Study

Financial constraint- Insufficient fund tends to impede the efficiency of the researcher in sourcing for the relevant materials, literature or information and in the process of data collection (internet, questionnaire and interview).

Time constraint- The researcher will simultaneously engage in this study with other academic work. This consequently will cut down on the time devoted for the research work.

1.9	Definition of Terms

Revitalization: the act or process of making something grow, develop or become useful again. The act of giving new life

Building material: substance used in the construction of buildings, houses and other structures.

wastage: the action or process of losing or destroying something by using it carelessly or extravagantly.

Control: the ability or power to decide or strongly influence the particular way in which something will happen.

CHAPTER TWO

2.0	REVIEW OF RELATED LITERATURE

2.1	Introduction

According to Tam (2008), waste management in the construction industry has not been effectively controlled, and as a result more work must be done in order to reach a satisfactory level of waste management. In the recent past, construction waste was usually disposed in landfills, however, landfill spaces are fast being exhausted hence the need to consider other suitable means to manage construction waste. It has further been argued that construction waste generation and unsustainable use of natural resources as building materials, in the construction industry are related to the negative impact on the environment. It is estimated that approximately 10 to 30 percent of waste disposed of in landfills worldwide originate from construction and demolition activities, Papargyropoulou, et al. (2011)

Rawshan Ara Beguma et al. (2007) identified some waste minimization factors which are helpful for implementation for construction waste management system in the construction industry and provided proof on the important stage of contribution and the stage of construction practices among the waste minimization factors the model of weighted average of factors and minimization and practiced index value of factors and analyzed indicate the most important, less important and important factors that contribute to waste minimization and the maximum construction practiced, less practiced waste minimization factors in the construction industry of Malaysia.

Effie Papargyropoulou et al. (2011) focused on Malaysian construction sectors current status of waste management and level of sustainable practices on construction sites of waste management and examined attitudes and response of Malaysian contractors towards waste management by interviews were conducted with Malaysian contractors. Concluded industry’s level of awareness and commitment on waste management very low and disappointing.

Al-Hajj A. et al. (2012) identified from data collection from two case studies of construction projects construction practices to reduce construction waste generation in the UAE construction sites by a literature review of research and concluded that of people are lack of awareness, less importance towards the waste management on sites and showed that contractors are consider that waste management is extra cost of the project.

Mansi Jain et al. (2012) focused on the economical aspects of waste minimization of construction waste materials in terms of cost savings of construction projects of India. And found that Due to lack of site waste management systems, lack awareness of waste minimization in Indian construction industry cause of generation of large quantities of material waste. This affect not only at environmental but also in terms of economically as waste materials handling cost. And found various causes for the waste generation like lack of awareness among owners and contractors, lack knowledge of labor, lack of proper training and education towards waste minimization system.

NitishBagdi et al. (2013) used secondary data for the implementation of waste management practices in construction sector in India. Data based upon results from interviews of stockholders which focused on some of the significant issues and challenges and connected with the implementation of waste management system of India. And found that lack of awareness of contractors and the construction workforces are major challenges connected with the implementation of waste minimization practices in Indian construction industry.

Job Thomas et al. (2013) enlightened the waste minimizations 3R System of reduces, reuse and recycle for the construction waste management in India and the resources from construction and demolition (C&D) wastes is yet another benefits for recycle materials for the construction industry of India. And also identified that the some wastes are reduce by proper design in early stage .it can possible to minimize the some level of C&D waste generated taking proper construction and demolition methods.

Manal S. et al. (2014) developed a detailed process for to calculate construction and demolition waste management approaches by use of Decision Matrix technique. And introduced procedure helps the decision maker such as the C&D contractor or Transportation firms as well as the policy maker on strategic level to take the different influencing factors. Provided data, when planning; changing or implementing C&D waste management systems and approaches. And recommended to make a cost and benefit analysis for each stakeholder in the CDWM system considering weighing the discussed pros and cons of every approach.

Shishir Bansal et al. (2014) concluded that there are less amount of natural construction resources so It is necessary to reduce C&D waste generation and increase reuse/recycling as the construction industry .in view of international experiences, shortage of aggregate from natural sources being discovered in many parts of the country, so now recycled aggregate can use in constructions processes. The government Municipal waste laws are required to modify and prepare effective plans and strict rules and regulations are important forget out of this problem. And recycled products are important to promote the use.

NuriaCalvo et al. (2014) described a system based on rules measures which key factor in order to create a 3Rs model (Reduce, Reuse, Recycle) for incorporate universities in the C&D waste management for costs savings. By main objectives like restraint of idle wastes, reduction of unnecessary landfills and imitation of recycled C&D wastes and found a broad understanding of the socioeconomic factors implications of waste management over time and policies in the recycled aggregates market and got the goal of 30% C&D waste aggregates in 12 years or less then it.

Sadhan K Ghosha et al. (2015) proposed a model for transportation rates and resale value of recyclable materials which makes use of easily available data that can provide an intuitive and simple optimization model for the basic principles of Reduce, Reuse and Recycle into action. Identified the most common causes of waste on site. And identified the advantages of construction waste management. Noraziah Wahia et al. (2015) conducted a review of existing waste control practices adopted by the responsible parties in Hong Kong and Malaysia in order to minimize the environmental impacts of construction activities. And also embraces the differences and similarities of waste control practices in both countries reviewed. And concluded, there are still many efforts that the Malaysian government can undertake by taking Hong Kong as a role model to tackle the C&D wastes issue. Suggested that there is future research on creating awareness by means of providing effective training on proper waste management method. And to providing Facilities to support waste management part in recycling need upgrading and improvement.

Sumit Arora et al. (2015) slated that natural resources are limited in nature and will be depleted with time. In order to conserve the natural resources, unnecessary wasting of natural resources should be restricted and regulated. Formulation and implementation of proper waste management plan throughout the life cycle of the projects can minimize C&D waste. With an integrated resource management scheme, most of the construction and demolition material can be recycled or reuse and more natural resources can be conserved for our next generations. The success of recycling requires promotion by means of education and information, in addition to judicial rules from the concerned governing body. Harish. P. Gayakwad et al. (2015) concluded that it is difficult to manage Construction and Demolition waste in the future. Data should be generated On the basis of Construction and Demolition waste generation on sites. And promote the. Separation of Construction and Demolition waste. The method for collection of waste should be discovered and modified it suitable for future. Reuse and recycling of waste materials also should be in method thus charges should be applied on generation of Construction and Demolition waste

Sawant Surendra B. et al. (2016) slate the management of construction waste plays important factor in the cost of project. And it can estimate the cost of construction waste and its impact on cost of project. and also observed that by the generation of construction waste not only the cost of the project get increased but also high amount of valuable land is got occupied by waste generated in construction industry and it had negative impact on environment. And suggested that by reducing construction waste can help decrease the cost of project. Noor zalikhasaadiet al. (2016) reviewed on current situation of construction waste management in Malaysia construction industry by literature. And invented that that have been implemented in the Malaysian construction industry is not serious on the construction waste management. And concluded that, a effective support by the government is needed and providing a most effective policy in managing and reducing construction waste. Otherwise, the sustainability of resources and environmental problems will not be reduced and eliminated effectively.

2.1	Construction Material Wastage

Most practitioners in the construction industry typically relate waste with any rubbish removed from a site and disposed off in landfills. Perhaps the main reason for this narrow view is the fact that such waste is relatively easy to see and measure (Formoso et al., 2002). The construction industry has always been considered as one of the major producers of solid wastes in comparison with other economic activities and this is obvious from environmental and statistical reports in several countries (Al-Hajj and Hamani, 2011; Durana et al., 2006). Llatas (2011) acknowledged that up to 35% of solid wastes worldwide come from construction activities; yet, the highest consumers of resources are construction projects. Literature reviewed reveals that there is no consensus for defining construction waste. Perhaps the European Council Directive 91/156/EEC gives one of the most public definitions of construction waste as “any substance or object which the holder discards, intends to discard or is required to discard”.

McDonald and Smithers (1998) define material wastage as the difference between the amount of materials delivered and accepted on site and the amount of materials used as per standards and exactly re-measured. Furthermore, material wastage can be defined as any material that needs to be transported elsewhere from the construction site or even used within the construction site (Ekanayake and Ofori, 2000). Formoso et al. (2002) considered indirect wastage to be caused by variations in the dimension of the structural components of the building, such as slabs, beams and walls. Formoso et al. (1999) made a distinction between avoidable and unavoidable wastage. In the case of unavoidable or natural wastage, the cost of reducing it is higher than the value of the wastage. In contrast, in the case of avoidable wastage, the cost of wastage is higher than the cost of preventing it. In addition, Al-Rifai and Amoudi (2016) concluded that the most significant factors contributing to construction waste can be categorized into management related and workforce-related. This means that the role of managerial factors should be maximized. Furthermore, the manpower skills should be enhanced through several training strategies to encourage the workforce.

2.2	Causes of Material Wastage

Construction waste results during the lifecycle of buildings; starting from design, going through construction, modifications and ending with demolition (Llatas, 2011). A number of studies concluded that the design phase is one of the primary causes of construction waste. Osmani et al. (2007; 2006) stated that poor design models and decisions are among the main factors that make the design phase responsible for early waste in construction materials. According to Jayamathan and Rameezdeen (2014), causes of construction material wastage can be divided into two categories: non-site based and site- based. Non-site-based wastage largely occurs due to overordering of materials (Poon et al., 2004), design errors (Bossink and Brouwers, 1996) and design changes (Faniran and Caban, 1998). According to Esin and Cosgun (2007), good specifications, clear design and effective procurement strategy can reduce wastage. Site-based wastage is the actual loss of materials during site operations. According to Lu et al. (2011), careful transportation, handling, storage and coordination can reduce site-based material wastage. Site-based material wastage can be further divided into two categories: upstream and downstream (Jayamathan and Rameezdeen, 2014). Upstream wastage is generated prior to the construction phase. It is mainly caused by improper material handling and storage (Bossink and Brouwers, 1996).

Al-Ani and Al-Adhmawi (2011) showed the importance of the monthly material wastage report in order to compare it with the allowable waste to maintain the quality management system. Downstream wastage is generated at the construction phase. It is mainly caused by material cutting (Faniran and Caban, 1998).

Cosgun and Esin (2007) found that the main causes of downstream wastage are unskilled workers, inadequate tools and poor working conditions. According to Poon et al. (2004), steel reinforcement, timber formwork, tiles and blocks are subjected to frequent cutting. The two main reasons behind downstream wastage are workers’ belief that wastage is unavoidable and lack of supervision (Tam et al., 2015). On the other hand, the model fitness of the effectiveness of the implementation of lean construction techniques for construction wastes in building construction was accepted (Ahmed and Wong, 2020), However, Wong and Ahmed (2018) indicated that the construction industry is less impacted by lean production thinking than founded in manufacturing sector with regard to the overwhelming amount of waste in construction processes. Table 1 shows the causes of construction wastage in the Netherlands, UAE, Turkey, Brazil, Australia and Egypt; according to Bossink and Brouwers (1996), Al-Hajj and Hamani (2011), Polat and Ballard (2004), Formoso et al. (1999), Alwi et al. (2000) and Garas et al. (2001), respectively.

Level of Selected Material Wastage: In Dubai, records for the year 2007 show that the total construction waste dumped in landfills was 27.7 million tons; this was three times higher than the volume generated in 2006 (Al-Hajj & Hamani, 2011). In 2007, the generated waste from the construction industry in Norway was about 1.25 million tons (Bergsdal, 2007). According to a Eurostat report, 2 billion tons of waste are generated every year in the European Union (EU-15) and the share of construction waste is 31% (DEFRA, 2007). A study in Malaysia indicated that the percentages of material wastage are as follows: aggregate 65.80%, soil 27%, wood 5%, blocks 2% and steel 3% (Begum et al., 2007). Based on a statistical analysis of existing C&D landfill sites in Kuwait, the annual amount of building waste is ~3 million tons. Assuming that 50% of this amount is from excavation, 1.5 million tons of building waste is generated every year (Kartam et al., 2004).

The US Environment Protection Agency (USEPA, 2004) recorded that 1900 C&D landfills were operating to receive 170 million tons of disposed materials generated in the US in 2003. In Hong Kong, block wastage has been noted in all processes, such as loading, unloading and storing (Poon et al., 2004). According to Al-Moghany (2006), the main source of block wastage in Palestine was cutting. Furthermore, a sample of 40 sites in Brazil indicates that nearly 18% of the total number of blocks are cut pieces (Formoso et al., 2002). Block work has the highest level of material wastage in the Nigerian construction industry in comparison with other materials (Odusami et al., 2012). The main sources of cement wastage are summarized below as observed by Formoso et al. (2002):

- Production process of mortar.

- Handling and transportation process of mortar, unmeasurable in some cases.

- Production of brickwork owing to the excessive consumption of mortar in joints.

- Plastering process due to the exceeded thickness over the specifications.

The main sources of stone wastage are cutting, poor quality, overordering and transportation methods (Bossink and Brouwers, 1996). Lack of detailed design can increase levels of waste. For instance, short pieces produced when cutting pipes is a main source of wastage and it is caused by lack of design details; this results in many changes in the routing of pipes during installation as well as the replacement of elements by others that have high performance (Formoso et al., 2002). The main source of tile wastage was cutting; on average, 35% of the pieces on floors and 27% of the pieces on walls had to be cut (Formoso et al., 2002). Timber is usually used at least three times as formwork before it is disposed of. The main sources of wastage in timber are cutting and poor site layout (Bossink and Brouwers, 1996). According to Poon et al. (2004), 49% of the volume of timber ends up as waste. Formoso et al. (2002) claimed that the main causes of wastage in sand are basically related to lack of control in the delivery operation, inclement weather, poor storage and damages due to equipment movement. A recent study in Malaysia by Ikau and colleagues in (2016) took another perspective. In their study of factors influencing waste generation, they listed the causes of waste based on design, procurement, material handling and construction. By understanding their sources, further concentration and control on the wastage material and construction material would reduce the amount of material damage and rework (Ikau et al., 2016).

The rising costs of construction projects remain the greatest problem that construction industry in Gaza Strip is currently facing. Factors such as waste affect negatively the architecture, engineering and construction industry (Enhassi, Abu Hamra and Alkilani, 2018).

2.3	Waste Generation and Minimization

Waste occurs in construction projects from several routes but commences at the design stage. Enshassi (2001) identifies causes of waste as poor projects information; transportation and handling plan; inadequate stacking and insufficient storage on sites; cutting, rejection and mishandling; misuse and damage; learning process; and indirect waste which covers substitution, production usage in excess of the drawing due to cutting and negligence. His work on 86 housing projects in Gaza Strip sheds light that direct waste exceeds indirect in all materials waste and actual waste generation exceeds normal allowances. Also, in the just-in-time (JIT) concept, construction waste is viewed to be caused by over production, delays, transportation, unnecessary processing, excess inventory, unnecessary motions and defects. Similarly, Lee, Diekman, Songer and Brown (2001) submit waste causes in construction as delay times, quality cost, lack of safety, rework, unnecessary transportation trips, long distance, improper choice of management methods or equipment and poor constructability. However, Pheng and Tan (2000) divide construction wastes into three principal components, namely: materials, labour and machinery. They opine further that material wastage can be minimized considerately in construction projects by JIT principles. JIT principles are manufacturer-based method to reduce waste and increase productivity. The founding philosophy of the method is to ensure that right quality of materials are purchased and supplied at the right time without keeping inventories. Pheng and Tan (2000) affirm that its success is founded on six principles, which are:

1. Elimination of the seven categories of waste in construction i.e. waste from over-production, delays, transportation, excess inventory, defects, unnecessary people processing and motion.

2. Kanban or pull system.

3. Uninterrupted workflow i.e. ensuring that schedule for final production must be smooth, simple and cheap.

4. Total quality control (TQC) i.e. all operatives to ensure that their works are defect-free before proceeding to the next stage of work.

5. Employee involvement: Giving employee training and responsibilities in various areas.

6. Supplier relations: Treating supplier as longterm business partners to ensure continuous high quality materials and components.

They further reveal that JIT can result into reduction in storage space, factory overheads, production cost, rectification works and improvement in quality and productivity. However, it can be disadvantageous if deviations from original plan occur. In the context of governmental waste minimization efforts in Hong Kong, as cited in Tam, Shen and Tam (2000) they include the following:

1. Legislative Controls: These are laws and ordinances on environmental protection from water, air, waste, noise and construction pollutions. Of note is the waste disposal ordinance which centres on controlling construction waste management. It affords an efficient plan for waste management from generation to final disposal. It forbids anyone using land for waste disposals without being authorized or licensed. It controls importation and exportation of waste. There are several major ordinances concerning construction waste in Hong Kong with the ultimate aim is to minimize waste.

2. Public filling facilities – include public filling areas, barging points and stockpiling areas, managed by designated bodies to accept inert public fill from construction activities. They are different from general landfills and are usually land reclamation or site formation projects. They accept mainly granular materials such as concrete, brick, sand, rubble and rock, which are suitable for reclamation.

3. Landfill areas: charges are levied on users.

4. On-site sorting facilities in landfills: to recover usable materials and reduce amount of materials landfilled, e.g. Tseung kwan O and Kwai Chung both have facilities that can jointly sort 2,000 tonnes of construction materials daily.

5. Environment management system: These are series of standards addressing the management system in-lieu of environmental performance. Its five main elements are environmental policy, planning, implementation and operation, checking and corrective actions and management review and improvement.

6. Waste Reduction Framework Plan (WRFP): sets out programmes to avoid and minimize wastes; promote recovery, recycling and reuse of materials; prolong the life of existing landfills and reduce the increasing costs of waste transportation, treatment and disposal. Its aim is to prevent and reuse waste instead of collecting and transporting to landfills.

7. Development of recycling scheme by government: One of them is DEMOS scheme that aims to encourage the adoption of new technology in waste minimization and recycling; and entrepreneurs can apply for a grant from the environmental conservation fund

Tam et al. (2000) investigation on the significance of all these governmental controls in addition to subsidies by government is shown in Table 1.

Table 1 reveals that subsidies by government is the most effective, followed by waste reduction framework plan and EMS while on-site sorting facilities in landfills is the least. However, in order to enhance the significance of these controls, Tam et.al.(2000) suggest inter alia that specific areas and containers should be allocated for on-sorting of waste and government should take leading role; operating hours of public facilities should be extended; reuse and recycling of useful materials should be a major objective of waste minimization; more fast-tracked strategy in lieu of the WRFP is required to deal with the current situation as of year 2000. In the same vein, Enshassi (2001) and partly corroborated by Agapiou et al. (2000) recommend the following, as measures for controlling materials and to minimize wastages:

1. Materials control should start at the design stage. Late design variations should be avoided and effective materials handling on site should be designed for.

2. Specification of standard sizes to minimize cutting.

3. Accurate scheduling of materials to programmed delivery dates

4. Documentation should set out size, quality and delivery form of materials for estimators’ consideration

5. Procurement must specify quality, quantity, delivery time and method, and packaging.

6. Effective communication between suppliers and recipient.

7. Preparation of effective planning programmes.

8. Management must establish on-site procedures for the reception of goods and plan for storage in advance. Materials of high value have to be held off-site until the last moment.

9. Effective procedures for issuing of material on site.

10. Training of both management and other staff.

In addition, Agapiou et al. (2000) develop a logistic model for materials management, to purchase the cheapest and the right quantity of materials; get them delivered to the right location on-site; and just–in–time for installation. Suppliers are responsible for transportation and managing inventories.

Prominent in the model as shown in Figure 1 is the partnering arrangement between the project participants and the use of management tools shown in Table 2. An overall saving of 5% was recorded as against traditional approach when the model was tried out in a project in Denmark. Furthermore, Hao et al.(2000) introduce an integrated simulation model for improved waste management, while Lee et al.(1999) suggest and demonstrate the use of the Construction Process Analysis (CPA) for waste identification and quantification, all of which aim at reducing waste in the construction process.

2.4	Material Wastage Reduction Strategies

The construction sector is the largest waste generator to landfilling sites and at the same time the heavy consumer of resources. Previous studies have shown that building construction consumes 40% of the global energy, contributes 5- 15% of the GDP, and provides 5-10% of employment (DTIE, 2009); similarly, it consumes 40% of the world’s raw materials (Sharma et al., 2011). It is also reported that construction waste accounts for 40% of total solid waste generated in Canada, 35% in Brazil, and 65% in Hong Kong (Esinn and Cosgun, 2007; Kofoworola and Gheewala, 2009; Solis-Guzman et al., 2009). The amount of waste generated from construction sites may vary from one sector to another and may depend on material type. For example, according to Bekr (2014), the mean percentage of wastage of materials indicates 21% sand, 20.7% aggregate, 19.6% PVC water pipes, 19.5% timber for formworks, 8.3% cement, 17.1% concrete block, 17% steel reinforcement, 16.8% concrete, 15.6% ceramic tiles, and 14.1% facing stones.

Waste generation varies with the type of material such as bricks (2-12%), wood (2-15%), and plain cement concrete (1-10%) (Husnain et al., 2017), on average bricks, are the most wasted material at a rate of (6.82%), followed by tiles (6.68%) and mortar from plaster (6.63%). Evidence suggests that implementing different waste minimization strategies helps to improve sustainable construction and efficient environment (Adewuyi and Odesola, 2016). The waste management system on the project site helps to prevent and reduce waste generated on site. According to Ajayi et al. (2015), sorting and recycling, reusing, use of waste prediction tools, site waste management plan (SWMP), design for flexibility and deconstruction, waste efficient procurement, off-site construction, and legislation and tax measures are key measures for tackling the problem. Effective site management like material logistic management, waste segregation, maximization of material reuse, and contractual provision are crucial strategies in reducing the quantity of material sent to landfills (Ajayi et al., 2017). Adewuyi and Odesola (2016) identified training and retraining of supervisors on material waste minimization strategies, use of modular design system, introducing incentives to motivate labor to minimize material wastage on site, purchasing raw materials that are just sufficient, and training and retraining of personnel on handling, storage, and transportation are the top-ranked strategies in managing construction wastes. In addition, improving awareness and education of the workforce regarding construction waste management, the practice of using offsite products and components, establishing waste management techniques for specific materials, standardization of design and material, and proper handling of construction materials are very important to achieve on-site waste minimization (Muhammad et al., 2020). As suggested by Lemlem Temesgen (2016), checking materials supplied for the right quantities, proper storage, accurate specifications of materials, change of attitude of workers towards the handling of materials, assigning waste management officer are the most important measures used to mitigate material wastes.

The quantity of material wasted could be reduced by implementing particular strategies for each of the construction materials. As recommended by Asmara Seyoum (2015), wastage of blocks is reduced by “stacking on pallets or level grounds and storing in a container or a covered place” and for the aggregate, “storing in separate bunkers and open stockpiles. On the other hand, waste of concrete making material is reduced by using ready mix concrete, transporting through pulleys and cranes, proper storage of material, improving site facilities, assigning skilled personnel, using proper formwork, and purchasing material from approved suppliers (Amsale Markos, 2017). Employing skilled cutters, storing steel reinforcement properly to avoid rusting is a potential measure to reduce wastage of reinforcement (Lu et al., 2011) while improving the performance of formwork construction helps to reduce the most source of concrete waste.

CHAPTER THREE

RESEARCH METHODOLOGY

3.1	Introduction

This chapter deals with the method employed in solving the problem of the study. It discusses the research design approach used, the study area, population of the study, sample and sampling techniques used. It also examines the instruments used for the study, the method of administration and collection of questionnaire for the study.

3.2	Research Design

The type of research that will be carried out is descriptive using survey method and the reason for using this type of method is because the research is not experimental.

3.3	Population of Study

The population of the study consisted of Architects, Builders, Engineers and Quantity Surveyors active in the construction in the construction industry. A total number of 50 respondents will form the entire population.

3.4	Method of Data Collection

The method of data collection for this research is basically on two sources which are primary and secondary source. Primary source: The primary data were obtained through questionnaire. The respondents include consultants and contractors on various construction site. Secondary mean: In the secondary means, works of previous researchers on the topic will be reviewed. This will be by consulting textbooks, journal, newspaper etc. that previously deal with research topic method of data analysis

3.5	Research Instrument

The methods adopted in collecting these data are:

a. Relevant information was extracted from textbooks, journal, magazines, and published and unpublished studies relevant for the literature review. So, those theories can be compared with the information that was gotten from the numerous establishments.

b. Oral interview were conducted among the representative of the selected establishment as sample size as related to their experience in the practice of assessment of environmental impact of construction work

c. Structured questionnaires were also administered on the chosen establishment selected to collection relevant information relating to the study.

3.6	Data Analysis

In the method of data analysis, descriptive statistics of frequencies and percentage will be used for the demographic data. It is important to identify the type of scale used in the analysis since the statistical test is dependent on the type of scale. Four types of scale are identified as ordinary, nominal and interval. In this research the ordinal scale of data (Likert scale) was used whereby 1= strongly Disagree (SD), 2=Disagree (D), 3=Agree (A), 4= Strongly Agree (SA).

The result would be analyzed in percentage and figure using descriptive statistics and presented in the form of pie charts and tables.

CHAPTER FOUR

RESULTS AND DISCUSSION

4.1 INTRODUCTION

This chapter focuses on the analysis of the various responses from the administered questionnaires and deductions made from the analysis.

4.2 ANALYSIS AND PRESENTATION OF DESCRIPTIVE DATA

Table 1: Response Rate

| Type of response | Frequency | Percentage (%) |
| --- | --- | --- |
| Number Distributed Number properly completed and received Numbers not returned | 50 45 5 | 100 90 0 |

Source: Field Survey, 2025

Table 1 shows that out of the 50 questionnaires that were administered and 45 were returned confirming approximate of 100% of the total questionnaire administered were returned.

4.3: Presentation of Data

Table 2: Sex of Respondent

| Response | Frequency | Percentage |
| --- | --- | --- |
| Male Female Total | 35 10 45 | 78 22 100 |

Source: Field Survey, 2025

The table above showed that out 45 respondents, 35 were male representing 78% while 10 were female representing 22%

4.4 Survey Responses

To achieve the objectives of this research, a total number of Fifty questionnaires were randomly administered. As at the time of compiling this report, a total forty-five usable responses were received representing 90% effective response rate

4.5 Analysis of the Demographic Segment

Table 3:   Professional Distribution of Respondents

| Profession | Frequency | Percentage (%) |
| --- | --- | --- |
| Architect Builder Engineer Quantity surveyor Others | 10 17 11 5 2 | 22.2 38 24.4 11.1 4.44 |
| Total | 45 | 100 |

Source: Field Survey,2025

The table above shows the distribution of respondents and profession within the study area, majority of the respondents were builders (38%), followed by Engineers (24%), Quantity Surveyor (11.1%), Architect (22.2%) and others (4.44%).

Table 4: Years of Experience of Respondents

| Years of Experience | Frequency (No) | Percentage (%) |
| --- | --- | --- |
| 1-5 years 6-10 years 11-15 years 16-20 Total | 7 13 16 9 45 | 16 29 35 20 100 |

Source: Field Survey, 2025

Table 4 shows that out of 100% respondents that responded, (16 %) had the working experience of 1-5 years, (29 %) had a working experience of 6-10 years, (35 %) had a working experience of 11-15 years, (20%) had a working experience above 15 years. Therefore, 16-20 years had a higher percentage of working years and 1-5 years had the lowest working experience.

4.6: Analysis of Section B

Table 5: Factors Contributing to materials wastage from Various sources.

Source: Field Survey, 2023

The various factors contributing to materials wastage were also investigated and the results are shown in Tables 5. The factors are grouped into six categories, namely, client, management, supply and storage, design, construction and phenomenal occurrences. Clients’ related group has the highest contribution, followed by management, and supply and storage while the least is

phenomenal occurrences. Different factors within a group have varying levels of contribution within the group as shown in Table 5

Table 6: Overall ranking of Factors contributing to Material Wastage

Source: Field Survey, 2023

The overall ranking of the factors in Table 6 reveals their overall levels of contribution to materials wastage. It is of note from Table 6 that late change /alteration leading to abortive works (Client related) has the highest level of overall contribution to materials wastage, this is followed in their descending order by undue pressure to deliver, resulting in crash programme (Client related); Architects’ variations instruction (Design), overestimating the quantity required (Management); and so on. Site accidents and acts of God (Phenomenal occurrences) have the least contribution to materials wastage.

This result is illuminating because it reveals that two of out of the four factors in Client group top others in their level of contribution to materials wastage. It implies that clients are most responsible for the high level of materials wastage on sites in Nigeria.

This stems from the fact that most clients are not knowledgeable about construction production and hence do not know the implications of their decisions and influences. They lack project definition at the onset of the project, and since they supply the fund they will want everything to their constant changes. Worse still, some of them even try to affect their changes at no extra cost and some contractors comply due to scarcity of jobs.

This forces some contractors to use sub-standard materials at times though unknown to the clients and culminates to material wastage too.

Table 7: Strategies for Materials Wastage

Source: Field Survey, 2023

The investigation on strategies for materials waste minimization reveals the responses in Table 7. The table reveals that adequate site supervision and control is the most important strategy for minimizing materials wastages in Nigerian building sites. Similarly, posits that the most important personnel responsible for materials control is the site supervisor and engineer, hence this finding has the same view.

This is possibly the reason why materials waste generation levels differ from one site to the other. The next two strategies are effectual material planning and policy control, and proper storage handling and usage of materials. a logistic model for effective material management which recorded an overall cost saving of 5% when compared with traditional approach. In the model, the suppliers are responsible for the transportation and storage of materials. This shows that appropriate material planning and storage can minimize materials wastage as also revealed by this study.  The least important strategy in Table 7 is recycling of materials if found economical. This shows that Nigerian stakeholders have not seen the potential of recycling of materials like other countries.

CHAPTER FIVE

5.0	SUMMARY, CONCLUSION AND RECOMMENDATION

5.1	Summary

Waste occurs in building sites in varying levels from different materials. The ability to control the wastage of a particular material also differs from one site to another. This study therefore proposes to evaluate the wastage and control of construction materials in selected building sites. The population of the study is construction professionals in some selected building sites in Nigeria. It involves the use of a questionnaire administered while descriptive statistics tools were used for the analysis.

5.2	Conclusion

During the Course of the research the research deduce the following:

1. Levels of wastage on site are higher than estimators’ allowances for most materials.

2. Blockwork has the highest level of waste generation while emulsion paint has the least.

3. Several factors contribute to materials wastage, namely: client, management, supply and storage, design, construction and phenomenal occurrences. Clients contribute most while phenomenal occurrences contribute least.

4. Late changes/alterations leading to abortive work (client-related) have the highest contribution and site accidents and act of God (phenomenal occurrences) has the least contribution to materials wastages.

5. Adequate site supervision and control is the most important strategy for minimizing materials wastage and the least is recycling of materials if found economical.

5.3	Recommendation

In view of the findings, the study recommends that:

1. Site managers should make conscious efforts and adequate provision not to exceed estimators’ allowance for materials waste in their projects.

2. Estimators and Builders should be cognizant of wastes that occur from the design types when making allowances for materials wastage.

3. Skillful operatives and other measures should be engaged to minimize wastage from various trades work with specific attention given to blockwork.

4. Clients should endeavor to minimize their interference, changes and alteration during construction process.

5. Experienced and requisite professionals should be engaged in construction projects for adequate site supervision and control.

REFERENCES

Agapiou, A., Clausen, L.E., Flanagan, R., Norman, G., & Notman, D., (1998). The role of logistics in the materials flow control pro

Akanni, P.O., (2007). An empirical survey of the effect of materials wastage on contractors’ profit level in construction projects. The Professional Builder, 35-46.

Akande, O..A., (2000). Estimating the percentage wastage of materials in tenderingcase of concrete work and blockwork. Unpublished M.Sc project report, University of Lagos, Yaba, Lagos, Nigeria.

Enshassi, A., (2000). Materials control and waste on building sites. Building Research and Information, 24(1), 31-34.

Fakorede, O., (2003). Minimizing materials wastage on construction projects. Unpublished BSc project report. Department of Building, University of Lagos, Lagos, Nigeria

Hao, J.J.L., Hills, M.J., & Chan, C.S.T., (2000). An integrated simulation model for improving construction waste management. Proceedings of CIBW107, 11-13 November, Stellenbosch, South Africa

Motete, L., Mbachu, J., & Nkado, R., (2003). Investigations into material wastages on building sites. CIDB 1st Post Graduate Conference, Port Elizabeth, South Africa

Poon, C.S., Yu, A.T.W., Wong, S.W., Cheung, E., (2004). Management of construction waste in public housing projects in Hong Kong. Construction Management and Economics, 22,675-689.

Skoyles, E.R., (1978). Site accounting for materials, Building Research Establishment, Garston, UK