THE EFFECTIVENESS OF DISPUTE RESOLUTION TECHNIQUES IN MITIGATING CONFLICT IN CONSTRUCTION PROJECTS

BY

IBRAHIM ABDULMAJEED ADESHINA

HND/23/BLD/FT/0002

BEING A PROJECT SUBMITTED TO THE,

BUILDING TECHNOLOGY DEPARTMENT,

INSTITUTE OF ENVIRONMENTAL STUDIES,

KWARA STATE POLYTECHNIC, ILORIN.

IN PARTIAL FULFILMENT OF THE REQUIREMENTS FOR THE

AWARD OF HIGHER NATIONAL DIPLOMA (HND) IN

BUILDING TECHNOLOGY

JULY, 2025

CERTIFICATION

This is to certify that this project has been read and approved as meeting part of the requirements of the Department of Building Technology, Institute of Environmental Studies (I.E.S), Kwara State Polytechnic, Ilorin.

_____________________________						_______________ BLDR. IYIOLA AKEEM SEYI (MNIOB) 					DATE

(Project Supervisor)

_________________________________					_______________

BLDR. ABDULGANIYU ALEGE (MNIOB)					DATE

(Head of Department)

____________________________________				_______________ BLDR. ABDULGANIYU ALEGE (MNIOB)					DATE

(Project Coordinator)

__________________________						_______________

BLDR. ALIYU SULAIMAN FUNSHO (MNIOB)				DATE

(External Examiner)

DEDICATION

I dedicate this project to Almighty Allah and also to my parents Mr. and Mrs. IBRAHIM

ACKNOWLEDGMENT

First and foremost, I will like to appreciate God for being my ever present helper, my strength and my all sufficient God. As I present this project, it is imperative to express my profound gratitude and appreciation to all those who have contributed to the successful completion of this of this project, especially my parent, MR and MRS IBRAHIM and lovely wife MRS IBRAHIM BLESSING MARIAM . This journey, though challenging has been immensely rewarding, thanks to the support and guidance of wonderful people that surrounded me.

I will like to extend my sincerest thanks to my project supervisor BLDR. IYIOLA AKEEM SEYI, for the invaluable guidance, patience and expertise throughout the course of the project. I am also grateful to my departmental project co-coordinator and HOD Bldr. ABDULGANIYU ALEGE, I am extremely grateful to him for providing such a nice support and guidance. I also wish to appreciate my able lecturers in the department, MR VICTOR ATOLAGBE AND MR SADIQ OLANREWAJU HARUNA for their support always

ABSTRACT

Construction projects are increasingly becoming complex, resulting in complex contract documents. Complex construction can likewise result in complex disputes. Disputes are inevitable in construction projects which predominantly arise from complexity and magnitude of works, multiple prime contracting parties, poorly prepared and/ or executed contract documents, inadequate planning, financial issues and communication problems. Depending on the nature of the relationship between the parties involved in the disputes and the circumstances under which the dispute is evolved, different methods of dispute resolution techniques may be preferable. The objective of this study is to identify the cause of dispute, to identify the existing practice of dispute resolution techniques in construction projects, to evaluate the prevailing dispute handling methods and recommend the most appropriate method. The method adopted for the study was through questionnaire survey where the target respondents were clients, consultants and contractors. Based on the analysed data, there are disputes caused by the clients, consultants and contractors which are capable of resulting to loss of reputation and sour relationship between the stakeholders and also loss of profit and business viability. Negotiation was observed as the most appropriate method of dispute resolution in construction projects in Nigeria as it non time consuming, cost effective and restores business relationship. From the findings it can be concluded that construction disputes are a cause of concern in every project and the solution to this problem is to avoid and cautiously manage them for smooth running of construction process.

TABLE OF CONTENTS

TITLE PAGE ................................................................................................................		i

CERTIFICATION .......................................................................................................		ii

DEDICATION .............................................................................................................		iii

ACKONOWLEDMENT...............................................................................................		v-vi

ABSTRACT ..................................................................................................................		vii

TABLE OF CONTENTS ...............................................................................................		viii-xi

LIST OF TABLES .........................................................................................................		xii

CHAPTER ONE

1.1	BACKGROUND TO THE STUDY..................................................................		1-3

1.2	STATEMENT OF THE RESEARCH PROBLEM ............................................		3

1.3	JUSTIFICATION FOR THE STUDY...............................................................		4

1.4	AIM AND OBJECTIVES ................................................................................		4

1.5	SCOPE AND LIMITATION ...........................................................................		4

CHAPTER TWO

2.1	THE CONSTRUCTION PROCESS .................................................................		5-6

2.2	DISPUTES IN THE CONSTRUCTION INDUSTRY ........................................		6

2.2.1	Introduction	.....................................................................................		6-7

2.3	DEFINITION OF DISPUTE ...........................................................................		7-8

2.4	CAUSES OF DISPUTE IN THE INDUSTRY .................................................		8-12

2.4.1 The Contract Conditions  ........................................................................		12-15

2.4.2 The Design Deficiency ............................................................................		15-18

2.4.3 The Construction Process  .......................................................................		19

2.4.4 The Consumer Reaction  ..........................................................................		20-21

2.4.5 Time ..........................................................................................................		22

2.5     THE IMPACT OF CONSTRUCTION DISPUTES ON THE PROJECT............		22-23

2.6	 CONSTRUCTION DISPUTES RESOLUTION TECHNIQUES ......................		23

2.6.1    INTRODUCTION ..............................................................................		23-25

2.6.2	LITIGATION ......................................................................................		25-27

2.6.3	ARBITRATION ..................................................................................		27-28

2.6.3.1	Arbitration Rules under the ACA ............................................		28-29

2.6.3.2	Composition of Arbitral Tribunal ............................................		29-30

2.6.3.3	Jurisdiction of an Arbitral Tribunal ..........................................		30

2.6.3.4	Challenge to the Jurisdiction of an Arbitral Tribunal ..............		31

2.6.3.5	Grounds for Setting Aside an Arbitral Award .........................		31-33

2.6.4	CONCILIATION .................................................................................		33-35

2.6.4.1 Commencement .........................................................................		35

2.6.4.2	Conciliators ................................................................................		35

2.6.4.3	Institutional Assistance .............................................................		35-36

2.6.4.4	Stages in Conciliation ................................................................		36-37

2.6.4.5	 Legal Effect and Role of the Parties ........................................		37

2.6.4.6	Conciliator's Procedure ..............................................................		37

2.6.4.7	Disclosure and Confidentiality ..................................................		37-38

2.6.4.8	Conciliation and the Limitation Period .....................................		38-39

2.6.5	MEDIATION ........................................................................................		39-40

2.6.5.1	Phases of a mediation  ...............................................................		40-41

2.6.5.2	Mediator's tasks .........................................................................		41-42

2.6.6	 NEGOTIATION .......................................................................................		42-44

2.6.6.1	Steps (Techniques) in Negotiating .............................................		44-45

2.6.7	MINI-TRIAL .........................................................................................		45-46

2.6.7.1	Commencement ..........................................................................		46-47

2.6.7.2	 Characteristics of a Mini-Trial ...................................................		47-48

2.6.8	EXPERT DETERMINATION ...............................................................		48-49

2.6.9	ADJUDICATION ...............................................................................		50-51

2.6.10	DISPUTE REVIEW BOARD ..............................................................		52-54

2.6.11	EARLY NEUTRAL EVALUATION (ENE) ........................................		54-55

2.6.12	RENT - A- JUDGE .............................................................................		55

CHAPTER THREE

3.1	INTRODUCTION ...........................................................................................		56

3.2	DATA COLLECTION............................................................................................		56

3.3	SURVEY METHOD........................................................................................		56-58

3.4	SAMPLE FRAME ...........................................................................................		58

CHAPTER FOUR

DATA ANALYSIS:	PRESENTATION AND INTERPRETATION

4.0	INTRODUCTION ...........................................................................................		59

4.1	DEMOGRAPHIC VARIABLES ANALYSIS ..................................................		59-64

4.2	ANALYSIS AND DISCUSSIONS ..................................................................		65

4.2.1	Causes of Construction Disputes........................................................		65-66

4.2.2 The Most Appropriate Technique of resolving Construction Disputes.... 		66

CHAPTER FIVE

CONCLUSIONS AND RECOMMENDATIONS

5.1	 INTRODUCTION .........................................................................................		67

5.2		CONCLUSIONS  ...........................................................................................		67-68

5.3	RECOMMENDATIONS ................................................................................		68-69

REFERENCES ...........................................................................................................		70-72

APPENDIX .................................................................................................................		73-76

LIST OF TABLES AND FIGURES

- Fig.2.1		Definition of Project dispute resolution satisfaction ....................		25

- Table 1: 	Causes of construction disputes ...............................................		57

- Table 2:	Respondents Type of Job .........................................................		59

- Table 3:	Years of Experience .................................................................		59

- Table 4: 	Type of Organisation ...............................................................		60

- Table 5: 	Number of Contracts ever handled ..........................................		60

- Table 6: 	Have you been involved in Construction Dispute......................		61

- Table 7: 	If yes who was responsible ...............................................	.............		61

- Table 8: 	If no, technique used in preventing dispute ..............................		62

- Table 9: 	Causes of Construction Disputes ..............................................		63

- Table 10: 	Dispute Resolution Techniques in use ......................................		64

CHAPTER ONE

INTRODUCTION

1.1	BACKGROUND TO THE STUDY

Construction is plagued, perhaps more than any other industry, with disputes due to the inherent conflict of interest between the buyers of construction services (i.e. the owner or employer) and the sellers of the services (i.e. the contractor). The buyer wants to receive the most value for its construction finance whereas the seller wants to spend the least amount of money while meeting its contractual obligations. Unfortunately, these obligations are seldom, if ever, stated in clear enough language to preclude misunderstandings. Over the years, the industry has learned to rely on the design engineer or the architect, who formulates the construction documents, i.e. the most likely author of the misunderstanding, to clarify it and to decide on the corresponding responsibilities of the parties (Steve Revay, 1995).

Construction projects are among the most complicated of human enterprises. High levels of art and craft are required to translate an owner’s vision into plans and specifications, then into real structures, one that fits the needs of the individuals and the public. In addition to technical skills, the ability to coordinate the diverse efforts of many individuals is crucial to success.

The parties of a construction contract, the owner and contractor, are a society with a complex set of interrelated relationships requiring cooperation and collaboration to coordinate time, resources, and communication. The main goal of the parties involved in a project’s construction is to have a successful project. This is deﬁned as a project that has been constructed in accordance with the plans and speciﬁcations, within the time and cost originally anticipated. The success of a project depends on a number of variables, not the least of which is how the organisations approach problems and conﬂicts (Diekmann et al. 1994)

Construction projects are increasingly complex, resulting in complex contract documents. Complex construction can likewise result in complex disputes. Disputes is inevitable in construction projects which predominantly arise from complexity and magnitude of works, multiple prime contracting parties, poorly prepared and/ or executed contract documents, inadequate planning, financial issues and communication problems. Any of these factors can overturn a project and lead to complicated litigation, arbitration, mediation, time overrun; increased costs and a relationship break down among members of different parties involved (Motsa, 2006).

Construction relationships in the construction industry all over the world have become more increasingly strained as years goes on and on. Working relationships, communications, and contractual commitments are often not carried in good faith. This has led to most developed countries to search for better alternatives on how to manage disputes in the construction industry. Though it has been seen that disputes in the industry is like an un-incurable disease, means are done to fight the problem.

In the United Kingdom, for example the standard form of contract that is internationally used to new engineering contracts has been subject to change; whereas, in the United States of America the Disputes Review Boards ( DRB’s) which comprises of three board members to manage disputes in construction sites was introduced. All this exercises undertaken have proved to be successful.

Disputes in the construction industry often involve the resolution of complex technical and factual issues. The formal processes such as litigation may often not be the best way of dealing with this type of disputes. Traditionally, arbitration has widely been used, being even included in standard contracts as a means of dispute resolution and has been found to be cheaper and less time consuming than litigation.

In today’s complex construction projects, resolving dispute has become an inevitable part of a project manager's work. This includes a wide variety of activities ranging from the selection of a dispute resolution process to the participation in the actual negotiation. An understanding of the various forms of dispute resolution processes and their critical factors will no doubt be invaluable to project managers in handling disputes.

Formalised dispute resolution techniques like arbitration and litigation have been well developed for the resolution of construction disputes.

However, many disputes have been amicably resolved satisfactorily, sometimes informally, without the need for arbitration or litigation. ADR methods are the responses to shortcomings of the conventional judicial system such as rigidity and limited choice, especially in the modern commercial world (Hibbered and Newman 1999). Therefore, the introduction of ADR methods is to formalize the informality. The new commercial environment appeals to the application of ADR methods with its characteristics of choice. Often, more than one method may be used in the same dispute and parties can then shape the outcome based on the unique circumstances of the dispute. Fenn and Gameson (1992) have advised that ADR does not seek to replace the court processes, nor does the use of ADR imply that litigation and arbitration should not be used at all; they should only be used when other venues have been exhausted.

1.2	STATEMENT OF THE RESEARCH PROBLEM

The construction industry has become very complicated that political and economic trends are increasing the economic pressure resulting in disputes. Construction projects involve diverse participants mainly the user, client, financer, designer, supervisor, executor, etc these combination invites more disputes and conflicts between the parties. Due to the nature of the contract when responsibilities are shared between numbers of stakeholders conflicts and disputes occurrence are considerable.

Complex construction has brought about complex disputes in the industry and this eventually becomes a burden to the industry in terms of production. Disputes and conflicts have gained frequent rise during construction of projects and this needs an involvement of a neutral body to resolve disputes as early as possible.

1.3	JUSTIFICATION FOR THE STUDY

Great concern has been expressed in the recent years regarding the dramatic conflicts and disputes in the construction industry in the whole world.

This has led to most developed countries to search for better alternatives on how to manage disputes in the construction industry.

Developing countries are still facing this problem and the research on this topic will be on what to do either to improve or avoid and manage disputes in our local construction industry.

1.4	AIM AND OBJECTIVES

The aim of this study is to identify the most appropriate dispute resolution technique in construction projects.

The objectives are:

- To identify the causes of construction disputes

- To identify the existing practice of dispute resolution techniques in construction projects,

- To evaluate the prevailing dispute handling methods,

- Recommend the most appropriate method.

1.5	SCOPE AND LIMITATION

This research was undertaken with a careful study on data collected mainly on questionnaire survey exercise. The research was focused on private and government projects in Benue State.

CHAPTER TWO

LITERATURE REVIEW

2.1	THE CONSTRUCTION PROCESS

Construction is a collaborative teamwork process with successful projects dependent upon ‘‘a strong weave of owner, architect, engineer, contractor, and supplier’’ (Lightening Up Litigiousness, 1999) into a collaborative team, a working society.

When individuals within that society do not work together toward a common goal, then disputes, which are a part of every construction process, evolve into unresolved and emotion-laden disputes (Harmon, 2001) preventing the successful and timely completion of the project.

The resolution of disputes on construction projects can be accomplished under certain conditions. These conditions are based on shared relationships and past experiences the parties have had with each other. Failed attempts to resolve a dispute often strengthen the party’s adversarial positions and are always counterproductive. If disputes continue to be unresolved, they will affect the progress of the project. The timely resolution of disputes will provide more satisfaction to both parties and will therefore not adversely affect job progress. Individuals base their actions upon the sense they develop from any given situation, which Charles Cooley defines as the ‘‘looking-glass self’’ (Ritzer, 2000).

Individuals try to imagine themselves as they appear to others and as other persons are thinking of them. Their perception of self is then largely defined by other’s evaluations. Herein lays the road upon which the parties to a dispute travel. It is just another twist of the saying of the Greek philosopher Epictetus: ‘‘people are disturbed not by events but by their view of them.’’ Thus, an individual’s actions are guided, or at least influenced, by how their actions are perceived by others in society as well as from past experience, and the resolution of disputes is a result of experience and perception as well as a function of resources. Given that construction disputes are a significant phenomenon in the Nigerian construction industry, the next logical question is how to resolve these disputes in the most economical manner, with the highest satisfaction for both parties.

2.2	DISPUTES IN THE CONSTRUCTION INDUSTRY

2.2.1	INTRODUCTION

So long as human nature is what it is there will always be disputes, and those disputes whatever their characters are , they must be resolved if society is to exist in a civilized way and this problems must be resolved as quickly, as cheaply and as satisfactory as possible. Dispute resolution is probably the most important area for the future of mankind and the continued existence of the world.

The construction process involves Multi-organizational activity. Disputes can therefore exist at all levels in the contractual chain: between Client/Consultant, Client/Contractor, Consultant/Contractor, Contractor/Sub-Contractor, Sub-Contractor/Sub-Contractor, Client and Sub-contractor and so on.

Research on the causes of disputes in the construction industry has therefore been essential if the industry’s performance has to improve. Disputes are a burden in the industry though there are means of resolving them. The methods are to be up graded if an alternative resolution is neglected. The construction process involves different disciplines to work as a team in a short space of time. It also involves large amounts of money that have to be shared amongst members of the team, and that is where the problem is seen or starts.

According to Hellard (1997) types of disputes that have been seen in contractual relationship are summarized as follows;

i. 	Time related disputes (delayed processes)

ii. 	Financial matters (claims and payments)

iii.	 Standards of workmanship (designs and manual works)

iv. 	Relationships and people’s conflict in the industry

Not only does the incidence of disputes vary from project to project, but also seemingly similar circumstances (and sometimes even the same design/construction team) lead to disputes on one project, but not on another. It seems that if the participants in the construction process, especially the client, have a sound understanding of the factors, which cause disputes they could, if they wish, take appropriate avoidance measures. Dispute is normal in the construction industry. One should expect it. After all, the construction industry is one of the most diverse industries. It embraces many crafts and professions. It involves many parties, each with its own values, beliefs, interests, education and needs.

Construction disputes frequently appear to be problems of money, but proposals for settlement can depend on alternative materials, additional work, corrections to completed work, or even the prospect of repeat orders and future work. The modern requirements for reduced construction time, stricter financial control and ever-increasing complexity in contracts have resulted in a greater proportion of conflicts with a managerial origin. These conflicts include problems caused by inefficient management (by either party), inadequacies in briefing, failure of programming, late issue of drawings, design errors, over-zealous supervision, poor communications, etc.

2.3	DEFINITION OF DISPUTE

The oxford dictionary defines dispute as a misunderstanding between two parties, either contractual or non contractual but the fact is there is a misunderstanding between the two it becomes a dispute.

According to Bachner (1988) “a dispute will not exist until a claim is asserted by one party which is disputed by the other party”. At most claims are seen to be one of the causes and this needs an intervention of a neutral body to solve the problem if the other party will dispute the said claim. The designers would not agree when they have made a blunder in their designs but they will always put the blame with the contractor, claiming he is failing to do his work.

“A dispute is defined as a class or kind of conflict, which manifests itself in distinct and justifiable issues. It involves disagreement over issues capable of resolution by negotiation, mediation or third party adjudication.” (Brown et al., 1993)

Costantino and Merchant (1996) puts it that “A dispute is a product of unresolved conflict and, in contrast to conflict, is tangible and concrete. It has issues, positions, and expectations for relief ’’.

According to Essex (1996) “Disputes arise when the job does not come out well, and too often the reason for this is the failure initially to figure the cost accurately”. This failure to count the cost initially is not confined to just the contractor. It applies to the owner who set out unrealistically to build a structure, as well as the designer who sets out the design for less than it will really cost either in design or construction. In construction, work scopes are calculated and committed in short periods of time. It is common that someone fails to count something, and end up with a price that is too low. What is worse is that most of those in the industry simply do not have the money to pay for their errors. The one with the best intentions cannot pay for his error. Ironically, too, it would seem to some observers that those with the money to pay for their errors lack the degree of intention needed to dig deep enough to square the account totally.

According to Kumaraswarmy and Yogeswaran (1997), “a dispute can be said to exist when a claim or assertion made by one party is rejected by the other party and that rejection is not accepted.” Any misunderstanding between two parties needs an intervention of a neutral body who will not be biased in awarding the decision. If the other party suspects that the award given is biased he then prefers for a better alternative.

In similar vein Fenn et al (1997) suggests, “Dispute exists where there is an incompatibility of interest. When a conflict becomes irreconcilable and the mechanisms for avoiding it are exhausted, or inadequate, techniques for resolving the dispute are required.”

2.4	CAUSES OF DISPUTE IN THE INDUSTRY

“Undoubtedly many construction disputes have their origin in the seeds sown by or in, the client’s error” (Hellard, 1997). Under normal circumstances disputes should not occur if there is no common relationship between two parties, there must be a common relationship between the two then a misunderstanding to be fulfilled and the other parties fails to fulfil it then it becomes a dispute.

There are five sets of contractual relationships which are common in the construction program. According to Hellard (1997) the relationships are as follows;

i. 	The relationship of the owner to the designer

ii. 	The relationship of the designer to another design specialist(s)

iii. 	The relationship of the owner to the prime contractor

iv. 	The relationship of the prime contractor to its subcontractors and

v. 	The relationship of the prime contractor to suppliers

These five basic relationships have been studied over the years by interested individuals as well as professional committees of varied membership from all corners of the industry, along with private and public attorneys, all in potpourri of concerned people. The result of these studies has been the publication and wide usage of standard form contract documents which are published all over the world in different construction industries.

Fenn et al., (1997) states that “as a consequence of building projects in general being complicated, unique ventures erected largely in the open, on ground the condition of which is never fully predictable and in weather conditions that are even less so, it is common for disputes to arise during the course of building operations”. There are many reasons why disputes occur, but in the main they are caused by the failure of one or more members of the building team:

• 	Failure to do their work correctly, efficiently and in a timely manner

• 	Failure to express themselves clearly, or

• 	Failure to understand the implication of instructions.

A study carried out by Fenn (1997), Hall (2002) and Carmichael (2002) showed and identified the causes of construction disputes that contributed by the various party in construction projects.

In this study the authors have decided to classify the events of construction disputes into three categories which are clients, consultants and contractors. The authors have identified the causes of construction disputes that are caused by client, designer and contractor as follows:

Fenn (1997) identified the following factors as causes of construction disputes caused by clients:

• 	Failure to respond in timely manner on payment issues

• 	Lowest price mentality in engagement of contractors and designers.

•	Reluctant to check for constructability, clarity and completeness.

• 	Failure to appoint a project manager

Hall (2002) identified causes of construction disputes caused by consultants as they are listed below:

• 	Failure to understand its responsibilities under the design team contract

• 	Over design and underestimating the costs involved

• 	Late information delivery and cumbersome approach to request for information’s

• 	Design and specification oversights and errors or omissions resulting from uncoordinated civil, 			structural, architectural, mechanical and electrical designs.

• 	Incompleteness of drawing and specifications

Carmichael (2002) identified causes of construction disputes caused by contractors as follows:

•	Inadequate contractors’ management, supervision and coordination

•     	Delay/ suspension of works

•    	 Failure to understand and correctly bid or price the works

•     	Lack of understanding and agreement in contract procurement

•           Reluctance to seek clarification

• 	Inadequate planning, scheduling and update requirements

Henk Botha (2000) identified causes of construction disputes as follows:

a. 	Misunderstandings usually occur because of poor communication.

b. 	Values differ between people, professionals and skills,

c.	 People often have unrealistic expectations. The client wants speedy completion and a quality building at a low price. The contractor may want more time, a more reasonable quality and maximum price.

d. 	Emotions play a role, the ability to handle stress causes dispute. A person’s self esteem (or lack of it) can cause also dispute. Factors under this heading include languages, dynamics, geography, childhood experiences, upbringing and religion.

e.	 Education levels, both structured and unstructured learning can have an influence on dispute.

f.	 Many things are different between projects. There are different teams, different funders and designers.

g.	Not all people are equally skilled to visualize two-dimensional drawings in a three dimensional way.

h. 	Changes to plans, deadlines, payment dates, and so on, can cause dispute.

i.	 It does not matter whom or what one must blame for a delay. It could be the weather, a subcontractor, the bank or whoever. The mere fact that there is a delay could cause dispute.

j. 	Parties often inadequately define quality. High quality may mean different things to a plasterer and to the project director or project manager. One must use objective standards to define materials and workmanship. One must precisely describe what one requires. A client may specify a much higher standard than what he really wants while wanting a lower price.

k.	 A sub-contractor may misunderstand the actual requirements and may quote a lower price than other contractors may, then when he realizes his mistake, dispute results.

The study on construction disputes by Hellard (1997) has come up with the following as major factors that causes disputes in the industry;

i. 	The contract conditions

• 	Lack of perfection in the contract documents

• 	Failure to account the cost

• 	The psychology of people in construction

ii. 	The design deficiency

• 	The underground or subsurface problem

• 	Risks

• 	Defective Plans

• 	Methods or Means and specification performance

iii.	 The construction process

iv. 	The consumer reaction

• 	The public owner

• 	Warranties

v. 	Time

2.4.1 The Contract Conditions

According to Hellard (1997) “The documents referenced as part of the contract typically include a front end boiler plate which sets out the general conditions or rules which are to be followed and the roles of those who will be governed by the rules”. The front end and can and usually will include an invitation to bidders, which is a multi paged statement describing very briefly the project and the salient terms and conditions a prospective bidder must fulfil in order to file a responsive bid. The front end will include a bid form for all bidders to use, thus standardizing the responses of all officers so that evaluations can be rapidly and hopefully unerringly made. Strangely enough the bid form frequently does not provide enough room for bidder to fulfil in the information required

Often the invitation for bids or request for proposal will require certain information to be listed on the bid form, but no place for the information is provided on the form. Careful review of the bid requirements and the bid form proposed is the first step an owner and its designer should take to avoid construction disputes. Not only the bid requires owner review, but the entire front end proposed by the designer should be examined by the owner.

It is common practices that the standard contracts will be In favour of the owner and the exact people who are doing the spade work are at disadvantage. It is therefore essential to have a neutral body to review the contract documents before going on bid to avoid any discrepancies that may occur due to poor documentation.

i) The Lack of Perfection in the Contract Documents

Hohns (1979) asserted that “Owners, contractors, designers, and every one involved in construction readily recognize and are quick to admit publicly the very obvious fact that a perfect set of contract documents simply does not exist.”

Most drawings in the contract documents somewhere have mechanical drafting errors or lack a needed dimension or detail. Many have errors which stem from the human nature of the designer and draftsman. Not only are human errors, but changes always occurring as projects undergo the design and construction process. There are changes in space usage to accommodate revised owners needs, something unforeseen occurs, the documents and work scopes must be adjusted. The more complex the project, the more ramifications a change has. The shorter the period allowed for design, the more addenda’s that are required, and the more the opportunity for errors.

Hall (2002) opined that no one man may know or remember every place a certain detail was shown. “The larger the project, the more the people, the drawings, the thoughts, and the ideas consequently, the larger the project the more errors there are”. Contract documents are one major origin of disputes. Document errors become the fault of the owner when they cost the contractor un-bid or unforeseeable sums. Documents errors become the fault of the designer when from the judgment of its peers and the custom of the industry the errors are gross and inexcusable. Document errors become liabilities when someone who has a right to rely on the professional is severely hurt or damaged.

ii) Failure to Count the Cost

“Dispute continually arises because someone failed to count the cost at the beginning when the cost should have been defined” (Jessup et al., 1963). Few contractors bring claim on projects which come in near or under the construction budgets. Few owners seek liquidated damages when projects are done on time or close to it. If designers are careful and the products the designer specified fulfil the sales representative’s claims, disputes are few and far between. Contrary to the opinion of most owners, few contractors are deliberately claim’s conscious. Most supervisory projects personnel who work for the parties on the project have little real knowledge of disputes or what is involved in litigation and arbitration, most of those involved in getting a job done have solved complex problems on a daily basis of face to face confrontation for such a long period of time that they come to believe they know it all.

Thus they prefer to argue among themselves and write what they believe are clever letters to establish a record, and most distribute and resent the lawyers. Contractors who have made money on a job usually do not invent claims or pursue spurious claims. Most often, a contractor who is clearly entitled to valid contract adjustment via a claim will ignore the situation if the job has come out well enough to live with. Contractors like to get the job done and get over with. They fancy themselves builders; claims take long to hold their interest.

iii) The Psychology of People in Construction

“It was noted earlier that construction is not a science, it is an art. Construction is really people, and the successful contract administrator, or disputant to a contract interpretation or unfortunate occurrence on a project, is well served to know a little about people involved.” (Hohns, 1979).

When traced down to real roots, a construction dispute has just two people involved. They may be very visible to each other and all concerned, or they may not be known to each other and insulted from it all by many layers of other people. The successful disputant is often the one who knows the people in construction and how to meet them and their psychological needs to their immediate benefit and the disputant’s ultimate benefit.

Construction people have certain recognizable traits or makeup to their personalities. They are referred to sociable people. All want to belong to a crowd.

According to Carmichael (2002) Construction disputes and confrontations arise because the people involved have needs. From the contractor’s side the needs are usually money or profit related. The designer has the ideas, his building or design which might be his monument to himself, his reputation, his artistic temperament, his money, his insurance premium, and similar needs. The owners have needs as well; political careers, corporate careers, the need to have the space for a certain day. When something unanticipated or not properly recognized interferes with the fulfilment process, goals and security are jeopardized, communications become strained, and strains seem always to be followed by demands, refusals, other more intense strains, hard, then harder positions, and money losses. Unfortunately or perhaps otherwise, it is not in most people to recognize an error, particularly their own, and say I’m sorry and seek to make amends.

In construction most are unable to pay for their mistakes, it is simple too expensive; and alas, those who can afford to pay for the mistakes generally remember lots of others errors by the other party which even if already forgiven somehow must now be reconsidered. Once confronted with a problem too expensive or complicated for ready resolution, the claim or dispute process begins.

People are a prime cause of construction disputes, and the only solution to these disputes as well. The rise of society’s present attitudes that everyone has rights has led too much of the activity in disputes. The vast amount of contention and society’s attitude towards one’s right must be viewed from the more mature point that each day is one of the opportunities, not guarantee, a foundational position which seems to be lacking in current thoughts

2.4.2 The Design Deficiency

The design deficiency which leads to a major dispute is generally beyond an error of omission. To be significant the design error usually must alter the means, methods, environment, duration, or the conditions of the construction process. Any number of factors can influence this. The most common place in which design errors are made are in the foundations, in the construction of the frame and the enclosure, in the utilization of spaces such as method and materials and the required end result are specified, in project duration, and in connection with related performance by others on which the project in question must at some point rely. Some of the problems are as follows:

i) The Underground or Subsurface Problems

The cause of underground problem can be generally be traced to the handling, display, and interpretation of subsurface investigations. The location, depth, number, and types of borings or subsurface investigations are established by the engineer who needs the information in the building’s foundation and its construction. Borings are typically done by a drilling contractor usually hired directly by the owner, often on a competitive basis using specifications prepared by the architect, the structural engineer, or a soils engineer.

The owner obviously wants to get the most out of the borings and subsurface investigations. These investigations are first used for the design of the foundation; then they are typically offered to the contractor for its use in bidding and constructing the job, and it is in this latter use that the disputes begin. It is well known in the industry that variations in the earth’s composition constantly occur underground. It is also well known that each bidding contractor cannot adequately investigate the site to define the soil characteristics in the time period available for bidding. The owner thus has a problem. He wants to put the risk of the excavation and methods of foundation construction on the contractor. He also wants to buy the project for the best price. And so the dilemma, how can the owner pass its soil boring and subsurface knowledge to the contractors to help keep the bids down by sharing the best soil information available and still pass the risk to the contractor if the work is more difficult or expensive than the borings indicate?

ii) Risks

According to Cheeks (1996) “in the present business world theory of risk minimization, there is no place for a word like contingencies in estimate” All the parties involved, bidder, owner, or engineer, must think out its program and not have contingencies. Contingencies are unidentified but obviously recognized risk. Delay could well be in the definition of contingency. Modern contractors who are claim conscious should forget the word contingency.

The owner and designer should be just as wary of the word contingency. The five percent override on the base contract price by the typical owner in all its data processing or other displays on the construction budget should not be characterized, discussed, or written as a contingency. Let it be a reserve for upgrades in scope. Avoid the use of words which could mean more than intended. The adversary could well sharp shoot a good claim because of the words used in the planning process.

iii) Defective Plans

According to Hellard (1997) “A major source of disputes in the design deficiencies is that categorized as defective plans”. Most people involved with plans have a working idea of the definition of this phrase, but in reality no standard exists locally or nationally that precisely describes how to measure the plans for defects.

Indeed, everyone who has worked with plans know that no set of drawings is complete or without error. Somewhere dimensions are missing, elevations or grades are in error, a detail is missing, or a detail is shown but not needed. Not only are these types of errors common, but all who work with plans know that drawings can always be refined and upgraded. Plans can always be made better, they can be improved.

Thus all plans are to some extent defective and everyone involved in building uses defective plans every day. The question in plan deficiency disputes is when the plans become defective to the point at which undue costs are generated from their use. The usual legal definition is that plans are to be prepared with the normal standard of care found in the profession, but no precise standard exist. The designer has the advantage of its subjective knowledge of the intent of the plans. In some cases pressures from the client will be exerted for degree of performance in excess of the objective intent of the plans. This, plus poorly drawn plans, poorly drawn details, poorly prepared notes on drawings, and poor specifications may reach a point where in the opinion of one’s peers, a level of acceptable performance has not been achieved. In the case of errors of omission from a set of plans, the decision of adequacy on the part of the professional is much easier to make than those which bear on methods or performance levels to be met upon completion.

The liability, however, can be far in excess of the omission o error. The ancillary costs of a construction problem almost always exceed the direct costs. The owner and the contractor have the right to expect the designer to produce a set of drawing plans which will allow the project to be built. The law says the owner warrants to its contractor that the plans, if followed, will produce the desire results and the project is constructible. Thus if the error by the designer prevents the contractor from reaching its ends, the question of ability and assessment of consequential costs exists.

iv)  Methods or Means and Specification Performance

The last category of deficient design is that the case in which the designer has specified both method or means of construction and the result required and then refuses to accept one of these two requirements. Example of this problem are legion but one that occurs very often is when the designer specifies that a certain waterproof coating be applied in two coats on some exterior surface under stringent conditions. The contractor applies the specified coating exactly the way it should, careful inspection is made by the designer as work proceeds, and then to the dismay of all the waterproof coating leaks contrary to the specifications. Almost without exception, the work is rejected and the contractor told to do it over. The means to accomplish the end result has been specified and followed but the end result does not meet the specification.

Mix (1994) puts it that “The problem, while very simple and obvious in the foregoing illustration, can quickly get very complicated and significant when detailed structural or mechanical sequences are set forth”. According to him they are carefully followed, inspected before, during and after construction, all approved, and, lo and behold, big cracks appear in the walls and floors or the fancy heating and cooling system does not heat or cool. The principle is still simple: If the designer tells the contractor how to do something, the designer cannot impose a result beyond the product of the specified means This does not mean that the designer will not try nor does it mean that the contractor can view its responsibility for workmanship lightly.

Very often, the architect or engineer in its role as interpreter of the contract will find itself in the position of imposing the consequence on a contractor of an error for which the designer is as at fault and will ultimately be found responsible. The imposition of the consequence of the error on the contractor can mean penalties beyond all fair play such as financial failure, loss of personal health, even suicide.

2.4.3 The Construction Process

According to Hohns (1979) the next spawning ground for construction disputes is found in the consequences of the construction process. He also asserted that “Many times it can be difficult to differentiate between a design error and the consequence of the process.”

Some items what give rise to dispute in the construction process are failure to plan and schedule adequately, failure to follow a plan and schedule, disagreement over what material is really specified, disputes over what is really an equal, failure to supply adequate manpower, responsibility for lack of adequate subcontractor manpower, equipment changes that cause delay. Changes or modifications of scope that increase consequential costs beyond specified mark up, failure by the owner to fulfil its responsibilities on time, failure by the engineer to approve contractor submittals on time, overpayment for work in place, underpayment for work in place, lack of performance ability in one of the subcontractors, etc. certainly the list is almost endless, but by trade practice and custom essentially the items thereon relate to someone’s failure to do that which was required by its contract, thus changing the basis expected and / or implied to be available to the extent that the means, environment, conditions, or duration of a project are significantly affected for any member of the process who feels sufficiently aggrieved to file a claim.

“The construction process dispute and almost all disputes involving large amounts of money are time related” (Hellard, 1997). Much focus is put on contract time; the contract documents usually set forth a definite number of calendar days or fixed final date for completion. There is at times more than one date in the documents when jobs are to be built in phases or specific milestone portions of completion are necessary.

2.4.4 The Consumer Reaction

The consumer can be any other of variety of people. It can be the owner, private or public, or a corporate body. “The corporate owner in a dispute situation always boils down somewhere to one person who at times is hard to find.” (Hellard, 1997).

The word management is the protective umbrella to shield so individuals. The consumer can be a tenant or it can be a purchaser of the building. It can be a user who pays money to come into the building or comes to spend money or go to work. The aggrieved consumer can have no relationship with the contractor, designer, or the owner and still have a reaction to their endeavour.

i) The Public Owner

The typical public owner, such as the school board, division of hospitals, or Municipal Corporation, is not particularly set up or organized to display or assert its reaction to its new building or alteration project if it does not do what it was supposed to do. The adage “out of sight, out of mind” applies for most of the problems experienced as this type of owner takes over and uses a newly constructed facility. The maintenance and occupancy of the building are generally the responsibility of a set of other people other than those who were responsible for its design, creation, and construction.

“No one knows who did not do what, or had agreed to do something else, or what ever. It is only infrequently that the designer passes out manuals which say that the building was designed to support such and such or so many kilowatts of electricity were to be consumed, and so on” (Ruskin, 1982). Instead the use of the building is something that is learned by chance by the people who take over and determine for themselves how they think the building should best be used. It is the rare building which is put into use as programmed by the engineer.

Until some years ago there was a tendency among the design profession to be unwilling to find fault with other members of its profession. More recently, responsible professionals in design are now willing and forced to criticize those among them who have not done the type of design work expected. The same has occurred with contractors. As demands have been made upon the construction industry to produce more and more in a shorter period of time, workmanship has decreased.

ii) Warranties

Most contracts typically spell out the obligation of the contractors regarding guarantee. The standard form of contract JCT stipulates as follows:

The contractor warrants to the Employer that all materials and equipment furnished under this contract will be known unless otherwise specified, and that all work will be good quality, free from faults and defects and in conforming to the contract documents. All work not conforming to these requirements, including substitutions not properly approved and authorized, may be considered defective. If required the contractor shall furnish satisfactory evidence as to the kind and quality of materials and equipment.

If within six months after the date of substantial completion or within such longer period of time as many be prescribed by the terms of any applicable special guarantee required by the contract documents, any of the work is found to be defective or not in accordance with the contract documents, the contractor shall correct it promptly after receipt of a written notice by the Architect to do so unless He has already previously given the contractor as written acceptance of such condition. The owner shall give such notice promptly after discovery of the condition.

According Battelle (1995) “Many problems in warranty come about when the contractor is unable to duplicate the agreement it made with the owner, its suppliers, and its subcontractors the typical national manufacturer of major equipment will offer a warranty for one year from stat up, a period that does not coincide with the agreement between owner and contractor”

Obviously, the Employer feels the contractor know this and should have priced its bid to offer the warranty stated regardless of start up caveats from the manufacturer, but most contractors do not do so and instead a row over the warranty periods occurs. The Employer has no reason to give in on warranties and if does so, it has been outplayed. Employers, who accept buildings with problems that are known at that time of acceptance, accept the problems as well, unless the problem is noted as an exception. These problems are called patent defects. An unknown defect is called a latent defect and is sometimes wrong that no one could observe or properly realize.

2.4.5 Time

According to Hall (2002) “time is the key and the use of time is planned by scheduling”. Every construction job requires a schedule. Some require simple bar chart schedule, others require more detailed studies, and some require complex computer produced critical path method or construction manager control system programs. The latter techniques are very popular, and becoming more so to the extent that sophisticated scheduling techniques required for certain types of work. The bar chart is the usual standard when the CPM schedule is not used.

Scheduling or proper planning by the contractor on how to handle his job in time will need planning programs. This shall help the contractor to manage his project and finish and complete his jobs on agreed time. This will avoid any dispute that may occur due to delay because of poor planning, poor scheduling by the contractor. Serious disputes have occurred due to delayed works. Most of the contractors overlook this part of the project stage and they just take it simple and it is the one that causes disputes most. Time needs to be monitored to avoid any conflict between the owner and the client.

2.5 THE IMPACT OF CONSTRUCTION DISPUTES ON CLIENT’S ORGANIZATIONS

Problems of construction disputes impacts on all stakeholders which may lead to an inequitable mode of project delivery such as reduced margins, increased costs and even reduce the quality and levels of service. Most disputes are of a minor nature and are settled quickly, fairly and amicably by the building team. From time to time, however, more serious the issues come into dispute.

Hall (2002) observed that consequences of the construction disputes will not benefit the stakeholders in the construction project. Therefore the impact of construction disputes can be summarized as follows:

- Additional expense in managerial and administration

•	  Possibility of litigation cases

•            Loss of company reputation

•	  Loss of profitability and perhaps business viability

•	  Time delays and costs overruns

•    	  Extended and / or more complex award process

•   	 Loss of professional reputation

• 	Decline of respect between parties and deterioration of relationship and break down in cooperation

•	 High tender prices

•     	 Rework and relocation costs for men, equipment and materials

2.6	 CONSTRUCTION DISPUTES RESOLUTION TECHNIQUES

2.6.1 INTRODUCTION

According to Smith (2006) Construction projects typically require an orchestration of numerous interdependent components including information, materials, plant, equipment, and a large number of personnel working for independent engineers, contractors, and suppliers. Commercial, technical, legal and political risks need to be managed and mitigated. The supply chain contracts allocate risks and responsibilities between various parties to those agreements. When those risks are realised, the potential for conflict and dispute escalates. Pre-empting disputes and resolving them quickly, fairly and cost effectively is essential to the efficient operation of the international construction industry. Regions which do not support fair and efficient dispute resolution will find themselves unable to attract investment from major international suppliers and contractors or will find such investments are subject to substantial risk premiums. The frequency, complexity and cost of resolving disputes in the construction sector has led to considerable focus on the issue and the generation of many techniques for identifying potential disputes and resolving them. Each has its own advantages and disadvantages. Knowing which techniques should be applied and how procedures might differ across different regions and sectors can help to minimize costs, save time and keep important construction projects on track.

The procedures available for the resolution of disputes extend over a wide spectrum. Either, the parties resolve the disputes promptly by reaching an agreement on an “interest basis” rather than a “rights basis” or they are nipped in the bud before they can burst into flower.

In such circumstances, the parties assess whether it would be advantageous to implement a solution reflecting elements such as fairness, maintenance of long-term relationships and which of them will feel less pain in taking a hit.

It is suggested that an interest-based approach is not confined to a resolution that is based on rights claimed by the parties and remedies offered by the legal system, the mediator and the parties can probe more deeply to meet the disputants’ real interest and needs.

There is an increasing recognition that no single means of resolving dispute is appropriate in all cases. There is no magic wand for the settlement of disputes.

However, when disputes do remain, parties are faced with three quite different types of dispute resolution mechanisms:

1.	 Litigation in courts;

2.	 Arbitration, designed to achieve a final and enforceable outcome; and

3. 	Other Alternative Dispute Resolution (ADR) mechanisms such as mediation, conciliation, mini trials, rent-a-judge, med-arb, dispute resolution board, adjudication and other “touchy-feely” ways of engaging the intervention of a third party to achieve an agreed settlement between the parties.

All the above three dispute resolution mechanisms are based on resolving mature disputes through the intervention of a third party that has substantial formal or informal authority over the parties. The role of the third party varies in each of the three different mechanisms.

“Some disputes are not avoidable, proper management of conflict will ease the impact it has on the construction process, but resolution must follow quickly. Dispute can be resolved by either using informal techniques such as negotiation and alternative resolution methods (ADR) or formal resolution methods such as mediation, arbitration and litigation.” (Whitfield, 1994).

Cheung, et al., (2000) in their reviewed paper on project dispute resolution satisfaction classification through neural network has classified dispute resolutions into five different stages. The diagram bellow illustrates the stages

Litigation

Line of increasing cost and antagonism

Binding resolution

e.g. Arbitration

Non-binding Resolution

e.g. Mediation, Mini-trial and Adjudication

Standing Neutral e.g. Dispute resolution

Adviser, Dispute Review board

Negotiation

Favourable DRS              Adverse DRS

Fig 2.1: Definition of Project dispute resolution satisfaction

2.6.2	LITIGATION

Litigation is the term used to describe formal court proceedings. Although this type of dispute resolution is the most open to jurisdictional variations, the process is broadly as follows. An aggrieved party issues proceedings and serves written details of the claim on his opponent. The opponent replies usually within a set period of time in order to defend the claim and sometimes the aggrieved party will respond. The court may hold conference at which a timetable to trial is set and any special orders are given. In many jurisdictions, disclosure of documents may follow along with other evidence possibly in the form of expert reports and witness statements.

Litigation no doubt is the traditional method of settling dispute: not only in construction, but other commercial transactions: environmental disputes, torts and criminal matters.

However, in recent times, the litigation arena has become a battlefield, where legal technicalities, delay in settlement of disputes and high cost of litigation are clogs in the wheel of settlements; while bitterness, antagonism and acrimony are often the final result of a concluded litigation.

These are the luxuries that construction men can ill afford to enjoy and would rather do without. In litigation, there is a neutral judge usually appointed by the constituted authority of state that is the government to make a binding determination of the dispute. Hence, parties have least control over proceedings whereas the judge has most power.

However, owing to certain problems inherent in litigation, parties tend to shy away from taking their dispute to court for resolution and some reasons usually given by such parties include; delay in the administration of justice, high cost, inconveniences, loss of business goodwill, complicated procedures, loss of irretrievable business hours as well as uncertainty as to the outcome of the case.

Moreover, as construction project can either be international or domestic, foreigners are usually not comfortable with submitting a dispute arising from an international construction project to the jurisdiction of a domestic court. Quite often, they allege bias and injustice by domestic courts against them; hence, a neutral and independent forum is usually insisted upon by the foreigners.

In jurisdictions where the court system is reliable, there is the opportunity to examine the facts of a case thoroughly. Decisions are also given by a trained judge and judgments are binding and enforceable. Therefore, subject to an appeal to a higher court, the dispute is usually resolved with a degree of certainty.

However, in many jurisdictions, the court systems are unreliable and can be corrupt and in some jurisdictions, there may be or be perceived to be a “home court advantage” to a party domiciled within that jurisdiction (particularly if it is a politically or commercially important entity) or there may be an advantage for governments and state-owned entities litigating before their own national courts.

Furthermore, construction contracts especially international contracts are becoming more and more complex, warranting the application of highly technical and specialized new technologies to their operations. Commensurately, dispute that are as complex and technical as the technologies being applied also often arise; since such disputes may not be in contemplation at the beginning of the transaction, it is unlikely that  public judge who administer justice in the ordinary court would advert his mind to such a dispute so as to acquire prior knowledge in that particular trade or industry which in turn would enable him understand better the intricacies of the dispute as well as arrive at a just decision.

It is true that in some jurisdictions such as in England, Construction and Technology Courts exist where dispute relating to construction contracts are settled and experts who belong to various field in the construction industry sit and settle such disputes, yet such courts are still trailed by other difficulties similar to those that inhibit the smooth administration of justice in the conventional courts. These include rigid procedural rules, unnecessary adjournments, delay as well as the suspicion by foreigners that they might not still obtain justice in a domestic court.

Litigation is, however, the most adversarial of all forms of dispute resolution and imposes strains on the parties’ commercial relationship. Depending on the court system, it is often a lengthy process and can be very expensive due to legal, and other, professional fees.

A judgement obtained in one jurisdiction may not be recognised and enforced in the courts of another jurisdiction.

2.6.3	ARBITRATION

Arbitration represents an alternative to the judicial process and is one of the available methods appropriate for resolving complex disputes between the parties, particularly where points of law are involved.

In Arbitration, a neutral arbitrator (who may be acting solely or very commonly in a tribunal of three) is/are privately chosen and paid by the disputants. The arbitrator makes a binding determination of the dispute. Virtually, every construction contract or agreement both international and domestic transactions contain arbitration clauses as a primary measure for dispute resolution, in the event of dispute arising from such transactions. Most of the agreements containing arbitration clauses are agreed upon voluntarily by parties to the contract. Consent of parties is paramount in arbitration agreements. Thus, the parties exercise autonomy in coming to arbitration. This is a related effect of the time honoured principle of freedom of contract.

Nigeria has encouraged the growth of Arbitration in many ways- for example; she was the first African country to adopt the United Nations Commission on International Trade Law (UNCITRAL) on Arbitration of 1985 and the UNCITRAL Arbitration Rules of 1976. Today, Nigeria has the Arbitration and Conciliation Act 2004 which forms the main procedural law of Arbitration in Nigeria. The object of the law is to make arbitration fast, simple and relatively cheap. There are also Statutory Arbitration Laws in Nigeria which deals with other matters not covered by the Arbitration and Conciliation Act. Nigeria also ratified the New York convention of 1958 which deals with the Enforcement of Foreign Arbitral Awards. By this convention, Arbitration Awards made in a foreign jurisdiction will be enforceable in contraction states to the convention.

2.6.3.1	Arbitration Rules under the ACA

The applicable Arbitration Rules is flexible under ACA. Parties are at liberty to agree in writing on the applicable rules. The UNCITRAL Rules are contained in the First Schedule.

Section 53 of the ACA states:-

“Notwithstanding the provisions of this Act, the parties to an international

commercial agreement may, agree in writing that disputes in relation to the

agreement shall be referred to arbitration in accordance with the Arbitration

Rules set out in the First Schedule to this Act, or the UNCITRAL Arbitration

Rules or any other international arbitration rules acceptable to the parties.”

There can be no arbitration proper without an arbitration agreement, and there can be no arbitration initiated by, or concluded against a person who is not party to the arbitration agreement. Developed Arbitration Laws admit the validity of arbitration agreements and enforce them, which means that the ordinary courts may not hear a dispute which is referred to arbitration and will stay proceeding to function.

As a general rule, the courts, have limited jurisdiction, when the parties have entered into a valid arbitration agreement; they avoid delays and promote party autonomy and wider acceptance of the award. Firstly, the court has jurisdiction to grant interim relief of various kinds, for example, to preserve the subject matter of the dispute; secondly, they have jurisdiction in order to support the arbitral process where it breaks down, such as in the appointment of arbitrator; thirdly, they have jurisdiction in order to ensure that basic standards of justice are upheld and fourthly, they have jurisdiction to enforce the award.

2.6.3.2	Composition of Arbitral Tribunal

a.	  Number of Arbitrators

Section 6 of the ACA provides:-

“The parties to an arbitration agreement may determine the number of arbitrators to be appointed under the agreement, but where no such determination is made, the number of arbitrators shall be deemed to be three”

b. 	Appointment of Arbitrators – Domestic Arbitration

Section 7 of the ACA deals with the appointment of Arbitrators for domestic arbitration.

The parties may specify in the arbitration agreement the procedure to be followed in appointing an arbitrator.

Where no procedure is specified in the agreement, in the case of three arbitrators, each party shall appoint one arbitrator and the two arbitrators shall appoint the third. In the case of a sole arbitrator, where the parties do not agree on the choice of an arbitrator either of them may apply to the High Court for the appointment of a sole arbitrator.

If the parties do not agree on the choice of arbitrator(s), as the case may be within thirty days, then either of the parties may apply to a High Court for the appointment of an arbitrator in the case of a sole arbitrator or a third arbitrator in the case of three arbitrators. The decision of the Court in the appointment of an arbitrator is final and is not subject to appeal.

c. 	Appointment of Arbitrators - International Commercial Arbitration

Section 44 deals ACA with the appointment of Arbitrator(s) or Conciliator in an international commercial arbitration. Section 44(1) – In the case of a sole arbitrator, either of the parties may propose the name of one or more persons, one of whom would serve as the sole arbitrator.

Section 44(5) – In the case of three arbitrators each party shall appoint one arbitrator and the two arbitrators shall choose a third arbitrator who shall act as the presiding arbitrator.

Section 44(2) and (6) - If within thirty days after the receipt of the proposal for the appointment of a sole arbitrator or a third arbitrator, where each party has nominated an arbitrator in the case of three arbitrators, the parties to an International Commercial Arbitration or Conciliation do not agree on the choice of a Sole Arbitrator or a third arbitrator, it shall be referred to an appointing authority who shall apply the list-procedure. Section 54(2) defines the appointing authority as the Secretary-General of the Permanent Court of Arbitration at The Hague.

It is noteworthy that some powers conferred on the courts by the Arbitration and Conciliation Act of Nigeria may be exercised by an appointing authority in certain cases in International Commercial Arbitration. For example, the power to appoint arbitrators where the parties fail to do so or to deal with matters concerning challenge and replacement of arbitrators.

2.6.3.3	Jurisdiction of an Arbitral Tribunal

Section 12 of ACA states:-

(1)	 “An Arbitral tribunal shall be competent to rule on questions pertaining to its own jurisdiction and on any objections with respect to the existence or validity of an arbitration agreement.”

(2) 	“For the purpose of subsection (1) of this section, an arbitration clause which forms part of a contract shall be treated as an agreement independent of the other terms of the contract and a decision by the arbitral tribunal that the contract is null and void shall not entail ipso jure the validity of the arbitration clause.”

2.6.3.4	Challenge to the Jurisdiction of an Arbitral Tribunal under the ACA

The jurisdiction of an arbitral tribunal or its scope of authority may be challenged pursuant to the provisions of Section 12(3) which states:-

In any arbitral proceedings, a plea that the arbitral tribunal –

a.	 Does not have jurisdiction may be raised not later than the time of submission of the points of defence and a party is not precluded from raising such plea by reason that he has appointed or participated in the appointment of an arbitrator.

b. 	is exceeding the scope of its authority may, be raised as soon as the matter alleged to be beyond the scope of its authority is raised during the proceedings.

And the arbitral tribunal may, in either case admit a later plea if it considers that the delay was justified.

Pursuant to the provisions of Section 12(4), the arbitral tribunal may, rule on any plea referred to it under subsection (3) either as a preliminary question or in an award on the merits; and such ruling shall be final and binding.

Arbitration may be helpful where the dispute involves extremely technical matters, for example patent or software copyright or geotechnical litigation, where scientific and mechanical principles are involved. By their very nature, such disputes are difficult for a non-expert to understand. The arbitral process can be tailored to fit the dispute, which in turn allows some scope for time and costs savings.

2.6.3.5	Grounds for Setting Aside an Arbitral Award

By the provisions of Section 30 of ACA, the Court may set aside an arbitral award on the ground of misconduct of the arbitrator. It states:-

1. 	Where an arbitrator has misconducted himself, or where the arbitral proceedings or award, has been improperly procured; the Court may on the application of a party set aside the award.

2. 	An arbitrator who has misconducted himself may, on the application of any party be removed by the Court.

The grounds for setting aside an arbitral award were reiterated by the Supreme Court in K.S.U.D.B vs. FANZ Limited (supra) as follows:-

a. 	that the arbitration or award has been improperly procured, as, for example, where the arbitrator has been deceived, or material evidence has been fraudulently concealed and

b. 	that the arbitrator or umpire has misconducted himself or the proceedings.

c.	 That there is an error of law on the face of the award.

One good thing about (K.S.U.D.B) vs. FANZ Limited is that is went as far as the Supreme Court of Nigeria and afforded the court opportunity to make some far-reaching judicial pronouncements, on Judicial Review of Arbitral Proceedings, including:- On the meaning of arbitration –

“An arbitration is the reference of a dispute or difference between not less than two parties for determination, after hearing both sides in judicial manner, by a person or persons other than a court of competent jurisdiction. Although an arbitration agreement may relate to present or future differences, arbitration is the reference of actual matters in controversy.”

On the Basis of validity of arbitration and arbitrator’s authority

“In deciding whether disputes have been submitted to arbitration, two preliminary questions arise in all cases, namely:-

a.	 whether there has been any valid agreement to submit any disputes to arbitration, and

b.	 whether the dispute that has in fact arisen is one within the scope of any agreement to refer”

On the power of court to stay proceedings for arbitration

“The exercise of the power to stay proceedings does not in any way affect the validity of the exercise of the power to refuse an application to set aside the arbitration award or to grant leave for its enforcement.”

On the Scope of Reference To Arbitration

“An arbitrator has jurisdiction to decide only what has been submitted to him by the parties for determination. If he decides something else, he will be acting outside his authority, and consequently the whole of the arbitration proceeding including the award of the arbitrator will be null and void and of no effect.”

On the Binding Effect of An Arbitral Award

“The effect of an award by an arbitrator on the parties concerned is such as the agreement of reference expressly or by implication prescribes. Where no contrary intention is expressed and where such a provision is applicable, every arbitration agreement is deemed to contain a provision that the award is to be final and binding on the parties and any persons claiming under them respectively. The publication of the award thus extinguishes any right of action in respect of the former matters in difference but gives rise to a new cause of action based on the agreement between the parties to perform the award which is implied in every arbitration agreement.”

According to Rajoo (2005) the general preference for arbitration in certain industries and international trade has nothing to do with the advantages of speed and cost-saving, which are often emphasized in arbitration textbooks and conferences. The main reason why there is more arbitration clauses inserted in commercial contracts is simply the unwillingness of the parties to litigate in court. The courts do have important supportive and supervisory roles in relation to arbitrations and parties revert to them when absolutely essential.

Other reasons include the expeditious issuance of an award, confidentiality and simplified enforcement. Another strong positive feature of arbitration is that arbitration awards can be enforced both domestically and in foreign jurisdictions. By contrast, it may be difficult to enforce a favourable court judgment in another country, as there are no multilateral treaties covering the reciprocal enforcement of court judgments.

A disadvantage of this approach is that arbitration, like litigation, is usually started too late, takes too long to reach resolution, and costs too much. It does little to dispel the adversarial relationship which develops before the process can be implemented. “The resolution of a specific dispute withstanding, the outcome may further erode the relationship between the parties throughout the remainder of the project” (Bancher, 1988).

2.6.4	CONCILIATION

This is another form of settlement of disputes used in the construction industry. It involves bringing disputants to settle their disputes by negotiated settlement. The conciliator discusses the issues in the disputes with the parties; participate in the discussions on the subject of the dispute with the parties present in a meeting with him on possible terms of conciliation, makes his proposal on the views of each party available to both parties, the parties sign it and it becomes binding.

Agarwal (2001) says Conciliation is the process by which one or more independent person(s) selected by the parties to an agreement generally by mutual consent, either at the time of making the agreement or subsequently when a dispute has arisen between them, to bring about a settlement of their dispute through consensus between the parties by employing various persuasive and other similar techniques. It is a process of confidence and faith.

Conciliation is an effective means of alternative dispute resolution and can be usefully deployed for both international as well as domestic disputes, except that in the conciliation of an international dispute certain facts assume greater importance than they would in a domestic conciliation.

United Nations Commission on International Trade Law (UNCITRAL) has prepared and circulated “Conciliation Rules’. These Conciliation Rules were adopted by the UNCITRAL at its thirteenth session after consideration of the observations of Governments and interested organizations. The General Assembly of the United Nations has also adopted them through a Resolution 35/52 on 4 December, 1980. The U.N. has recommended, “the use of the Conciliation Rules of the United Nations Commission on International Trade Law in cases where a dispute arises in the context of international commercial relations and the parties seek an amicable settlement of that dispute by recourse to conciliation”. The UNCITRAL Conciliation Rules contain 20 Articles.

The countries who have adopted the Model Law on International Commercial Arbitration of UNCITRAL have also adopted the Rules of Conciliation of the UNCITRAL or other international institutions and have enacted a composite law called Arbitration and Conciliation Act. Such statutes provide for the resolution of disputes through either of these methods, that is, arbitration or conciliation.

2.6.4.1 Commencement

The conciliation process can be commenced by either party to the dispute. When one party invites the other party for resolution of their dispute through conciliation, the conciliation proceedings are said to have been initiated. Conciliation commences when the other party accepts this invitation in writing. If the other party rejects the invitation, there are no conciliation proceedings for the resolution of that dispute.

Article 2(4) of Conciliation Rules provides that if the party initiating conciliation does not receive a reply within 30 days from the date on which he sends the invitation, or within such other period of time as specified in the invitation, he may elect to treat this as a rejection of the invitation to conciliate, and he informs the other party accordingly.

2.6.4.2	Conciliators

Once the parties agree to commence proceedings, they jointly appoint the conciliator.

Under the rules:

(a) 	There will be only one conciliator, unless the parties agree to two or three.

(b) 	Where there are two or three conciliators, then as a rule, they ought to act jointly.

(c) 	Where there is only one conciliator, the parties may agree on his name.

(d) 	Where there are two conciliators, each party may appoint one conciliator.

(e) 	Where there are three conciliators, each party may appoint one, and the parties may agree on the name of the third conciliator, who shall act as presiding conciliator.

(f) 	But in each of the above cases, the parties may enlist the assistance of a suitable institution or person.

2.6.4.3	Institutional Assistance

Under Article 4(2) of the Conciliation Rules,

(a) 	Parties may enlist the assistance of an appropriate institution or person in connection with the appointment of conciliators.

(b) 	The institution may be requested to recommend or to directly appoint the conciliator or conciliators.

(c) 	In recommending such appointment, the institution, etc., shall have regard to the considerations likely to secure an “independent and impartial conciliator’.

(d) 	In the case of a sole conciliator, the institution shall take into account the advisability of appointing a conciliator other than the one having the nationality of the parties.”

2.6.4.4	Stages in Conciliation

The conciliation process is as follows:

(1) 	The conciliator, when appointed, may request each patty to submit a statement, setting out the general nature of the dispute and the points at issue. A copy is to be given to the other party. If necessary, the parties may be asked to submit further written statements, and other evidence.

(2)	 The conciliator assists the parties in an independent and impartial manner, in their attempt to reach an amicable settlement (Article 7 of the Conciliation Rules).

(3) 	The conciliator is guided by the principles of objectivity, fairness and justice. He is to give consideration to the following matters:

(i) 	rights and obligations of the parties;

(ii)	 trade usages; and

(iii) 	circumstances surrounding the dispute, including previous business practices between the parties (Article 7(2) of the Conciliation Rules).

(4) 	He may, at any stage, propose a settlement, even orally, and without stating the

reasons for the proposal (Article 7(4) of the Conciliation Rules).

(5) 	He may invite the parties (for discussion) or communicate with them jointly or separately (Article 9 of the Conciliation Rules).

(6)	 Parties themselves must, in good faith, co-operate with the conciliator and supply the needed written material, provide evidence and attend meetings (Article 11 of the Conciliation Rules).

(7)	 If the conciliator finds that there exist “elements of a settlement which may be acceptable to the parties', then he formulates the terms of a possible settlement and submits the same to the parties for their observation” (Article 13 of the Conciliation Rules).

(8) 	On receipt of the observations of the parties, the conciliator may re-formulate the terms of a possible settlement in the light of such observation.

(9) 	If ultimately a settlement is reached, the parties may draw and sign a written settlement agreement. At their request, the conciliator can help them in drawing up the same.

2.6.4.5	 Legal Effect and Role of the Parties

The settlement agreement signed by the parties is final and binding on the parties and the agreement is to be authenticated by the conciliator (S.42 (2) of the Arbitration and Conciliation Rules).

A party may submit to the conciliator his own suggestions for the settlement of a dispute.

Such suggestions may be submitted by him on his own initiative or on the conciliator's request.

2.6.4.6	Conciliator's Procedure

The net result of Articles 7 and 9 is that the conciliator is not bound by the rules of Civil Procedure of the various courts in Nigeria, or the provisions of the Evidence Act but is guided by the principles of objectivity, fairness and justice. Subject to the foregoing, he may conduct the proceedings in such manner, as he considers appropriate, taking into account the circumstances of the case, wishes expressed by the parties and the need for speedy settlement.

2.6.4.7	Disclosure and Confidentiality

(a) 	Factual information received by the conciliator from one party should be disclosed to the other party, so that the other party can present his explanation, if he so desires. But information given on the conditions of confidentiality cannot be so disclosed.

(b) 	Notwithstanding anything contained in any other law for the time being in force, the conciliator and a party keep all matters relating to the conciliation proceedings confidential. This obligation extends also to the settlement agreement, except where disclosure is necessary for its implementation and enforcement (Article 14 of the Conciliation Rules).

In some legal systems, the agreement so arrived at between the parties resolving their dispute has been given the status of an arbitral award. If no consensus could be arrived at between the parties and the conciliation proceedings fail, the parties can resort to arbitration.

A conciliator is not expected to act, after the conciliation proceedings are over, as an arbitrator unless the parties expressly agree that the conciliator can act as arbitrator.

Similarly, the conciliation proceedings are confidential in nature. Rules of Conciliation of most of the international institutions provide that the parties shall not rely on or introduce as evidence in arbitral or judicial proceedings,

(a)	 the views expressed or suggestions made for a possible settlement during the conciliation proceedings;

(b) 	admissions made by any party during the course of the conciliation proceedings; (c)	 proposals made by the conciliator for the consideration of the parties;

(d)	 the fact that any party had indicated its willingness to accept a proposal for settlement made by the conciliator; and that the conciliator shall not be produced or presented as a witness in any such arbitral or judicial proceedings.

2.6.4.8	Conciliation and the Limitation Period

Most actions are governed by statutory rules of limitation. In such a situation, legal proceedings must be instituted before the expiration of the prescribed period. An action which is instituted after the expiration of the prescribed period becomes statute -barred.

Article 16 of the Conciliation Rules provide that during the pendency of conciliation proceedings, a party is debarred from initiating arbitral or judicial proceedings on the same dispute, except such proceedings as are necessary for preserving his rights. In such a situation, can a party who refrains from instituting a claim within the prescribed period maintain an action after the prescribed period.

2.6.5	MEDIATION

Mediation is the most popular and most frequently used Alternative Dispute Resolution (ADR) process across jurisdictions. It is a structured settlement negotiation facilitated by a neutral third party, the mediator, who has no decision-making power. The style of mediators can vary from pure facilitators who assist the parties in their negotiations to evaluators who express views on merits and outcomes to encourage settlement.

Mediation is most frequently adopted around the globe, embracing the highest level of international diplomacy to the humblest of inter or intra community conflict via multi-million commercial and domestic disputes. Essentially, mediation is a voluntary private dispute resolution process in which an impartial third party assists parties to reach a negotiated settlement which, when reduced to writing and signed by all the parties, becomes binding. The process itself is non-binding in that engagement is voluntary. The mediator is actively involved in the negotiation process but, unlike a judge or binding arbitrator, has no power to impose a settlement or adjudicate; rather, the mediator assists in shaping solutions to meet the parties' mutual interests and achieve reconciliation. Mediators employ a range of techniques to enable parties to communicate effectively, explore options for settlement and test the consequences of non-settlement. Typically, mediations of civil disputes are conducted on a strictly confidential basis, 'without prejudice' to other legal rights or remedies of the parties in the event that they do not settle in mediation and proceed to a more formal process, such as arbitration or litigation. Mediation has emerged as the preferred ADR process for commercial and public sector disputes and most relevant to community-based and family conflict.

Mediation does not focus on animosity and grievances that can linger for generations in a community and unleash untold conflict on a scale not imagined at the start of the dispute, or which can destroy a commercial relationship. Mediation is not bound by procedure or jurisdiction, it has a large role to play in international/ cross-border disputes at every level, whether small traders dealing between villages which straddle international frontiers, or a major international construction project contracted between different corporate nationalities. It allows complex multi-party disputes to be resolved to everyone's mutual advantage. Flexibility is the key element particularly when addressing language or cultural variations that can impact favourably or unfavourably on both ethics and negotiating styles.

Mediated agreements are strategically negotiated to meet the present and future needs of stakeholders. They ensure that all relevant issues brought on by the conflict are addressed in a collaborative and consensual manner. Mediation is practised by lawyers and non-lawyers, volunteers, paid practitioners, those familiar with international diplomacy, many religious groups and cultures. It assists with community divisions, family disputes, industrial relations, personal injury cases, public sector conflict and commercial contracts. The provision of mediation skills to those sectors will empower stakeholders and relieve congestion of both courts and minds!

2.6.5.1	Phases of a mediation

Preparation: 	Choosing a mediator. Signing a Mediation Agreement which binds parties to a Code of Practice agreed beforehand (NB: confidentiality, authority to settle, without prejudice, Agree date, venue and timetable.  Delivery of written summaries and document bundles to the mediator and other parties. Briefing mediator,   any pre-mediation contact between mediator and parties.

Opening: 	introduction by mediator, parties' brief presentations, agree agenda of issues at round table meeting.

Exploration: 	 caucus meetings: confidential, flexible, engender trust, reframe positions, wider perspectives, identify interests and needs, explore options for settlement. An opportunity for the mediator to clarify, in private, the nature of the party's case and his settlement interests, and help them design their own acceptable settlement.

Negotiation: 	 confidentiality, cautious to make early commitment to solutions, creative, focus on each issue, analyse risk of not settling

Settlement: 	 joint meeting to agree and sign comprehensive written agreement. The best settlement is the parties' not the mediator's; it has to be viable, workable and comprehensive. Usually a legally binding contract or Consent Order, or to terminate the mediation process if it looks as if agreement may be reached once certain information is exchanged; if information is needed before negotiations can recommence; where agreement may have been reached on some issues leaving a narrower range to be discussed later, or arbitrated or litigated; negotiations have just broken down.

2.6.5.2	Mediator's tasks

- Sets up a safe and confidential environment for exploration of issues and range of outcomes

- Sees parties and their advisers together and separately

- Facilitates communication

- Reviews the parties' risk analysis in the light of impending or ongoing formal court or traditional proceedings

- Looks at parties' interests in settling rather than submitting to an imposed judgement based on facts and law

- Tests each party's priorities, feelings, values, hopes for the future and needs

- Confers control on the parties themselves

- Allows venting of frustration and emotion over the reasons for the dispute and possible formal proceedings

- Helps parties and their advisers to negotiate flexible and forward-looking outcomes

The mediator is not there to decide who's right and who's wrong, to judge or act as an arbitrator; but is a well-trained neutral who guides the negotiation process, listening to both sides, helping them to arrive at a 'win/win' solution - or at worst a solution they can live with. The mediator has a great responsibility, so it is essential that the parties KNOW that they have a facilitator with them that they can trust and who, of course, knows his or her job very well indeed.

The principal advantages of mediation are:

- The introduction of the third party mediator, who typically spends at least a part of the mediation process engaged in shuttle diplomacy between the parties located in separate rooms. This enables parties to appraise their cases with the mediator in confidence with progress usually made where direct negotiation has reached deadlock;

- The focus of the process is upon the interests of the parties rather than on just their legal rights.

Therefore, factors such as business relationships, external commercial pressures, reputational issues or personal emotions can be taken into account; and

- The process is conciliatory and the outcome consensual. This is in contrast to the contentious approach in both litigation and arbitration and the imposition of a solution by a court or arbitral tribunal.

Whilst most mediation follows a broadly standard template, the procedure is entirely flexible to suit the parties and the dispute. The solutions and range of available outcome are similarly flexible with scope for non-monetary remedies such as the provisions of services, payments in kind and apologies. This may be contrasted with the fixed procedure of litigation/arbitration proceedings and limited range of outcomes.

Mediation is short, cheap and entirely confidential. Even when mediations are “unsuccessful” (i.e. a settlement is not achieved on the day of the mediation itself) the process will always provide an opportunity for the parties to focus on the issues in dispute and consider the true economic costs and risks of the dispute. It will also provide an opportunity to re-establish lines of communication which are often broken when the dispute escalates.

2.6.6 NEGOTIATION

According to Fisher (1991), direct negotiation is a common dispute resolution process in which parties themselves, or their representatives, try to resolve the dispute without involving any neutral third party. As the name implies the parties seek out the best options for each other which culminates in an agreement. It is a voluntary and an unstructured process agreed by both parties, privately and confidentially. The features that contribute to the success of direct negotiation include avoiding taking entrenched positions in the dispute, but rather seeking solutions, which meet the needs and interest of both parties. However, the success of negotiation depends on interpersonal communication skills of the parties during the entire process.

Negotiation would be the first port of call when a dispute occurs and should resolve a dispute at this stage. In this process, they may or may not use counsels and there is no limit to the argument, evidence and interests, which may be canvassed.

This saves considerable cost and such communications will generally be “without prejudice” and therefore will not be disclosable to the court if formal proceedings are issued. However, it is often the case that the negotiators do not possess the necessary negotiating skills or are themselves too involved in the dispute. This may reduce the prospect of reaching a settlement.

As negotiation is a consensual process, it requires willingness by both parties to attempt resolution by this method. If the relationship between the parties has broken down beyond this point then negotiation will not be possible. Negotiation can take many forms ranging from an informal chat or a telephone conversation between the parties or their lawyers to a highly structured and complex process taking place over an extended period.

Distinction has been drawn between simple bilateral negotiation which does not involve third parties in the process, the content or the resolution; and supported negotiation where a third party acts in some partisan role for each of the parties. Any third party involvement does not extend to acting as facilitator or dispute resolver.

The four characteristics of a good negotiated settlement are:

- Fairness

- Efficiency

- Wisdom and

- Stability

It is important that the parties involved perceive an agreement as fair. Perceived fairness depends on participation. Therefore, people’s problems (e.g. perception, emotion, ego, communication, etc) must also be dealt with.

Care is needed in preparing for negotiation, including review of all the pertinent facts (both pro and con) and evaluation of the best alternative that can be achieved if the negotiation fails.

Each party needs to explain its own interests, and listen carefully to the other party. A conscious effort is needed to avoid premature judgment, while multiple options for settlement are quietly explored. This does not only require patience, self-control and courtesy, but also a commitment to and trusts in the negotiation process. Alternative options need to be developed in a flexible and innovative way.

2.6.6.1	Steps (Techniques) in Negotiating

According to Gashaw (2004) when parties participate in negotiation, they shall be transparent and ready for discussions:

a.	 gets well prepared on the event, (issue) and allows sufficient time,

b.	 arrange a pre-meeting; both parties make their own investigation,

c. 	identify what is the interest of the other party,

d.	 plan for the negotiation,

e.	 set objectives,

f.	 be realistic,

g.	 Lead negotiator- he/she can be non-site staff or have no chief site experience. He/she is only a commercial person. Expert to make negotiations he/she needs someone who gives him/her background of the technicality of the event, issue.

h.	 Be transparent, thorough, and honest to the lead negotiator. If you are part of the negotiating team, discuss before getting into the matter.

i. 	Each member of the team has to know his/her roles and contribution as per his/her specialization.

j.	 Listen well to proposal, give priority to listen than talking,

k. 	sticks to plan,

Whatever the form of the negotiation is, the process, content and outcome always remain in control of the parties.

2.6.7	MINI-TRIAL

A mini-trial is a private abbreviated process of presentation by lawyers to the disputants to help them assess the strength and weakness of their positions and to help them reach a decision whether or not to proceed to trial. Usually there will be a third party adviser who renders a non-binding opinion about the legal, factual and evidentiary points of the case and what the outcome might be in court. The lawyers can then use this information to come to a conclusion.

This technique provides for a summary presentation of evidence by an attorney or other fully informed representative for each side to decision makers, usually a senior executive from each side.

The resolution of disputes through this alternative dispute resolution method is called mini-trial. It is relatively a new device for the resolution of disputes. Sometimes it is also called “exchange of information”. It has nothing to do with a criminal or any other trial. This procedure is only named as a mini-trial. In fact, in this process, no adjudication process takes place. Various national and international institutions engaged in providing arbitration and mediation facilities have made rules for “mini-trial”. The parties to a dispute can select and adopt any such institution and its rules for the resolution of their dispute through mini-trial. It is also a time bound process. It is expected that under normal circumstances, the entire process of mini-trial should be completed within 90 days from the date of its commencement (Agarwal, 2000).

According to American Arbitration Association’s Mini-trial Procedures, “… The mini-trial is a structured dispute resolution method in which senior executives of the parties involved in legal disputes meets in the presence of a neutral adviser and, after hearing presentations of the merits of each side of the dispute, attempts to formulate a voluntary settlement.”

"Mini-trial" is not a small trial; it is a sophisticated and structured settlement technique used to narrow the gap between the parties' perceptions of the dispute and which "facts" are actually in dispute.  This hybrid technique can occur with or without a neutral's assistance, but neutrals frequently facilitate the processes for presentation of evidence and discussion among the decision makers, and serve as a mediator to reach a settlement.  Mini-trials can be more expensive than most other ADR techniques because the cost of presenting even summary evidence to senior executives is high.  Therefore, this process is generally reserved for significant cases involving potential expenditure of substantial time and resources in litigation.

2.6.7.1	Commencement

The process of mini-trial can be commenced by either party to the dispute. When one party invites the other party for mini-trial and sends a written invitation identifying the subject of dispute, the process of mini-trial is said to have been initiated. When the other party accepts the invitation in writing, the mini-trial proceedings are deemed to have commenced. If the other party rejects the invitation, there is no mini-trial proceeding.

In mini-trial, first, the parties explain their respective cases and then the neutral adviser discusses the nature of dispute with the senior executives of both the parties. If necessary, he may also discuss the matter with the experts, if any, proposed to be produced by the parties. Thereafter, he indicates his views of the respective strengths and weaknesses of each side, the aspects of the case which are reasonably clear and those which are uncertain. The neutral adviser also answers the questions or doubts the senior executive may have. This process helps the parties to gain a better understanding of the issues and the merits of their respective case. The senior executives are then expected to enter into a mutual discussion with a view to arriving at a settlement. The neutral adviser only assists them in such discussions, as a facilitator, and not as a judge of the dispute. The mini-trial terminates when the parties have arrived at an agreed settlement or the neutral adviser makes a written declaration to the effect that further efforts at settlement of the dispute through mini -trial are no longer justified.

Generally, only one neutral adviser is appointed to resolve the dispute between the parties. The parties, if they so desire, can have more than one neutral adviser also. The neutral adviser(s) is appointed by the parties by mutual consent. If the parties do not wish to appoint their own neutral adviser(s) or do not reach agreement on any particular name, they may enlist the support of any national or international institution for the purpose. The neutral adviser is expected to possess special legal or technical knowledge and experience about the subject matter of dispute.

2.6.7.2	 Characteristics of a Mini-Trial

A Mini-Trial is:

Voluntary: 	Parties must expressly agree to attempt settlement through the mini-trial process. The agreement to undergo a mini-trial is generally set out in writing.

Private: 	Despite its name, the mini-trial is a non-judicial, expedited procedure generally used in the commercial context. A panel comprised of a senior executive from each party and one neutral, selected jointly by the parties, hears submissions from each side.

Informal: 	There are no fixed procedural or evidentiary rules governing the process. Rather, the parties agree to a hearing schedule and decide upon a set of governing rules concerning discovery, evidence and witnesses. These rules are set out in the mini-trial agreement.

Assisted:	 Following each party's presentation, the neutral panel chair issues a recommended, non-binding solution. The party representatives from the panel and their chosen advisors then attempt to negotiate a settlement based upon that recommendation. The neutral may be invited to serve as mediator or facilitator during those negotiations.

Consensual: 	Generally, there is no obligation to settle during the mini-trial, nor is the opinion of the neutral binding. Rather, resolutions are achieved through consensus. The parties are free, however, to structure the process otherwise.

Informative: 	Despite the fact that there is no guarantee of resolution, the preparation and execution of the mini-trial gives the parties a better understanding of their own case, as well as an understanding of the opponent's position. This is quite useful if the parties proceed to trial.

Confidential: 	The mini-trial is generally a confidential process. In the federal context, the restrictions on divulging information and the requirement to disclose information pursuant to the Access to Information Act and Privacy Act must be complied with.

2.6.8	EXPERT DETERMINATION

In expert determination, the parties agree to be bound by the decision of an expert in the field of the dispute. This process can be useful where the dispute is about a technical matter. The expert will commonly be given powers to investigate the background of the dispute himself, rather than just relying on the evidence the parties choose to present.

Agreements for expert determination typically provide for the decision of the expert to be final and binding with no opportunity to appeal. The decision-maker is appointed as expert and not arbitrator and will therefore have the flexibility to decide the case as he or she sees fit.

Expert determination can be highly effective where the parties anticipate a specific type of technical dispute arising in which the expertise of the decision maker will be critical. Examples include completion accounts disputes, valuation disputes and technical engineering disputes. The process is generally much quicker than litigation or arbitration. Like arbitration, it is usually confidential.

Certain contracts, particularly those involving complex and long term construction projects, adopt the system of appointing “Experts” for the resolution of disputes that may arise hereunder. Such experts are generally construction or civil engineers who are regularly available at the construction site and are expected to resolve disputes between the parties within a reasonable time. “Experts” can also be appointed for the resolution of disputes arising under other kinds of contracts. The qualifications and experience of an Expert depends on the nature of contract and the dispute that has arisen hereunder.

The Experts are expected to be impartial. They undertake to interpret the provisions of the contract and/or explain their practical application. Generally, only one expert is appointed but there is no legal bar for the appointment of a Board of experts consisting of two or three experts. In construction contracts, generally the Expert is appointed by the Employer. Before making any such appointment, it is desirable that the contractor is consulted and his opinion is given due consideration. The Expert can give his opinion or determination during the progress of performance of the contract or even after the termination of the contract. The Experts appointed in pursuance to this provision are not bound by the rules of procedure or evidence. They do not give award or judgements. They express their opinion or give their determination depending on the facts and circumstances of dispute between the parties. The opinions given by the experts are not binding on the parties, unless the parties have by their agreement given an authority to the Expert to make binding determinations. In such a case, the decisions given by the Expert will be binding on the parties. An Expert is expected to give his opinion or determination within the time prescribed by the parties in the relevant clause.

The major advantages of this system are that if a dispute arises between the parties, the Expert, for the resolution of the same, is instantly available. The time taken for the process of appointment of the Expert is avoided. It is also a time bound system.

Further that, if a dispute arises between the parties to the contract, the work does not suffer. The contractor is required to continue with the performance of the contract with all due diligence during the period the determination of the said dispute takes place. Thus, with the arising of a dispute between the Employer and the contractor, the contractual relationship does not come to an end.

The main disadvantage of expert determination is the risk of an unfavourable non-appealable outcome resulting either from a lack of thorough investigation into the facts of the dispute or simply a misjudged, wrong decision.

The International Chamber of Commerce has founded an organisation called the International Centre for Technical Expertise. The functions of the Centre include collaboration with similar international organisations or institutions and to identify and make available experts in various technical fields for the resolution of disputes between the parties.

2.6.9	ADJUDICATION

The term ‘adjudication’ is used almost exclusively for dispute resolution under Part II of the Housing Grants, Construction and Regeneration Act 1996 (HGCR). Under the HGCR Act construction contracts must include a provision for adjudication, with the adjudicator giving a decision within 28 days of referral. The Adjudicator’s decision is binding until a final determination reached by agreement, arbitration or litigation, or the parties may take the adjudicator’s decision as final. For these reasons, adjudication is different in kind from other forms of ADR, which are optional and less tied to a single subject area. Like litigation and arbitration, adjudication is an adversarial process (McKee, 2006).

In the construction industry, adjudication is a particular dispute resolution method, where an independent tribunal appointed under the contract renders a decision, which is binding, until it is received by another tribunal, which may be an arbitrator or a court of law. Adjudication most closely resembles clauses for expert determination (Stevenson and Chapman, 1999).

According to Bunni (2000) Adjudication with agreement of the parties has long been a part of “disputology” in the construction industry, and is frequently found in the dispute resolution clauses of international projects.

Morris (1994) says an adjudication process leading to an interim decision can help the contractors’ cash flow and allow subsequent management decisions to be taken in light of any decisions issued.

However, there is a major distinction between, the adjudication clauses that are imposed mandatory by the Construction Act in the UK, and those clause that have been entered into voluntarily. The power of adjudication as a dispute resolution process has been enhanced substantially with legislative back-up of the Construction Act in the UK, referred to as “statutory adjudication”. The Act has introduced a framework regulating how adjudication should be conducted, and its underlining intention has been to provide a quick-fix resolution under the assumption that the construction industry is willing to accept “rough justice” at the adjudication stage, provided serious challenges can be brought through arbitration or litigation later (Holder,  2000).

A matter of concern about “statutory adjudication” is that quick decisions may result in a money award in favour of an indigent party, who may not be able to pay back the awarded sum when the adjudicator’s decision is reversed by a later tribunal. When encountering parallel court proceedings between parties, the inherent problem of ‘quick-fix’ in “statutory adjudication” may provide an excuse to secure from the court a stay of enforcement of an adjudication award.

However, the chance of success is very slim, and also the burden on the applicant in producing evidence will be extremely heavy. The whole adjudication process has been buttressed by the robust approach of judges to enforce adjudicators’ decisions. In the UK, “statutory adjudication” has resolved most disputes in the construction industry, and, as Glaister reports, over 80 per cent of those responding to his survey have stated that they regarded adjudication as final and binding (Glaister, 2001).

However, a number of disgruntled parties are still going to arbitration on various adjudicators’ decisions and to litigation on points of law. There are still a number of new legal issues waiting to be tested in court, which have been brought up by adjudication; and adjudication cases continue to lead to some serious legal battles, including issues on the interpretation of the Construction Act. There have also been negative comments made on the process, including some about “ambush” tactics being used and the variable quality of adjudicators. Nevertheless, the construction industry’s general conclusion about the “statutory adjudication” has so far been positive. Its many benefits have included speed, confidentiality, simplicity of the procedure, and improvement of cash flow. Although there have been calls for a review of the process and a revision of the corresponding legislation, so far it seems that the industry is happy to adopt the attitude of “leave well alone” (Watts, 2000).

Reviews of the UK experience with “statutory adjudication” have indicated clearly that at last Britain’s ailing construction industry may have found an effective cure to some of its problems.

The question is whether the UK “statutory adjudication” model can be adopted for use in other countries with similar legal systems and government commitments, taking into consideration that the apparent success of the UK model lies in the determination of the legislature and the robust approaches of judges, rather than in the design of the dispute resolution mechanism itself.

2.6.10	DISPUTE REVIEW BOARD

The settlement of disputes through Dispute Review Boards, also known as Dispute Resolution Boards, is another method of alternative dispute resolution system. It is common in long term contracts involving construction works and similar contracts. Resolution of disputes through Dispute Review Board is fast, inexpensive and avoids disruption of the construction work. Dispute Review Board is generally set up or established immediately after the contract is made. It functions with relative informality (Agarwal, 2000).

The Dispute Board (DB) which is a major component of the multi-tiered dispute resolution system is one of the most important ADR techniques.  It was introduced into the USA market in the mid-seventies; it has been accepted as a useful technique for resolving the potentially complex and disruptive disputes that can arise in construction projects. The aim is to resolve, on an amicable basis, disputes arising in the course of execution of construction works. With the measure of success recorded in some large international construction contracts since 1981, many international institutions, including the FIDIC, ICE, ICC, World Bank, etc, have made the inclusion of the DB compulsory in their forms of contract (Odigie, 2003).

Smith (2000) says a dispute board is a body of experts nominated to decide disputes when they arise. The experts are usually independent although they are appointed by each party. Its role is to facilitate co-operation and prevent an adversarial attitude developing between the parties. It uses active dispute management to help the parties to reach a compromise.

According to Bekele (2005) A Disputes Review Board (DRB) involves a panel of expert neutral persons being set up at the outset and therefore being available throughout to provide an independent assessment of the possible causes of disputes. A DRB usually consists of three members, selected by both the contractor and the owner soon after the award of the contract. With smaller contracts, the panel might be a single person, which may be regarded as equivalent to appointing an expert conciliator or mediator for the duration of the contract.

In contrast Agarwal (2001) says the Dispute Review Board generally consists of three members. There is no procedure of having a Dispute Review Board consisting of only one member like sole arbitrator.

The DRB members are provided with the contract plans and specifications, become familiar with the project procedures and the participants, and are kept abreast of job progress and developments. The DRB meets with the principal and contractor representatives during regular site visits and encourages the resolution of disputes at job level. The process helps the parties to head off problems before they escalate into major disputes.

In complex projects there can be a number of different panels with different experts according to their field of expertise. These experts deal with disputes relating to particular subject matters. The contract will usually set out who the dispute panels are and what procedure will be followed. This key difference to other forms of dispute resolution means that, if a dispute should arise, the panel members have the background knowledge to assist them in making an informed decision quickly. The status of the decision of the dispute resolution panel may be advisory or binding, depending on the terms of the contract.

The DRB members visit the job regularly during construction and are kept advised regarding progress, they can actually observe the problems at the time they occur and, based on their own construction experience, understand the technical details and contractual ramification involved.

The DRB’s output consists of a written non-binding recommendation for resolution of a dispute. The report includes an explanation of the DRB’s evaluation of the facts and the contract provisions and the reasoning that led to its conclusions. Acceptance by the parties is facilitated by their confidence in the DRB member’s expertise, first hand understanding of the project conditions, and practical judgment - as well as the parties’ opportunity to be heard.

Agarwal (2001) says there is no law, rules or regulations in any country about the constitution and working of the Dispute Review Boards. It is also not administered by any international or national institution engaged in providing arbitration facilities or other alternative dispute resolution methods. The Dispute Review Board is purely a contractual institution. Therefore, the clause providing for the Dispute Review Board in an agreement should cover all aspects of is constitution and working and has to be comprehensive.

The best illustration of the clause regarding the Dispute Review Board can be found in the Standard Bidding Documents for Procurement of Works prepared and issued by the World Bank. Those who are interested in having Dispute Review Board as a method of dispute resolution in their agreement can adopt this clause with suitable or appropriate modifications. It is a self-contained clause in every respect.

2.6.11	EARLY NEUTRAL EVALUATION (ENE)

This is an informal process whereby a neutral third party is selected by the disputants to investigate the issue in dispute and submit a report or come to give evidence at another forum like a court or arbitration. The outcome of a neutral fact finding is not binding but the result is admissible for use in a trial or other forum. The method is particularly useful in resolving complex scientific, technical, sociological, business or economic issue. Using a neutral fact finder eliminates the strategic posturing which characterises the litigation or even arbitration process (Owasanoye, 2000).

Brainch (2003) says this is a technique whereby impartial senior lawyers or retired judges (for instance) may evaluate the likely outcome of a case if it were to proceed to trial; this is expected to lead to more realistic negotiations between the parties, without any influence on the path or process of negotiation, nor any binding judgement imposed.

According to Smith (2000) Early Neutral Evaluation (ENE) is a non-binding dispute resolution process whereby a neutral party is retained to provide a non-binding evaluation on the merits of a dispute.

As the name suggests, this mechanism is usually most effective if deployed early on in the dispute before significant costs have been incurred. It is often the case that where parties are still engaged directly in discussing the dispute, the opinion of a mutually respected neutral (often a senior lawyer or retired judge) can assist the parties with a realistic appraisal of their cases and break deadlocked positional bargaining.

The aim of neutral evaluation is to test the strength of the legal points in the case. It can be particularly useful where the dispute turns on a point of law. Each side submits an outline of their case with an indication of what evidence they would be able to produce at trial. This procedure can be carried out entirely on paper, saving the parties the time and expense of an oral hearing. The opinion can then be used as a basis for settlement or for further negotiation.

The principal disadvantage of an ENE is that the process is non-binding and parties can, and often do, simply ignore an opinion with which they disagree. It can also polarise positions in negotiation if one party perceives it is right in light of the expert’s opinion.

2.6.12	RENT - A- JUDGE

Rent-a-Judge is an approach midway between arbitration and litigation in terms of formality and control of the parties.  The parties typically present their case to a judge in a privately maintained courtroom with all the accoutrements of the formal judicial process.  Private Judges are frequently retired or former "public" judges with subject matter expertise.  This approach is gaining popularity in commercial situations because disputes can be concluded much quicker than under the traditional court system.

CHAPTER THREE

RESEARCH METHOD

3.1	INTRODUCTION

The study of this research was conducted through the use of simple questionnaires distributed to various professionals in different organisations such as contracting firms and consulting offices.

3.2	DATA COLLECTION

Information related to the problem were gathered from reliable sources such as internet and Quantity Surveying Departmental Library; this were mostly on recent journals published on matters related to causes of construction disputes, implications of such disputes on the project, frequency of occurrence of such disputes, available dispute resolution techniques, methods used to avoid disputes and the appropriateness of the resolution technique adopted.

Books related to the problem under study were also consulted. Such books also gave the basic background on construction disputes and enhanced the researcher to be focused on the problem statement. Such information was also available from the departmental library and the university library.

3.3	SURVEY METHOD

Having gathered the information from sources, data was then collected from the parties believed to be part and parcel of the problem encountered.

The questionnaire survey method was adopted for the purpose of the study; this is because it has a wider application and can be administered to a larger number of respondents at minimal cost. It also saves time and can contain as many questions as possible.

From the numerous means of administering questionnaire, personal deposition was adopted for the purpose of this study. This involved personal administration of questionnaire to some firms.

The questionnaires sent to the various organisations were focused more on the causes of construction disputes and the most effective technique adopted in resolving such disputes.

The questions used for this study had closed type questions with predetermined responses, although opportunities for “others”, “please specify” were given.

The questionnaire used a five-point Likert-type scale to measure a range of opinions from “Very rare” to “Rare”, “Sometimes”, “often”, to “Very often” as the case may be.

The questions had to be answered in such a way that the respondents were to choose the significance on which the causes were occurring. For example, the following is a set of questions related to causes of construction disputes.

Below is a list of causes of construction disputes caused by Clients, Consultants and Contractors. On a scale of 1-5 (as indicated below), please tick as appropriate your opinion of the frequency of the causes. Indicator, 1; Very rare  2; Rare  3; sometimes 4; Often 5; Very often

TABLE 1. CAUSES OF CONSTRUCTION DISPUTES

| Causes of Disputes | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Failure of the Client to respond in a timely manner on payment issues |  |  |  |  |  |
| Reluctance to check for constructability, clarity and completeness |  |  |  |  |  |
| Discrepancies and ambiguities in contract documents |  |  |  |  |  |
| Poor communication among members of the team |  |  |  |  |  |
| Failure to appoint an overall Project Manager |  |  |  |  |  |
| Lowest price mentality in engagement of contractors and designers |  |  |  |  |  |
| Over-design and underestimating the costs involved |  |  |  |  |  |
| Design and Specification oversights and errors or omissions resulting from uncoordinated structural, architectural, mechanical and electrical designs |  |  |  |  |  |
| Inadequate contractor management, supervision and coordination |  |  |  |  |  |
| Failure of the contractor to understand, incorrectly bid or estimating the works |  |  |  |  |  |
| Reluctance of the contractor to seek clarification |  |  |  |  |  |
| Inadequate planning, scheduling and update requirement |  |  |  |  |  |
| Delay due to suspension of the works |  |  |  |  |  |
| Non-compliance with Architect’s Instructions |  |  |  |  |  |
| Failure to agree on Final Account |  |  |  |  |  |
| Disagreement over claims |  |  |  |  |  |
| Others (please) specify |  |  |  |  |  |

This shall enable the researcher to observe the major causes of construction disputes, by so doing recommendations were initiated to capacitate the results obtained.

The last section from the questionnaire was on the most effective technique of resolving disputes among the ones commonly used. This would help in using one method in resolving construction disputes in case the dispute has not been properly managed or handled such that it would need the intervention of a third party.

3.4	SAMPLE FRAME

The questionnaire was distributed to a total of 110 construction and consulting professionals. 87 questionnaires were completed and returned by the respondents and used for analyses. This represented a response rate of 79.09% which according to Ellhag and Boussabaine (1999) and Idrus and Newman (2002) is good enough in construction studies. The statistical package for social sciences (SPSS) was used to analyse the data.

CHAPTER FOUR

DATA ANALYSIS:	PRESENTATION AND INTERPRETATION

4.0	INTRODUCTION

This chapter is the data analysis, presentation and interpretation of the study. 110 respondents were sampled out of which 87 were returned whose responses form the basis for this analysis which used the computer statistical package (SPSS) for the descriptive and inferential statistical methods.

4.1	DEMOGRAPHIC VARIABLES ANALYSIS

TABLE  2.	Respondents Type of Job

| Type of Job | Frequency | Percentage |
| --- | --- | --- |
| Architect Quantity Surveyor Engineers | 29 36 22 | 33.3 41.4 25.3 |
| Total | 87 | 100 |

A total of 87 respondents sampled for this study by the above table 2. showed that 36 of them       representing 41.4% are Quantity Surveyors, while 29 others representing 33.3% are Architects. The remaining 22 respondents representing 25.3% are Engineers.

TABLE  3.  Years of Experience

| Years of Experience | Frequency | Percentage |
| --- | --- | --- |
| Less than 5 years 5 – 10 years 10 years and above | 16 37 34 | 18.4 42.5 39.1 |
| Total | 87 | 100 |

From the table above, 16 of the respondents representing 18.4% had less than 5 years experience, while 37 representing 42.5% had 5-10 years of experience. The rest 34 representing 39.1% had over 10 years of working experience.

TABLE  4. Type of Organisation

| Type of Organisation | Frequency | Percentage |
| --- | --- | --- |
| Client Consultant Contractor | 23 38 26 | 26.4 43.7 29.9 |
| Total | 87 | 100 |

As in the table above while 23 of the respondents representing 26.4% are in the client organisation, 38 others representing 43.7% are in the consultancy type of organisation. The rest 26 representing 29.9% are in the contractor type of organisation.

TABLE  5.  Number of Contracts handled.

| Number of contracts ever handled | Frequency | Percentage |
| --- | --- | --- |
| Less than 5 contracts 6-10 contracts 11-20 contracts 21 and above contracts | 10 16 32 29 | 11.5 18.4 36.8 33.3 |
| Total | 87 | 100 |

In the table above, 10 of the respondents representing 11.5% had handled less than 6 contracts; while 16 others representing 18.4% said they had handled 6 to 10 contracts. Another 32 representing 36.8% had handled 11 to 20 contracts. The remaining 29 respondents representing 33.3% said they have handled 21 and above contracts.

TABLE 6.  Have you been involved in Construction Dispute

|  | Frequency | Percentage |
| --- | --- | --- |
| Yes No | 60 27 | 69.0 31.0 |
| Total | 87 | 100 |

From the table above 60 of the respondents representing 69.0% said yes they have been involved in construction dispute while the rest 27 representing 31.0% said they have not been involved in construction dispute.

TABLE 7. If you have who was responsible

|  | Frequency | Percentage |
| --- | --- | --- |
| No response Client Contractors Consultants Suppliers | 27 26 19 9 6 | 31.0 29.9 21.8 10.3 6.9 |
| Total | 87 | 100 |

As from the table, 26 respondents has been responsible for their dispute, while 19 others representing 21.8% said contractors have been responsible for their dispute. Another 9 representing 10.3% said their dispute was caused by consultants while the rest 6 representing 6.9% blamed their dispute on suppliers while 27 representing 31.0% did not respond to this question.

TABLE  8.  If not, what technique did you use in preventing dispute.

|  | Frequency | Percentage |
| --- | --- | --- |
| No response Mediation and Negotiation Timely completion of project Partners are cooperative | 80 4 1 2 | 92.0 4.6 1.1 2.3 |
| Total | 87 | 100 |

Among those who said they have never been involved in any construction dispute, 4 of them representing 4.6% said they use the technique of mediation and negotiation while 1 representing 1.1% said there was timely completion of the project. The rest 2 of them representing 2.3% said all partners in their projects were cooperative hence there was no dispute. However, 80 of the respondents representing 92.0% did not respond to this question.

TABLE 9.  Causes of Construction Disputes caused by Clients, Consultants and Contractors.

| Causes if Disputes | Mean score | S.D | S.E |
| --- | --- | --- | --- |
| Failure of the Client to respond in a timely manner on payment issues | 4.06 | .907 | .097 |
| Reluctance to check for constructability, clarity and completeness | 3.44 | .727 | .078 |
| Poor communication among members of the team | 3.21 | .780 | .084 |
| Discrepancies and ambiguities in contract documents | 3.21 | .765 | .082 |
| Inadequate planning, scheduling and update requirement | 3.10 | .763 | .082 |
| Delay due to suspension of the works | 3.10 | .748 | .080 |
| Non-compliance with Architect’s Instructions | 3.08 | .918 | .098 |
| Inadequate contractor management, supervision and coordination | 3.08 | .719 | .077 |
| Lowest price mentality in engagement of contractors and designers | 3.07 | .860 | .092 |
| Failure of the contractor to understand, incorrectly bid or estimating the works | 3.06 | .798 | .086 |
| Disagreement over claims | 3.05 | .097 | .901 |
| Over-design and underestimating the costs involved | 3.03 | .921 | .099 |
| Failure to agree on Final Account | 3.03 | .813 | .087 |
| Reluctance of the contractor to seek clarification | 3.03 | .784 | .084 |
| Failure to appoint an overall Project Manager | 3.03 | .738 | .084 |
| Design and Specification oversights and errors or omissions resulting from uncoordinated structural, architectural, mechanical and electrical designs | 2.90 | .665 | .071 |

Details of the above table revealed that the major cause of dispute is failure of the client to respond in a timely manner on payment issues with the highest mean response rate of 4.06 while the second highest is Reluctance to check for constructability, clarity and completeness with the least common cause been design and specification oversights and errors or omissions resulting from uncoordinated structural, architectural, mechanical and electrical design with a mean response rate of 2.90.

Table 10.  The most appropriate dispute resolution technique available in the Nigerian            Construction Industry

| Techniques | Mean score | S.D | S.E |
| --- | --- | --- | --- |
| Negotiation | 3.84 | .834 | .089 |
| Conciliation | 3.82 | .755 | .081 |
| Arbitration | 3.80 | .819 | .088 |
| Mediation | 3.59 | .843 | .090 |
| Expert Determination | 3.31 | .720 | .077 |
| Mini-trial | 3.24 | .915 | .098 |
| Dispute Review Board | 3.17 | .810 | .087 |
| Evaluation | 2.90 | .876 | .094 |
| Adjudication | 2.71 | .975 | .105 |
| Rent-a-Judge | 2.52 | .913 | .098 |
| Litigation | 2.36 | 1.099 | .118 |

The methods of dispute resolution used in the Nigerian Construction Industry include the traditional methods of litigation and arbitration as well as other Alternative Dispute Resolution (ADR) methods.

The table above revealed that Negotiation is the most effective method of dispute resolution with a mean response rate of 3.84 followed by Conciliation with a  response rate of 3.82 and litigation is the least with a response rate of 2.36.

Many of the respondents however, were not conversant with some of the techniques identified such as rent-a- judge.

4.2 	Analysis and Discussions

Most of the information gathered is more likely in agreement with the information gathered by most researchers in developed countries; therefore it proves that even the under developing countries are faced with the same problem in the industry. In Nigeria, the construction industry is flooded with disputes that are encountered in other countries. It is; therefore, wise to identify the causes and the consequences of unsolved disputes which can affect the smooth running in the construction process.

The analysis of the questionnaire was categorised into three sections. The first section was about the bio- data of the respondent.

In the second section, the question is based on the causes of dispute by clients, consultants and contractors. In this section each question is allocated with scores which values the causes such as very rare, rare, sometimes, often and very often. In each of the above scores, marks are allocated in each score for grading.

The third section is based on methods that can be used in solving disputes in the industry. The question asked was “which method of solving dispute is most effective technique in resolving disputes in the Nigerian Construction Industry”. The respondent was expected to chose the most effective method and was expected to give reason if any that may be affecting the method from being effective.

4.2.1	Causes of Construction Disputes

On the causes of dispute it was observed that most of the factors that are causing construction disputes are of various reasons and they have an effect in the industry. It has also been observed that as much as the factors are contributing to the problem they have different significances, there were those with major significance and there were those with average significance though none of the factors had been observed below average. Nonetheless the fact remains that they were the root causes of construction disputes and they are a subject matter in this regard and subject for remedy.

4.2.2 The Most Appropriate Technique of resolving Construction Disputes

Results obtained in this effect showed a major concern from all parties due to the fact that disputes occurring in the industry are good business to other professions. The respondents thus preferred to select the best method that has no effect to them as entrepreneurs. The method was observed to be cheap and very quick in resolving construction disputes without delaying the project. This has resulted in most members preferring Negotiation as the most suitable method to resolve disputes. There were factors though that were identified to be affecting the selection of the resolving methods, these were the nature of the dispute, interest in the dispute, technicalities of the dispute and lack of trust among members of the team thus leading the award being biased.

From discussions with professionals, the researcher observed that construction projects in Nigeria are mostly undertaken by the government hence Negotiation becomes the most suitable means of resolving dispute so as not to jeopardise the relationship and risk running out of business.

CHAPTER FIVE

CONCLUSIONS AND RECOMMENDATIONS

5.1	 INTRODUCTION

This is the last chapter of the study; it includes the recommendations based on the findings and conclusion. The main objective of the study is to identify the causes of construction disputes and the impact of construction disputes on the project. Recommendations will be suggested on how to avoid the causes of construction disputes for Nigerian construction industry. This study has also help in identifying the most effective method of solving disputes in the industry that is most preferred by the parties involved in the industry in Nigeria.

5.2	 	CONCLUSIONS

Discussions were held with professionals to verify the most important parts that needed most concentration in order to achieve the objectives of the study. The conclusion can be drawn from the findings to justify the results obtained from this study and the data collected being the true reflection of the results obtained.

The results reveal that most significant causes of construction disputes contributed by the designers are incompleteness of drawings and specifications, design and specification oversight and errors or omissions resulting from uncoordinated civil, structural, mechanical and electrical designs. Poor communication is another factor that has contributed in causing disputes in this regard.

Causes of construction disputes contributed by the client are failure of the client to respond in timely manner on payment issues, reluctance to check for constructability, clarity and completeness of construction process.

Moreover, the most causes of construction disputes contributed by the contractors are delays, poor supervision of works executed on sites, inadequate contractor’s management, and coordination, failure to understand and correctly bid or price the works, reluctance to seek clarification and failure to plan and execute the changes of works.

It can be concluded from the results that there is no clear cut technique of resolving disputes. However, Negotiation is the most preferred method of resolving disputes followed by Conciliation, Arbitration, Mediation, Expert Determination, and others with litigation as the least preferred means. This has been observed as the fastest and more cost effective method in resolving disputes. Unlike the other methods which are observed to be time consuming and none cost effective.

5.3	RECOMMENDATIONS

Disputes have been blamed as one of the factors responsible for the poor performance of the Nigerian Construction Industry. This study has identified the causes of construction disputes caused by various parties involved in the industry and they were analyzed to identify their effects in the industry. The impact of construction disputes on the projects were also identified and analyzed to measure their effect in the industry and furthermore Negotiation was observed as the most effective method to resolve disputes in Nigeria.

- The objective of sensible dispute management should be to negotiate and settle a dispute as soon as possible. Negotiation can be, and usually is, the most efficient form of dispute resolution in terms of management’s time, costs and preservation of relationships. It has been shown as the preferred route in most disputes. If a settlement cannot be achieved through negotiation, another method or methods of dispute resolution should be considered. Note that it may still be possible or necessary to continue negotiating as part of or alongside other forms of dispute resolution.

- Clients should improve their cash flow planning to minimise delays in payment.

- Both contractors and consultants attend seriously their tasks and assignments as outlined in the contract document,

- Designers on their part need to provide adequate project information to avoid ambiguities.

- Insufficiency of completion time that causes delay, be improved, proper time scheduling both in the main contract and either supplementary or variation orders, shall be allocated by consultants and contractors.

- Government organisations should entertain legitimate claims that are claims properly submitted by the contractor with relevant contract agreement and supporting evidence and approved by consultant of the project.

However there are recommendations for future research and these are as listed below:

- The data collected in this research did not specify the categories of contractors. Data should be collected from contractors at different categories in order to identify the major contributing factors at different levels.

- In this research Negotiation was observed as the best method for resolving disputes. For further studies a better method for resolving disputes can be developed.

.

REFERENCES

Agarwal, V. (2001). Alternative Dispute Resolution Methods. In: Unitar sub-regional workshop 	on arbitration and dispute resolution, Harare, 11-15 Sept.2001

Bachner, J. (1988). ADR, alternative dispute resolution for the construction industry, 18 	Association of Soil and Foundation Engineers, Silver Spring, Md 18.

Battelle, A.E. (1995). The growing impact of AD on the construction industry: ‘Real Time’ 	dispute processing on the Boston Central Artery/ Tunnel Project. Construction Law, Nov. 	13.

Bekele, A. (2005). Alternative Dispute Resolution Methods In Construction Industry: An 	Assesment Of Ethiopian Situation, Unpublished MSc Thesis, Department of Civil 	Engineering, Addis Ababa University.

Botha, H. (2000). Conflict in the construction industry. Bellstone training (international). 	Limited.

Brainch, B. (2003). ADR/Customary Law, Dispute Resolution Centre, Kenya.

Brown, H., and Marriott, A. (1993). ADR principles and practice (2nd Ed). London: Sweet & 	Maxwell.

Bunni, N.G. (2000). Notes and Current Developments: Recent Developments in Construction. 	Journal of International Arbitration, 17 (4), 105-115.

Carmicheal, D.G. (2002). Disputes and international projects. Liisse: A.A. Balkema Publishers

Cheeks, J. R. (1996). Settlements of shallow foundations on uncontrolled mine spoil fill. J. 	Perform. Constr. Facil., 10(4), 143-151.

Cheung, S. O. (1999). Critical factors affecting the use of alternative dispute resolution processes 	in construction. International Journal of Project Management, Vol. 17, No. 3, 189-194,

Cheung, S.O., Tam, C.M. and Harris, F.C. (2000). Project Dispute Resolution Satisfaction 	Classification through Neural Network. 70 Journal of Management in Engineering, 	ASCE, January/ February.

Costantino, C.A., and Merchant, C.S., (1996). Designing Conflict management system. San 	Francisco: Jossey-Bass.

Diekmann, J. E., and Girard, M. J. (1995). Are contract disputes predictable? Journal of 	Construction Engineering and Management, ASCE, 121(4), 355–363.

Essex, J. R. (1996). Means of avoiding and resolving disputes during construction. Elsevier 	science Ltd: Tunnelling and underground space technology. Vol. 11, No.i. 27-31

Fenn, P., Lowe, D. and Speek C. (1997). Conflict and dispute in construction. Contract 	Management Economics. Journal of Management in Engineering, ASCE, Vol. 18No. 	1:20, November

Fenn, P., and Gameson, R. (1992). Construction conflict management—Proc., 1st International 	Construction Management Conference, E&FN Spon, London.

Fisher, R., and Ury, W. (1991). Getting to Yes (2nd ed). In: Bruce Patton (ed). Negotiating 	Agreement Without Giving.

Glaister, A. (2001). A Fair Wind for Adjudication – Where to Arbitration?. Journal of Institute of 	Arbitrators, 67(3): 263-266.

Hall, J.M. (2002). Ineffective communication: Common causes of construction disputes. 	Alliance’s Advisory Council Legal Notes, Vol. 13, No.2

Harmon, M.J. (2001). Conflicts between Owner and Contractors: Proposed Intervention Process. 	Journal of Management in Engineering, ASCE 19:3(121).

Hellard, B.R. (1997). Preventing and solving construction contract disputes. Litton educational 	publishing company.

Hibberd, P., and Newman, P., (1999). ADR and Adjudication in construction disputes. London: 	Blackwell science.

Hohns, M.H. (1979). Preventing and solving construction disputes. New York: van Nostrand 	Reinhold Company.

Jessup, W. E., Jr., and Jessup, W.E. (1963). Law and specifications for engineers and scientists,

28-29.

Kumaraswamy, M. M. (1997). Common categories and causes of construction claims. 	Construction Law Journal, 13(1), 21–34.

Lightening up litigiousness. (1999). Eng. News-Rec., 242(7), 68.

McKee, K. (2006). Alternative Dispute Resolution Methods. Talk at Thames Valley Branch of 	the Chartered Institute of Arbitrators, 8 Feb., 2006

Mix, D.M. (1997). ADR in the construction industry: Continuing the development of a more 	efficient dispute resolution mechanism.’ Ohio St J. on Disp. Resol., 12, 463-464.

Morris, M.E. (1994). Adjudication as operated on the construction of the Dartford River 	Crossing (The Queen Elizabeth II Bridge). The Chartered Institute of Arbitrators, 	February: 13-16

Motsa, C.D. (2006). Managing Construction Disputes, Unpublished MSc Thesis, Faculty of Civil 	Engineering, Universiti Technologi Malaysia.

Odigie, B.O. (2003). Evolution Of Dispute Resolution Mechanism In: International 	Construction 	Contracts of a more efficient dispute resolution mechanism.’’ Ohio

Owasanoye, B. (2001). Dispute Resolution Mechanisms and Constitutional Rights in Sub-	Saharan Africa. In: Unitar sub-regional workshop 	on arbitration and dispute resolution, 	Harare, 11-15 Sept.2001

Revay, S., (1995). Construction managers and claims consultants. Revay & associates ltd, vol. 14 	No. 2 June

Ritzer, G. (2000). Sociological theory. New York: McGraw-Hill.

Ruskin, A. M., and Estes, W. E. (1982). What every engineer should know about project 	management, Association of Soil and Foundation Engineers, Silver Spring, Md., 14.

Smith, H. (2006). Global Construction Practice St. J. on Disp. Resol., 12, 463.

Stevenson, R. and Chapman, P. (1999). Construction Adjudication. Bristol: Jordans

APPENDIX

QUESTIONNAIRE SURVEY

Department of Quantity Surveying,

Faculty of Environmental Design,

Ahmadu Bello University,

Zaria.

May, 2010.

Dear Sir/Madam,

AN INVESTIGATION INTO THE EXTENT OF USE OF DISPUTE RESOLUTION TECHNIQUES IN CONSTRUCTION PROJECTS

I am a student of the above-named Institution pursuing an undergraduate Degree in Quantity Surveying (BSc). As part of the requirements for the award of the degree, I am to conduct a research and submit a dissertation to my department.

My focus is Construction Dispute Resolution Techniques.  I have chosen the topic above with the aim of suggesting ways to avoid and/or manage disputes in the construction industry. It would be appreciated if you would be kind enough to complete the questionnaire as conscientiously as possible. Information provided will be treated with utmost confidentiality and for the purpose of this project alone.

Thank you for your anticipated co-operation.

Yours faithfully,

Gangese, Hyacinth Aondoakaa

Section I: Company and Respondent Profile

Please fill in the blank space or tick in the box where appropriate.

1. 	Respondent Name (optional)	..................................................................................

2. 	Company Name (optional)	..................................................................................

3.	 Type of Job/ Position (e.g. Architect, Quantity Surveyor, Engineer, etc)

4.	 Years of Experience:

Less than 5 years	[  ]

5 years to 10 years 	[  ]

10 years and above 	[  ]

5. 	Type of Organization.

Client 			[  ]

Consultant 		[  ]

Contractor 		[  ]

6.	How many Construction contracts has your firm handled?

Less than 5 contracts	[  ]

6 to 10 contracts 	[  ]

11 to 20 contracts	[  ]

21 and above 		[  ]

7.	Have you been involved in any construction dispute?

Yes [  ]		No [  ]

8.	If Yes, who was responsible?

Client 	     [  ] Contractors	      [  ] Consultants	      [  ] Suppliers	      [  ]

9.	If No, state the successful techniques employed in preventing disputes.

...............................................................................................................

...............................................................................................................

SECTION II

Below is a list of causes of construction disputes caused by Clients, Consultants and Contractors. On a scale of 1-5 (as indicated below), please tick as appropriate your opinion of the frequency of the causes.

Indicator, 1; Very rare  2; Rare  3; sometimes 4; Often 5; Very often

| Causes of Disputes | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Failure of the Client to respond in a timely manner on payment issues |  |  |  |  |  |
| Reluctance to check for constructability, clarity and completeness |  |  |  |  |  |
| Discrepancies and ambiguities in contract documents |  |  |  |  |  |
| Poor communication among members of the team |  |  |  |  |  |
| Failure to appoint an overall Project Manager |  |  |  |  |  |
| Lowest price mentality in engagement of contractors and designers |  |  |  |  |  |
| Over-design and underestimating the costs involved |  |  |  |  |  |
| Design and Specification oversights and errors or omissions resulting from uncoordinated structural, architectural, mechanical and electrical designs |  |  |  |  |  |
| Inadequate contractor management, supervision and coordination |  |  |  |  |  |
| Failure of the contractor to understand, incorrectly bid or estimating the works |  |  |  |  |  |
| Reluctance of the contractor to seek clarification |  |  |  |  |  |
| Inadequate planning, scheduling and update requirement |  |  |  |  |  |
| Delay due to suspension of the works |  |  |  |  |  |
| Non-compliance with Architect’s Instructions |  |  |  |  |  |
| Failure to agree on Final Account |  |  |  |  |  |
| Disagreement over claims |  |  |  |  |  |
| Others (please) specify |  |  |  |  |  |

SECTION III

What in your opinion is the most appropriate dispute resolution technique available in the Nigerian Construction Industry?

- Not appropriate 2. Rarely appropriate 3. Sometimes appropriate 4. Often appropriate 5. Always appropriate

|  | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Litigation |  |  |  |  |  |
| Arbitration |  |  |  |  |  |
| Negotiation |  |  |  |  |  |
| Conciliation |  |  |  |  |  |
| Mediation |  |  |  |  |  |
| Mini-Trial |  |  |  |  |  |
| Expert Determination |  |  |  |  |  |
| Dispute Review Boards |  |  |  |  |  |
| Evaluation |  |  |  |  |  |
| Adjudication |  |  |  |  |  |
| Rent-A-Judge |  |  |  |  |  |
| Others (please) specify |  |  |  |  |  |

- What are  the factors affecting the use of the method so selected ………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………